LHCONE P2P service meeting notes, SC13 (Nov. 19, 2013)

wej@es.net

Attendees: Tangui Coulouarn, NORDUnet, Stefano Zani, CNAF, David Foster, CERN, Harvey Newman, Caltech, Artur Barczyk, Caltech, Richard Hughes-Jones, DANTE, Joe Mambretti, Northwestern/STARLight, Bruno Hoeft, KIT, Jerry Sobieski, NORDUnet, Ronald van der Pol, SURFNet, Gerben van Malenstein, SURFnet

Version of November 30, 2013 reflecting discussion during the Nov. 25 LHCONE call

In order to make progress, it was agreed that a number of things must be done ASAP.

It was agreed that involving some end-sites in the experiment from the beginning is essential.

It was noted that the LHCONE community is not the first science community to make use of inter-domain NSI circuits: The Radio Astronomy community, at least in Europe, is using a pre-production NSI service involving GEANT, NORDUNet, and SRUFNet.

The essential steps were seen to be:

Revise the “LHCONE Point-to-Point Connection Service” document to reflect a simple set of service parameters that are i) common to the LHCONE community, and ii) supported by the current NSI implementations that will be involved in the initial experiment. For example, 1 GE, 10GE, and 100GE VLANS.

This does not necessarily mean that every domain had to support all three services, though at least two adjacent ones would have to.

The current document authors appear to include Jerry Sobeiski and Dale Finkelson

Establish ground rules for the initial experiment..

The participants must:

- Name a lead engineer who is involved with, and can work on, the domain controller and the hardware that it controls

Name a project lead (possible the same as the lead engineer) who will

Work with the other domain project leads to develop a project plan for testing a pre-production service

Develop delivery dates for the elements of the project plan

Deliver progress reports to the LHCONE Arch. List
(The goal here is not to generate a lot of documents, but to document and push forward the experiment. For example the progress reports might be in the form of email messages to an archived list that all LHCONE participants can gain access to.)

Develop a standard debug/diagnostic suite that can be used by all participants

In the case of the sites, represent the user community

Commit to the experiment being a pre-production service that is a step toward establishing the service as a production service in their domain.

Develop success criteria - What are the factors for success

- A “test harness” that reflects both the NSI standard and user expectations (e.g. guaranteed bandwidth) must be developed and successfully applied in each domain*

scalability and stress tests need to be agreed upon and metrics defined

meet minimum circuit setup time

- 2 min max (based on experience with ISDN circuit setup time and when humans start to conclude that failure is occurring)

20 sec. suggested as the target

Inter-domain circuit setup is complex and failure mechanisms are opaque. Step by step feedback from each domain during the setup process should be provided for progress sanity checks and for debugging

Identify a member of the LHCONE community to be the P2P Service experiment project organizer that works with the domain project leaders to ensure that progress is made.

- The project organizer will produce a periodic overall summary of progress for the community.

* The NSI standard is not yet complete (e.g. topology schema and AAA) are missing) however, these issues were finessed in the GLIF experiments and a similar approach should probably be taken for the LHCONE P2P experiment. The LHCONE community should not “run ahead” of the OSG NSI GW and try and define missing parts of the standard in any formal way. Rather, minimalist work-arounds should be found until the NSI WG completes the standard.

Proposed initial experiment

- Network domain to network domain

- Network domain to site

- Site to site

- L2 circuit terminates on a host

- L2 circuit is a pseudowire connection between two routers at different sites and the sites route subnets to each other

It was recognized that there are multiple models that sites might use to participate

- Domain controllers may or may not be installed on an internal network that has access to the resources of the LHC community

The US universities in the NSF CCNIE program “have committed to doing this” (Joe Mambretti)

NSF Dynes sites that have the physical infrastructure in place to do this (e.g. a ScienceDMZ with domain controller switch)

The NSI connection might terminate at the site boundary and the resulting VLAN connected to an internal mechanism

- For example both of the US Tier 1 centers use this model for the LHCOPN traffic. OPN circuits are delivered to the sites as OSCARS Virtual Circuits and those circuits terminate at the site boundary, being presented to the site as a protected VLAN on a port of an ESnet router located at the site.

A site-oriented workshop will be organized

- Joe Mambretti has agreed to work with the US NSF CCNIE program to organize such a workshop

An initial set of sites and networks was proposed. This set is not intended to be an exclusive list, though initial participants should essentially be ready to participate now (have an operating domain controller with an NSI 2.0 interface) or in the very near future. (Re: sites, see point 4, above.)

Initial set of sites and networks (“experiment connections” must be participants only)

| Site Domains | First hop domain | Domain model | Domain controller | Project engineer | Project lead (User rep.) | Experiment site connections |
| --- | --- | --- | --- | --- | --- | --- |
| CERN | NetherLight | NSI? | ? | ? | ? | U. Mich (?) |
| CERN | StarLight |  |  |  |  |  |
| SARA | SURFNet | ? | ? | ? |  | KIT |
| KIT | GEANT (DFN provides a static circuit KIT to GEANT) | ? | ? | Bruno Hoeft | Bruno Hoeft | SARA NDGF FNAL |
| Caltech | StarLight | NSI | ? | ? | Artur Barczyk (?) | CERN (?) |
| FermiLab (FNAL) (CMS Tier 1) (participation likely) | ESnet | Custom/static (circuits are used as P2P connections between dedicated routers) | - | Phil DeMar | Phil DeMar | KIT Caltech CERN |
| Brookhaven (BNL) (Atlas Tier 1) | ESnet | Custom/static | - | ? | Michael Ernst | U. Mich CERN |
| U. Mich | StarLight | NSI? | Dynes | Roy Hock (?) | Shawn McKee (?) | BNL CERN (?) |
| NDGF | NORDUNet | ? | ? | ? | ? | KIT |
| Network Domains | Domain connections | Domain model | Domain controller | Project engineer | Project lead | Site connections |
| NetherLight | SURFNet NorduNet GEANT | NSI 2.0 | BoD |  |  | SARA (?) CERN |
| GEANT | SURFNet NorduNet ESnet | NSI 2.0 | AutoBHAN + NSI Bridge (Q1 2014) |  |  | KIT (via DFN) |
| NORDUNet | SURFNet GEANT NetherLight NDGF | NSI 2.0 | OpenNSA | ? | ? | NDGF |
| USLHCNet | CERN ESnet | ? | ? | Artur Barczyk | Harvey Newman | CERN |
| ESnet | GEANT StarLight | NSI 2.0 | OSCARS +NSI Bridge | Chin Guok (?) | Inder Monga (?) | FNAL BNL |
| Internet2 | ESnet GEANT | ? | ? | ? | Dale Finkelson | U.Mich. |
| StarLight | ESnet GEANT SURFNet | ? | ? | Joe Manbretti | Joe Manbretti | U.Mich. |
| MANLAN | ESnet NORDUNet GEANT USLHCNet | ? | ? | ? | Dale Finkelson |  |

Other issues:

- How to involve the NRENs (Europe) and RONs (US)?

The US Dynes sites have the physical infrastructure in place to support the service (ScienceDMZ with resources and with NSI-capable switch) but do not have a working NSI domain controller.

Attendees at SC13 BOF:

tangui.coulouarn@dtu.dk

stefano.zani@cnaf.infn.it

David.Foster@cern.ch

newman@hep.caltech.edu

Artur.Barczyk@cern.ch

Richard.Hughes-Jones@dante.net

j-mambretti@northwestern.edu

bruno.hoeft@kit.edu

jerry@nordu.net

Ronald.vanderPol@SURFnet.nl

gerben.vanmalenstein@surfnet.nl

wej@es.net