## Slide 2: Coordination of Technology R&D programme
26.03.2021 / Meeting #1
Roberto LOSITO, CERN-ATS/DO

## Slide 3: Mandate R&D Programme Coordinator (PC)
The EPPSU has requested an FCC Feasibility Study to be executed in the period 2021 – 2025 to provide all elements necessary for a decision on a project in time for the next EPPSU anticipated for 2026/27.
Given the proposed FCC integrated programme, the PC will identify or verify R&D requirements and develop an R&D roadmap that matches the overall FCC timeline and the foreseen development times.
The PC will manage the corresponding technology research and development projects. The PC coordinates individual R&D work packages at a high level, ensuring that a focused R&D strategy is implemented, assuring the R&D project goals are met within the foreseen time horizon and within the established resource budget.
Roberto LOSITO, CERN-ATS/DO
26.03.2021 / Meeting #1

## Slide 4: Mandate R&D Programme Coordinator (PC)
The programme coordinator should serve as a focal point for:
  Identifying R&D needs and proposing corresponding activities (scrutinizing timeline, deliverables, relevance of the proposed activity to the overall programme, potential external development partners, etc.).
  Identifying and defining the interface with scalable technologies, not requiring specific R&D to ensure full coverage for the accelerators.
  Providing input and support for general needs of the projects, such as for instance establishment of WBS and PBS.
  Initiating new collaborations and supporting equipment groups in setting up collaborations with other institutes assuming responsibility for clearly defined deliverables.
Roberto LOSITO, CERN-ATS/DO
26.03.2021 / Meeting #1

## Slide 5: Mandate R&D Programme Coordinator (PC)
Monitoring the overall progress of a given R&D action and collaborations.
Provide guidelines and promote reflections on RAMS (reliability, availability, maintenance and safety) applied to the design of new components.
Suggest good engineering practices for the execution of the work.
Setting-up (or contributing to the establishment of) a quality assurance plan for the Study.
Maintaining lines of communication between collaboration partners, the FCC management team, and associated stakeholders at CERN.
Roberto LOSITO, CERN-ATS/DO
26.03.2021 / Meeting #1

## Slide 6: Short term deliverables
A product breakdown structure for accelerator elements should be available by May 2021, covering in particular all items identified for technology R&D.
For the FCC week (end June 2021) draft work package descriptions with R&D plans for the FCC-ee collider should be provided and the contents be presented to the FCC collaboration.
For autumn 2021 the work package description and R&D plans should be completed so that the entire set of FCC-ee R&D activities can then be started, if not launched already earlier (M, P, collaborations).
Roberto LOSITO, CERN-ATS/DO
26.03.2021 / Meeting #1

## Slide 7: Medium/long term deliverables
Construction of prototypes, setup of a “String” with the following high-level objectives:
  Test performances of accelerator systems where necessary
  Assess integration of two accelerators (booster and collider) in the same tunnel
  Assessment of RAMS objectives:
    Reliability: in a small installation it will be hard to have statistically significant results
    Availability: impacts credibility of the entire project.
    Maintainability, Need to demonstrate we can operate and maintain such a large accelerator complex without multiplying by factors the size of the Organization.
    Safety First!
  Need your help to quantify realistic objectives for RAMS!
Roberto LOSITO, CERN-ATS/DO
26.03.2021 / Meeting #1

## Slide 8: Considerations
FCC will start installation in 20 years from now. It is a fantastic opportunity to develop new concepts, new ways to operate and maintain, to allow us to be credible in proposing to our member states and beyond such an endeavor
Considerable challenges will be in integrating, installing, commissioning, maintaining and decommissioning the machine, and running the machine in a sustainable way. We have to consider all those aspects from now as input for the design.
We need to integrate cutting edge technologies, and be open to integrate technologies that do not even exist today
Roberto LOSITO, CERN-ATS/DO
26.03.2021 / Meeting #1

## Slide 9: Considerations
When the FCC will start, we will be probably be using 9G or 10G phones, or a new technology we don’t even imagine now.
Machine learning might be an obsolete technique!
We need therefore to invest and foster a culture of innovation.
  Still, we have to balance innovation and concrete objectives. An important objective for the FCC is to show we can keep our promises already in 5 years from now.
Roberto LOSITO, CERN-ATS/DO
26.03.2021 / Meeting #1

## Slide 10: Considerations
For the String:
  First objective: Can we run a string completely wireless (no control cables?)
  Second objective: Can we align, operate, maintain, upgrade it (etc….) completely from remote
  Third objective: what kind of infrastructure and redundance do we need to do that?
  Fourth objective: Can we use machine learning (or other techniques) to reduce the number of sensors wrt LHC without impacting on availability?
  Fifth objective: Can we quantify how much we save in doing that (if we save anything at all).
  ….
Needs to become a convincing basis for our feasibility study by 2025-26!!!
Roberto LOSITO, CERN-ATS/DO
26.03.2021 / Meeting #1

## Slide 11: Practical information
Meetings will take place initially once every 4 weeks, Friday morning 9-11
Two goals:
  Coordinate transversal discussion through different tasks, different groups/institutes
  Inform about developments across the project.
Next meeting on Friday 30 April, will be dedicated to initial considerations on guidelines for mechanical design and standardization efforts.
Further meetings will address urgent decisions to be taken, discussions on guidelines for design, in full synergy with design meetings and Infrastructure and civil engineering meetings.
Roberto LOSITO, CERN-ATS/DO
26.03.2021 / Meeting #1

## Slide 12: Conclusion
Don’t hesitate to contact me if you have ideas and suggestions.
Michael, Frank and I will contact group leaders and/or persons appointed by them.
Be prepared with innovative, yet realistic proposals! Our main goal remains the writing of a feasibility study report in five years!!!
Roberto LOSITO, CERN-ATS/DO
26.03.2021 / Meeting #1