## Slide 1: IFAST Task 10.4 preparatory meeting

## Slide 2: Agenda
 | Item | Speaker | Duration
1 | Introduction | Oleg Malyshev | 10 min
2 | DLS: the main purpose of collaboration, propotypes (cross sections and lengths), SR beamline (existing or being built), pumping properties testing, expected outcomes | Matthew Cox | 10 min
3 | Soleil: the main purpose of collaboration, propotypes (cross sections and lengths), SR beamline (existing or being built), pumping properties testing, expected outcomes | Christian Herbeaux | 10 min
4 | DESY: the main purpose of collaboration, propotypes (cross sections and lengths), SR beamline (existing or being built), pumping properties testing, expected outcomes | Reza Valizadeh | 10 min
5 | SRFC/DL capability in NEG coating, characterisation and testing | Lutz Lilje | 10 min
6 | Discussion (possible gaps, clarifying details if there any misunderstandings discovered, very preliminary schedule) | All | 20 min

## Slide 3: Task 10.4 Objectives
Building facilities for photon stimulated desorption (PSD) yield measurement on beamlines at DLS (UK) and Soleil (France) employing an experience from STFC (UK)
Obtaining and analysing the PSD experimental data from NEG coated prototypes under the conditions similar to future light sources such as Diamond-2 and Soleil-2
 | Milestone/Deliverable name | Delivery date (in months) | Content
Milestone | First NEG coated sample are installed on SR beamline at DLS and Soleil | 12 | Report
Deliverable | First PSD data from NEG coating | 36 | Report

## Slide 4: Description of work
Two dedicated synchrotron radiation (SR) beamlines are currently under design and construction at Diamond Light Source (DLS) and Soleil synchrotron. Facilities for photon stimulated desorption (PSD) yield measurement will be built on these beamlines at DLS and Soleil employing an STFC experience in experimental studies of PSD/ESD from sorbing surfaces.
For the experimental programme,
  DLS and SOLEIL will provide the vacuum chamber porotypes,
  which will be coated with NEG film at STFC.
  Various types of NEG coating will be explored, with varying parameters such as composition, morphology and thickness of the NEG coating.
The prototypes will be installed on dedicated SR beamlines at DLS and Soleil, and irradiated following an agreed procedure:
  after NEG activation to different temperatures,
  after a few cycles of exposing to air and re-activation, and SR induced re-activation (without heating).
  Data will be analysed by STFC, DLS and SOLEIL vacuum experts and published in scientific journals.

## Slide 5: What we really need
There are not enough PSD data for various NEG coatings.
  A future machine vacuum deign can't be done properly without these data.
What information have to be obtained:
  PSD yields and sticking probabilities for H2, CH4, CO, CO2 (for modelling future machines)
    for various types of NEG coatings (composition and structure),
    as a function of photon dose,
    as a function of activation temperature and duration,
    as a function of film thickness,
    for shapes similar vacuum chamber of future machines,
    etc.
  Practical knowledge on what happens in case of various operation issues:
    SR induced activation, recovery rate after a vacuum accident,
    SR induced pumping,
    a leak during NEG activation,
    SR beam alignment fluctuation,
    non-uniform temperature during activation: overheated NEG, underheated NEG,
    not uniformly coated and partially coated chambers (a chamber with an antechamber),
    effect of storage in vacuum, in nitrogen, in argon, in air, ...,
    NEG lifetime,
    other questions from machine operation experience.