## Slide 1: Injector Schedule: short-term Outlook
SPS Beam commissioning delayed due to late availability of RF system
Resume beam commissioning (RF capture) Thu. 22.04.2021 after 17:00
Next milestones:
26.04.2021: MTE 5E12 (5-turns) to be ready for SPS
03.04.2021: Nominal MTE beam from PSB to PS