## Slide 1: Ownership of WLCG Network Problems
John Shade /CERN IT-CS
October 2010 LHCOPN Meeting

## Slide 2: How did we get here?
Following GGUS tickets highlighted in September GDB by ATLAS:
  FZK-NDGF GGUS:60437 (24 July - 26 August)
  NDGF-RAL GGUS:61306 (19 August - 17 Sept)
    NDGF-BNL (GGUS:62287 – 8 days) GGUS/Footprints integration
  BNL-CNAF GGUS:61440 (23 August - still open )
WLCG Management concerned by problem ownership (or lack thereof)
For 61440, ATLAS requested daily updates as of 22/9
  Priority upgraded from less urgent to urgent
  Daily updates still not forthcoming 
Notes: Holidays and faulty hardware
Software bug in F10 at CERN (also GGUS:62287 NDGF-BNL) – affected only servers in new subnet. GGUS shows integration with US “Footprints” works fine, & regular updates provided to tickets.
The problem one!

## Slide 3: 61640: CNAF-BNL slow transfers
BNL to Amsterdam path extensively & exhaustively tested by ESNet – no packet loss observed!
  ESnet aofa-sdn1 -- USLHCnet E600 -- Ciena NYC -- Ciena AMS -- E600AMS -- SARA.nl -- GEANT in Amsterdam -- GEANT in Vienna
GARR have similarly tested CNAF to MILAN (DANTE)
Many people involved/informed:
  > From: Chris Tracy (ESNet) > > To: Hironori Ito (BNL) > > Cc: Joe Metzger (BNL); Michael O' Connor (ESNET); Ann Harding (DANTE); Edoardo Martelli (CERN); Toby Rodwell (DANTE); John Bigrow (BNL); Domenico Vicinanza (DANTE); Marco Marletta (GARR); GEANT NCC; USLHCNet NOC; Stefano Zani (CNAF); Donato De Girolamo; DANTE operations; Artur Barczyk (USLHCNet); ESnet Engineering; Michael Ernst (BNL) > > Subject: Re: [routing] Testing of Trans-Atlantic links
But what about the end-users (GGUS)?
Notes: Complex route, many actors - illustrates difficulty of pin-pointing problem (especially when problem is “it’s slow”)
Stefano was left out of thread – “one month wasted” due to partial communication
Are we making a mountain out of a mole-hill?

## Slide 4: Observations
Tests via LHCOPN were being done as a comparison (i.e. this was not an LHCOPN problem)
GGUS support unit NetworkOperations is a left-over from EGEE & there’s no one behind it
End-sites expected to take ownership
Engineers are good at solving problems with their peers, less good at keeping users informed of progress
Notes: NetworkOperations support unit in GGUS -> goes to enoc.support@cern.ch which sent it back to
enoc.support@cc.in2p3.fr which is no longer read as EGEE ended.

## Slide 5: More Observations
Users are more forgiving when they’re kept informed
GGUS support unit managers can get statistics on open tickets etc., so these problems should be spotted & followed up
GGUS LHCOPN & GGUS are not identical
No GGUS network support unit
  EGI is less hierarchical than EGEE
End-sites are responsible, but multiple domains & many actors between sites make this complicated
Many link providers have never heard of GGUS (and never will)
Notes: LHCOPN has a separate GGUS implementation. Why? Fields such as Link ID could be added when ticket type changes

## Slide 6: What now?
Need to manage user expectations whilst doing the trouble-shooting
As often, problem is communication
Owner of problem needs to be defined & given the task of updating end-user on progress
  Owner can perhaps change as ticket progresses (token passing)
First approximation is that one site at the end of the network link (which end?) is problem owner
Other ideas?
Notes: CERN is not the catch-all. What is EGI doing? Does LHCOPN expand to cover all network issues?