## Slide 1: Team 8: lessons learnt from the 11 T relevant for MQXF
E. Todesco
19 May 2021

## Slide 2: Tasks
Subtask 1 – verify if the novel methods and tests developed for the 11 T were/can be applied to MQXF
  G. Willering, E. Todesco
  Deadline: end of June
  Going through the different methodologies used in 11 T and verifying the efficiency/application for the MQXF
  Going through the different performance issues of the 11 T and verify that they have been checked in MQXF

## Slide 3: Tasks
Subtask 2 – Identify and review the differences in MQXF and 11 T design
  A. Milanese, (S. Izquierdo Bermudez), H. Felice, F. Savary, maybe with the support of G. Ambrosio and P. Ferracin
  Deadline: end of July
  Scope: have a clear, systematic but synthetic document giving the differences in the MQXF and 11 T designs

## Slide 4: Tasks
Subtask 3 – evaluate if the thermo mechanical model recently developed for the 11 T can be of interest for MQXF
  P. Ferracin, S. Izquierdo Bermudez, C. Garion, M. Morrone
  Deadline: end of September
  End of June: present the 11 T results to the MQXF team
  End of July: review of the present model and of main controversial properties
  End of September: tentative date for the construction of the model