## Slide 1: High-Energy Complex
Muon acceleration
Muon collider
5 GeV
63 GeV
3 TeV
A. Faus-Golfe (IJClab)
A. Chance (CEA)
A .Bogacz (Jlab)
S. Machida (RAL)
E. Gianfelice-Wendt (FNAL)
J.S. Berg (BNL)
C. Carli (CERN)

## Slide 2: HEP Workpackages Description
GOAL:
Develop a credible design concept Muon Collider with cost estimate, upgrade path, and demonstration facility requirements by December 2025 based on reasonable assumptions on technology development. Costing and final documentation will require at least roughly 12 months although updates can be accommodated through Fall 2025.
Requires complete beamline description with lattices with critical technologies identified and ideally have start-2-end tracking of full system to demonstrate luminosity performance (subsystem tracking may be sufficient). Identify outstanding challenges with possible mitigation approaches.
Providing a self-consistent, realistic parameter table is given as starting point and the beam dynamics tools are developed and we will have an iterative and collaborative process in the collective effects part with the Beam Dynamics and in the IR design issues with the Machine Design Interface
PREMISES:

## Slide 3: Proposed Workpackage Tasks
WP1: Muon acceleration Design Study
T1.2: Linac and Recirculating LA design
T1.2.1 Lattice optics design and single particle dynamics
T1.2.2 Collective effects (wakefields, space charge...) (Beam Dynamics collaboration)
T1.2.3 Alignment, positioning, errors and tolerance studies
T1.2.4 Injection concepts
T1.2.5 Study of muon decay effects on SRF cavities (input for SRF team)
T1.4: Alternative to RCS: FFA
T1.4.1 Lattice optics design and single particle dynamics, including RF
T1.4.2 Collective effects (Beam Dynamics collaboration)
T1.4.3 Alignment, positioning, errors and tolerance studies
T1.4.4 Injection and extraction concepts (including transfer lines in coordination with proton system and muon collider respectively)
T1.4.5 Synergy with other FFA projects
T1.1: Overall design parameters
T1.1.1 Baseline layout and parameters
T1.1.2 Performance optimization
T1.1.3 Simulations tools development (Beam Dynamics collaboration)
T1.1.4 Start to end simulations of HEC complex (individual systems)
T1.1.5 Feasibility footprint, cost estimate including powering
T1.3: Rapid Cycling System (RCS) design
T1.3.1 Lattice optics design and single particle dynamics, including RF
T1.3.2 Collective effects (wakefields) (Beam Dynamics collaboration)
T1.3.3 Alignment, positioning, errors and tolerance studies
T1.3.4 Radiation mitigation in the arcs
T1.3.5 Injection and extraction concepts
T1.5: Technical systems requirements and concepts
T1.5.1 Short cycling magnets (including HTS)
T1.5.2 Efficient, reproducible and stable power supplies (stored energy management)
T1.5.3 SC magnets requirements and conceptual design, including cryostats
T1.5.4 High gradient and High-Q SRF cavities
T1.5.5 Cryogenics for SC magnets and RF
T1.5.6 Beam diagnostics
T1.5.7 Vacuum system

## Slide 4: Proposed Workpackage Tasks
Muon collider design
  T2.1: Overall design parameters
  T2.1.1 Baseline layout and parameters
  T2.1.2 Physics requirements and performance optimization (MDI collaboration)
  T2.1.3 Simulations tools development
  T2.1.4 Start to end simulations of HEC complex (individual systems)
  T2.1.5 Feasibility footprint, cost including powering
  T2.2: Machine design
  T2.2.1 Lattice design and single particle dynamics, including IR (MDI collaboration)
  T2.2.2 Collective effects (impedance budget, beam-beam ,…)
  T2.2.3 Injection and extraction/dumps/abort concepts and designs (including transfer lines in coordination with muon accelerators design)
  T2.2.4 IR/FFS design, BIB (Beam Induced Background) and shielding (MDI collaboration)
  T2.2.5 Alignment, positioning, errors and tolerance studies
  T2.2.6 Machine protection concepts
  T2.2.7 Neutrino hazard
  T2.3: Technical systems requirements and conceptual design
  T2.3.1 Collider arc magnets: combined function magnets or other alternative magnets (open mid-plane dipoles...)
  T2.3.2 Shielding, absorbers and dumps devices
  T2.3.3 Global alignment techniques and girder studies, survey
  T2.3.4 Machine protection system and shielding
  T2.3.5 Power converter requirements and conceptual design
  T2.3.6 RF system and integration
  T2.3.7 Cryogenics for RF and magnets
  T2.3.8 Beam diagnostics
  T2.3.9 Vacuum systems
WP2: Muon Collider Design Study

## Slide 5: Proposed Workpackage Tasks
Muon collider design
  T3.1 Short cycling magnet program
  T3.2 Efficient, reproducible and stable power supplies and stored energy management
  T3.3 High-gradient and high-Q SRF program
  T3.4 Collider arc magnets: combined function magnets and alternative magnets
  T3.5 Simulation tools development
  T3.6 Beam screens (impedance and vacuum)
  T3.7 Global alignment techniques and girder studies
WP3: Technology R&D

## Slide 6: Proposed Workpackage Timeline
The process for the Timelime and Resources/FTE first estimation and identification of the possible labs interested is on going.../