## Slide 1: Proposed Workpackage Description
A short text describing the workpackage goals and content

## Slide 2: Proposed Workpackage Tasks
A bullet point list of the tasks in the workpackage with a very short description

## Slide 3: Proposed Workpackage Timeline
A rough timeline for the work
In particular when you need information from some other group and when you will deliver
some information
Please refer to Timeline on next slide

## Slide 4: Timeline until next ESPPU
Exploratory Phase
Definition Phase
1
2
3
4
1
2
3
4
1
2
3
4
1
2
3
4
1
2
3
4
4
Explore design
Identify critical issues
Explore and prioritise issues
Make design choices
Define realistic goals
Define design
Address feasibility issues
Develop design, refine choices
Develop R&D programme to demonstrate performances
Initial list ready
Prioritised list ready
Work
Work
Tentative list
Develop Muon Collider Roadmap
with LDG
Study most critical issues from initial list to find solutions, further refine understanding, iterate
2021
2023
2022
2024
2025
Progressively formalise study structure
as work and contributions become clear

## Slide 5: Proposed Workpackage Resources
A table of the initial estimated required resources in FTE years, specifying staff, post-doc and student. If possible, resources should be associated with the tasks.
This is only indicative to get over the shock of having to fill such tables.
Also a list of who is interested in participating to define the work and carry it out.
There is no commitment required.
Task | Staff [pm] | postdoc [pm] | student [pm] | Cash [kEUR] | Comment

## Slide 6
2021
2023
2029
2031
2033
2035
2037
2039
2022
2028
2030
2032
2034
2036
2038
Test Facility
Collider Design
Technologies
Collider baseline and test facility design ready
Cost scale known
Ready to commit Cost known
Ready to construct
Construction
2040
Construct
Design
2025
2024
2027
2026
ESPP decision
Selected TF host
Exploratory
phase
Definition
phase
ESPPU
Collider CDR phase
Test facility implementation
Collider TDR phase
Approval preparation
Technically Limited Long-Term Timeline
ESPPU
Exploit and upgrade
Prototypes / pre-series
Design / models
Prototypes / t. f. comp.
Baseline design
Project preparation
Design optimisation