## Slide 1: MC RF WG WP summary
Jean-Pierre Delahaye, Alexej Grudiev, Derun Li, Akira Yamamoto
on behalf of MC RF WG
3rd muon community meeting

## Slide 2: Objectives, Deliverables and Resources
Objectives |  |  |  |  |  |  | 
High-level Deliverables |  |  |  |  |  |  | 
1) Baseline design of the RF system for acceleration to high energy (SRF) |  |  |  |  |  |  | 
2) Application of high gradient SRF technology for muon accelerators (SRF) |  |  |  |  |  |  | 
3) Baseline design of the RF system for Muon cooling complex (NRF). |  |  |  |  |  |  | 
4) Conceptual design of the RF system for Muon Cooling Demonstrator (NRF). |  |  |  |  |  |  | 
5) RF test stand and test cavities for R&D on high gradient NRF in strong magnetic field (NRF). |  |  |  |  |  |  | 
6) Baseline design of RF power sources for muon collider RF systems |  |  |  |  |  |  | 
Resources | 1 | 2 | 3 |  | 1 | 2 | 3
Staff | 0.6 + 0.8 | 17.4 |  | Student |  |  | 
Postdoc | 3 + 3 | 6 |  | Material | 2900(9500) |  | 
Interested partners |  |  |  |  |  |  | 
CERN(resources in place), Uni of Rostock CERN(?) CEA, LBNL CEA, LBNL CEA, Uni of Strathclyde Uni of Lancaster |  |  |  |  |  |  | 
Resources are given in total number of FTE-years for the whole duration and in kEuro for material

## Slide 3: Tasks and Resources (1)
WP1 Priority | Task description | Resource estimate staff postdoc PhD material [FTEy] [FTEy] [FTEy] [kEuro] |  |  | 
1 | Baseline design of the RF systems for RCSs including acceleration, longitudinal beam dynamics and stability, bunch length and energy spread control. | 0.6 | 3 |  | 
1 | Provide specifications for cavity design: frequency, R/Q, HOM suppression |  |  |  | 
1 | Provide specification for RF power sources: frequency, power,… | 0.5 | 1 | 1 | 
1 | Calculation of cavity parameters for fundamental mode parameters: R/Q, Vmax; as well as for HOMs and wakes for the baseline design | 0.6 | 3 |  | 
2 | RF design of the cavities for the RCSs | 1.5 |  |  | 
2 | Design of the RF cavities for LA and RLAs based on the specifications from HEC and BD | In HE-Acceleration package |  |  | 
WP2 Priority | Task description | Resource estimate staff postdoc PhD material [FTEy] [FTEy] [FTEy] [kEuro] |  |  | 
1 | Provide limiting values for RF cavity and RF system design from SRF State of the Art: Gradient and Q0 at different frequencies: 300 - 1300 MHz Tolerances to magnetic fields, radiation and beam loss | 0.2 |  |  | 
2 | Synergy: Look for synergy in SRF technology with already ongoing projects and R&D activities. Direct them to the parameter space relevant for muon collider | 0.2 |  |  | 
3 | High gradient prototype at low frequency (~300 - 400 MHz) accelerating structure to target high gradient: >20 MV/m | ? | ? | ? | ?

## Slide 4: Tasks and Resources (2)
WP3 Priority | Task description | Resource estimate staff postdoc PhD material [FTEy] [FTEy] [FTEy] [kEuro] |  |  | 
1 | Collect specifications for the design of all RF cavities : frequency, gradient, length, B-field, aperture (window size and thickness) | 0.4 | 2 |  | 
1 | Based on available knowledge both experimental and theoretical, identify best concept for achievable accelerating gradient in magnetic field: material, pulse shape, temperature, gas. |  |  |  | 
1 | Calculate parameters of all cavities. Provide a consistent set of parameters of all RF cavities and associated RF systems | 0.5 | 1 | 1 | 
2 | Integration of RF cavities into cooling cell, adapting design if necessary | 3 |  |  | 
WP4 Priority | Task description | Resource estimate staff postdoc PhD material [FTEy] [FTEy] [FTEy] [kEuro] |  |  | 
1 | Collect specifications for the design of RF cavity for the MCD: frequency, gradient, length, B-field, aperture (window size and thickness), … | 0.2 | 1 |  | 
1 | Design the RF cavity using the concept identified |  |  |  | 
1 | Design of the associated RF systems for the MCD | 0.5 | 1 | 1 | 
2 | Engineering design of the cavity in its environment including multipackting, cooling, thermal and mechanical stability, alignment, RF diagnostic and tuning, RF coupler | 3 |  |  | 
2 | Integration of the RF cavity into the MCD cooling cell including SC solenoid, cryo, etc |  |  |  | 

## Slide 5: Tasks and Resources (3)
WP5 Priority | Task description | Resource estimate (CEA case) staff postdoc PhD material [FTEy] [FTEy] [FTEy] [kEuro] |  |  | 
2 | Identify infrastructure available for potential use as (or setting up) an RF test stand for testing RF cavities in strong magnetic field: RF power source, SC solenoid, … | 10 |  |  | 2900 MICE 3T solenoid OR 9500 MRI 7T solenod
2 | Design and build RF test stand based on the available infrastructure and specified requirements. |  |  |  | 
2 | Propose test program adapted to potential test setup, considering possible limitations in terms of available frequency, power, magnetic field strength and size of a SC solenoid(s) | 0.5 | 1 | 1 | 
2 | Design and build test cavities | 3 |  |  | 
2 | Test the test cavities |  |  |  | 
WP6 Priority | Task description | Resource estimate staff postdoc PhD material [FTEy] [FTEy] [FTEy] [kEuro] |  |  | 
2 | Muon cooling complex RF system. Set target specifications and address potential issues including: Large number of different frequencies, High peak power requirements High efficiency | 0.6 | 3 |  | 
2 | Baseline Design of high efficiency RF power source for muon collider to provide information on the peak power capability, efficiency and cost |  |  |  |