Participants:
Andrea Ceccanti, Zdenek Sustr, Martin Skou, Lorenzo Dini, Jan Schaefer, Owen Synge, Bjorn Hagemeier, Alberto Aimar, Bernd Schuller, Patrick Fuhrmann, Pedro Andrade, Valery Tschopp, Claudio Cacciari, Eamonn Kenny, Gianni Pucciani, Vincenzo Ciaschini, Massimo Sgaravatto, Cristina Aiftimiei

After the meeting:
Jozef Cernak: - not able to participate becuse he was involved in another meeting about EMI & grid-activities
Oxana Smirnova – not able to participate because involved in another meeting that didn't finish in time

CristinaA: start with the first point in agenda – the action list, with the purpose to present the place were the actions will be recorded, on the wiki-page (link on agenda) with a corresponding entry in JIRA. For the moment there are 3 actions: Serice Reference Cards, PT participants, EMI release codes names. For the third one received a reply only from ARC-CE (Oxana)
MassimoS: – for the gLite PTs it was understood that there is no need to provide this SRC
CristinaA:
- yes, for gLite the place is known but a small acknowledgment is still needed that the information published there is up-to-date and that can be used.
- one concern expressed in the morning PEB was that in the moment of assignment of an action the “assignee” will not know what to do. Explanation: - In the beginning they will receive an e-mail that will notify them about what has to be done.
- going to the second action on the ActionList, PTs participants, there were only 3 replies, shortly an e-mail will be send to all PTs with request for answers
- 3rd action – description of the code names, here comments can be expressed.
- Questions will appear once the activity (use of JIRA for managing actions) will start.
- passing to the second point in agenda – asked reports from the TFs.

LorenzoD: – updated a lot the Integration & Configuration Guidelines. TF completed the activity more than 2 weeks ago, and it’s waiting for some work to be done at the integration level. He didn’t saw any activity/e-mail about people starting to add software in ETICS. He’s waiting for SA1 that should take over and start integrating the software. For the configuration part the intention is to write down some guidelines together with the first integrators to see what are the best practices that can be identified in using ETICS, when the first people start putting things there, but since he didn’t see any activity he started the work putting some guidelines about naming, like a small tutorial for new-commers and about what kind of configurations one has to create in ETICS, it is all according to he’s experience on using the tool. This has to be validated by the people using it.
AlbertoA – who are the peoples which are going to put things into ETICS?
CristinaA: - For the guidelines and what it was understood about the conventions there, naming, that are supposed to be done to EMI-1.
LorenzoD – it is a question for the RM. In theory the SA2 has to define the guidelines, but the way to approach them is up to SA1. EMI-0 should be an exercise; Francesco was speaking about an hybrid solution for EMI-0
AlbertoA – put the middleware as in production, in one single project that should be able to build with the same external and common configuration and deployed on the testbed.
Who is going to put everything in EMI-0 , PTs, one person by middleware or Cristina.?
CristinaA: - for EMI-0 – the first idea was to have all PTs as subsystems under EMI-0 project in etics, this was also the content of the first e-mail requesting PTs to start providing the names for their products so she’s able to create the subsystems and give permission to PT to act on the subsystem. Only 2 replies: from Vincenzo (VOMS), that already started putting there his components and from DataManagement PT, that gave the names of the subsystems, so the subsystem & permissions were set. After 2 weeks Francesco had another idea that we can avoid a lot of work, by using some configurations already presents in the projects in etics. Es. For gLite, take project config from org.glite, and add it as a dependency for the configuration EMI_0, of the project EMI, the same for other projects that have configurations ready to be used. At the last gLite-EMT Francesco asked for a new project-configuration to be created for the project org.glite, called glite_4, that can be used afterwards to build EMI-0 release, but no decision was taken about who will create this configuration.
VincenzoC: - asked if there should be maintained both subsystems, the one in EMI-0, and the one in org.glite.
CristinaA: - the idea is not to create anymore subsystems under EMI-0, but use configurations present on the “old” projects. ARC has no configuration that’s usable. UNICORE has his project, but she doesn’t know what configuration can be used.
BerndS: – they will create new configurations based on the old ones, they found out that this could be useful for them.

CristinaA: - on the EMI-0 wiki – add the names of the PTs or Middlewares that have or not configurations and the names of the configurations that can be used. Will make an action to which everybody should reply. From the ARC side, they should decide if they want to have it on the ARC project already defined, and put everything inside there as their build is different, they are not building by component, but as a whole.

AlbertoA – a very clear date, this week, should be set-up when this information should be available, otherwise next week we/you’ll ask the same questions again. On Friday – it should be checked what is available.
CristinaA: - all actions decided this week – will have as last –day/due date for comments Thursday afternoon, so Friday morning should be able to see what’s missing.
AlbertoA – actions should be done on Friday, not only comments collected.. Persons who will input the data in etics, and by Friday the action should be done. Meaning the data (configuration) is present in ETICS. End of September is very close, no time left.

CristinaA: - by Friday will collect names of persons & configurations that should be used. For all the questions regarding how to add them, or how to express dependencies the guidelines prepared by Lorenzo should be enough. If problems are encountered, they can be discussed..
LorenzoD – would like to know, in the highlights of the plan of integration, who is going to be the person who will work with ETICS and in the date he/she will be going to work he want to check together with him what is the best way to do it and then together put it in and from here there will be the guidelines, but if there are no plans on who & when will introduce the configuration in ETICS he cannot complete this guideline
CristinaA: - if Friday is the last day to input the configuration in etics, who is not able to do it has to contact Lorenzo, after reading the guidelines

LorenzoD – ok, but this cannot be done, there are dependencies to be set-up, until the basic components are not there, the top-level comp cannot be integrated because they need dependencies.

???: - who’s defining the external dependencies?
AlbertoA - EMT should agree in case of differences. Putting in the configurations, problem/conflicts will be found. So decisions will have to be taken.
LorenzoD – it was decided in the integration guidelines that we have to use packages from repositories, default versions, etc, but he doesn’t know if Francesco or Cristina decided if the guidelines are mandatory for EMI-1 or EMI-0, for ex: what version of globus should be used.
AlbertoA – globus should be the same for EMI-0
CristinaA: - the guidelines should be the same as for EMI-1, meaning EMI-0 & EMI-1 should use the same guidelines.
LorenzoD
- In this case configurations cannot be recycled. For example VOMS & globus create the most problems because they have used different versions/different packaging for gLite and for what we want EMI, you cannot use the same configuration in this case.
- the way VOMS is packaged by gLite is different from the way ARC is using VOMS, because ARC it’s using VOMS repackaged using the EPEL packaging, while we realsese VOMS as Vincenzo is packaging it, that is not the same. We need.to converge to the way EPEL is doing. The new configs for EMI, have to be changed to comply to EPEL. For EMI-0 this should be applied if we agree that everybody will have to use the same dependencies. Second, everybody who is using globus, will have to change from vdt-globus-essentials, to EPELs globus, this means a lot of woirk so it should be started ASAP.

AlbertoA - list of things to be done globally and for each product that is interested and make a very long list of things to be done and work out from bottom =-up until one reaches the goal.
CristinaA: ask each PT to provide this information

???? -question: - in the DoW, is there this information contained?
AlbertoA – what is EMI-0 is not there, discussed inside PEB & PTB, if the question is what is EMI-0 and EMI-1: it was discussed last week in the EMT..
CristinaA – what is the complain, what cannot be done for EMI-0?
OwenS - has concerns about new version of PostgreSQL that is not available in the distribution, and they need it for the server.
LorenzoD
- for gLite do we know how many components rely on versions/dependencies other than the for default ones in the OS, so that we have to redistribute them? An e-mail should be send to PTs to ask for this and they should make a wiki page or a database with this information and from there we can start configuring the tool to make of the first release.
- apart for the tools and guidelines a lot of work should be done to manage/coordinate a release.
AlbertoA – maybe CristinaA has to communicate directly with each PT and ask for these details. A direct communication with every PT, to phone each of them for 15 min and ask the same question.. Collect information by calling the PT if they are not responding.

EamonnK - Communicating with PTs is essential, otherwise people will keep be swamped by the e-mails.
CristinaA – will contact every PT
AlbertoA – it seems this is the only way to have a reaction. Should all the PTs be present at the EMT meetings?
CristinaA: – y!es
AlbertoA: - then if they are not here – ask why
CristinaA: - Since last week there is an action, she should remind that an answer is expected.
AlbertoA: – have to be sure they are participating, or someone from the PT.

CristinaA: - second TF (ChangeManagement Guidelines)– Maria is not present. Llast week there was a meeting were all 4 middlewares participated with a lot of comments. Everybody is happy with the conclusions, there was enough time to read them?
AlbertoA – comments were received and accepted. From Oxana were quite positive. The comments were positive, so it is assumed that the statuses that are mentioned in the report are ok. The guidelines will be sent to the PEB

CristinaA: - what about the 4-th TF– Metrics Generation Guidelines
EamonnK – internal document based on what came out from the ChangeManagement meeting last week, because it clarifies a lot where metrics are available, were inadequances are present at the moment. The only concern is about the e-mail that Oxana send last Friday, about the fact that ARC & UNICRE trackers have categories/components, but they cannot be mapped 1:1 to EMI PTs.. This is a problem for the metrics, if one wants to be able to say how many bugs are produced by PT. The reply back was that there is not there the mapping that we would want for EMI. If the Change Management guidelines are agreed, then the things will gone change that there will be the mapping.

OwenS: - dCache doesn’t have a change management as the one described in the CM Guidelines.
AlbertoA: – no so different, the status are the same, so one can get the same metrics and statistics from dCache processes
OwenS:: - afraid that they cannot, they don’t have anything that matches what it is call a “bug” in the guidelines.
PatrickF: – we cannot give you a system were you can query for this information, they can provide
AlbertoA: – agreement – each PT provide an xml which is a sort of exchange format from different bug-trackers. You can generate it from several trackers, we are not requesting any command to be run, if it’s not possible, only to receive once a month a report, an xml file with all the data that we need to generate the report.
PatrickF – they must look to see if this can be provided.
AlbertoA – somehow there should be metrics for your tools; some metrics have to be provided: number of items, average open time
PatrickF: - they don’t have a tool that will produce this result
AlbertoA: - nobody has a tool, but scripts.
PatrickF: – when this has to be done for the first time?
AlbertoA: End of next quarter (end of November). There will be a definition of an exchange format, simpler to receive the information from different trackers, and people have to write some scripts to generate them.
PatrickF – for sure that they can do something similar
AlbertoA
- simple scripts, that if told how to run them, they can run, otherwise once a month an xml should be send, we parse it, put into the reports, make common statistics, With this data we are able to make common plots, trends.
- this exchange format not yet available, but soon. Defined in the Tools tasks, LorenzoD is the leader. He’s also the leader of the ETICS project that will generate metrics for the code part. So basically yhe goal is to put together in the same report the process metrics & code.metrics Also Eamonn can be contacted for what has to do with the metrics themselves

VincenzoC – expressed his interest on having at least the Valgrind available for testing & certification
EamonK – will encourage people to use this kind of applications, they are very useful, but require a lot of time for people that didn’t mange to use them, so it cannot be imposed for the whole project.
VincenzoC: - the tool should not be mandatory to be used, but available for people interested. He wants this to be present in the build machine.
LorenzoD - Valgrind is a tool for memory-leak that is very useful for developers but is not to be used in standard metrics formalization guidelines, because it doesn’t provide any useful information in a standard process. It’s useful for PTs to debug & evaluating the software.
VincenzoC: – he would be happy to do the debugging also on different platforms, doesn’t matter if it’s used for metrics (ex for discovering leaks in Debian that are not in SL)
LorenzoD – can be provided but currently they are giving priority to plugins that produce metrics for EMI project
EamonnK – There should be documentation for the future, about tools that were not used, and the reason. Not that this toolas are not useful, but not used at the project level.

CristinaA: - 5th TF
GianniP: – in the EMT Action-List twiki – mentioned that there are testing and metrics guidelines. The links are not the same as in the SA2 twiki, were there are the correct links
CristinaA: - this will be verified off-line
GianniP – there is first draft for Certification & Testing Guidelines – tomorrow (Tuesday, 07.09.2010) an internal meeting will discus it. If agreement is reached a link will be send to the EMT
CristinaA – who can manage the part for the Integration Testing, the use of the testbed made available by SA2 to test & certify an EMI Release Candidate, and if the needed guidelines can be put inside the Certification & Testing Guidelines,
GianniP: – a link to reference the testbed activities will be put in the twiki.

CristinaA: - last point on the agenda– EMI-0, already discussed at the beginning. The place were all the information about what’s going on in the Release Management is the wiki TSA13 (link on meeting-agenda) – it will contain also the schedule for future release, EMI-1, dates for code-freeze, date when request for feature will end. For EMI-0 the 2 milestones, end of Set, end of Oct and all the activity that has to be done to reach this milestones. Here there will be present the list of each PT person responsible o put configurations in etics, list of dependencies for each PT.. There will be also links of the release-management inside of JIRA

VincenzoC – the informations about SRC, it’s present in 3 system., is there any reason to do this again
CristinaA – don’t compile it, it’s enough that the information present there (in one of those places) is up-to-date

???: - technical question – he knows the way ARC packages VOMS API, and is different different from the way gLite done it. If next week Vincenzo as to put VOMS in EMI-0, how would he pull in the requested globus, EPEL packages
VincenzoC – in the versions present in etics is different form the one in EPEL repository, uses a dependency on globus found on the on the external in etics. As for the EPEL packaging, he cannot remember what are the differences between packages present there and the one present in etics ( for VOMS)
AlbertoA – anyone from ARC can answer on how they are doing it.
??? - this will create a lot of concern/confusion. There’s a different version in ETICS from EPEL (for VOMS)
VincenzoC – yes, in ETICS there are a lot of version., from the versions in epel there were 9-10 versions new version
??? - This means that it (arc) should be tested against the version present in ETICS or EPEL
.VincenzoC: - The EPEL versions have serious bugs discussed since may, corrected in etics, cannont suggest the use of the EPEL versions (segm fault & memory leak things).Will send information on the emt-list.
??? – The example of VOMS is a very good starting point that can be useful for many PTs for their integration work
VincenzoC – needs the packaging requirements for EPEL. Should he provide packaging for gLite and EPEL, or only for one of them?
LorenzoD: – guidelines for packaging not yet available, packaging is not considered hgh-priority for EMI-0, First all the integration has to be done, then maybe after the F2F meeting the packaging will be discussed. Everything will be needed only in EPEL.
VincenzoC: – can drop the glite kind of packaging?
LorenzoD: – of course for glite_4, but still have to maintain the glite_3_1 and glite_3_2 that are in production.