European Middleware Initiative (EMI) – Hot Topic
EMI 1 (Kebnekaise)
Release Status
Cristina Aiftimiei
EMI Release Manager

---
EMI 1 Release Status - 06.04.2011
- Now at the RC3 stage:
  - All artefacts created (rpm, src.rpm, tar.gz, src.tar.gz), now we verify the srpms – on schedule
  - Deployment tests started, no blocking issues reported – on schedule
- Decision was taken to include the glite-Cluster, after discussion and agreement with WLCG
  - This will slow the adoption of Glue2 for CREAM/WMS:
    - available in the next months, also implemented for glite-Cluster
    - priority will be decided taking into account the WLCG & EGI requests
- emi-ui/wn status:
  - Work on 64b almost complete
  - Will start work on the 32b (also waiting for clarification on recent changes)
  - tarbal UI/WN – after EMI 1, if still requested
06/04/2011
EMI 1 Release Status

---
Thank you!
Thank you!