ARC Partner Reports,
Prague All-hands, November 2010
ARC Consortia

---
Outline
- UiO
- LU
- UCPH
- UU
- NIIFI
- UPJS

---
NIIFI
Work done in Q1 and Q2
  - Deliverable contrib:
    - DNA2.4.1 - Exploitation and Sustainability Plan
    - DJRA1.2.1 – Data Area Work Plan and Status Report
  - Milestone contrib:
    - MNA2.1 - Project web presence
    - MSA2.3 - Large-scale acceptance certification testbeds are in place

---
Work done in Q1 and Q2
  - Regular meetings:
    - NA2 meeting
    - JRA1 Infrastructure meeting
    - EMI Registry meeting
    - ARC Computing Client meeting
    - Cloud meeting
    - Virtualization meeting
    - Storage GLUE2 meeting

---
Work done in Q1 and Q2
  - Product Teams:
    - ARC Computing Element
    - ARC Compute Clients
    - ARC Data libraries
    - EMI Registry

---
Work done in Q1 and Q2
  - Tasks:
    - JRA1.2 (ARC Compute Clients)
    - JRA1.3 (Data Area)
    - JRA1.5 (Cloud, Virtualization, Accounting)
    - SA1.2 (Software Maintenance)
    - SA1.4 (Quality Control)
    - NA2.2 (Dissemination)
    - NA2.5 (Sustainability)

---
Manpower and efforts in Q1 and Q2
  - Total effort: 1436.5 hours ~ 9 PM
  - Peter Stefan: 254.5 hour (~30%), partner manager, administrative and technical contact, exploitation, training
  - Ivan Marton: 431.5 hour (~50%), testing, EMI Registry, NA2 tasks, compute client
  - Zsombor Nagy: 327.5 hour (~50%), testing, data client, cloud, virtualization, compute client
  - Gabor Szigeti: 423 hour (~100%), unit testing, accounting, EMI Registry, compute client

---
Manpower and efforts plan for Q3 and Q4
  - With the same effort and staff

---
Issues:
  - Has been active in SA2 though not being an official task member
  - Szabolcs Szekelyi is taking part of cloud and virtualisation efforts while he is not in EMI
Suggestions/recommendations:
  - Skype meeting rooms could be prefered to EVO
  - Problem with different backgrounds