European Middleware Initiative (EMI) – Hot Topic
JRA1: Compute area (task forces, ARC CE, Compute CLI)
Oxana and Martin

---
JRA1 task forces
- DISCLAIMER: Not coordinating any TF
- Compute Clients Harmonization TF
  - Martin, A. Dorigo (gLite), B. Hagemeier (UNICORE, leader)
  - Workplan:
    - Current state of clients (PM7)
    - Harmonization opportunities (PM10)
    - Deliver Implementation work plan (PM12)
    - Implementation (PM12-PM24)
- EMI-ES WG – not a TF: UiO, NBI, LU
  - Partly in Compute and Standardization area
  - Completely new specification, used BES as starting point
  - Focused on service-level job description document (not for users), JSDL-like
  - Good progress – Specification almost ready

---
ARC CE
- Mostly UiO (Adrian, Aleksandr, David, Dima)
- Practically everything moved from arc0 to arc1 tree
  - (except of perhaps documents)
- Advance in new data staging framework
- Slow progress on ARGUS
- Bug fixing, maintenance

---
ARC CE TODO
- Now
  - LDAP GLUE2
  - Finish Glue2 (XML)
  - Change xrsl to accept new attributes for parallel jobs (RTE arguments, slots per core etc)
  - Implement common XACML profile for ARGUS
- Longer term
  - Add a plug-in to A-REX sending messages (Laurence)
  - Limited interactive access to CE?? Clarify with whoever's idea is it
  - Implement EMI-ES (contribute to definition)
  - Implement common delegation solution (find out who defines it)
  - Implement common UR (find out who defines it)
  - Sync with eventual SRM changes (Patrick)
  - Implement common data library (contribute to its development, find out who does it)
  - Sync with changes in security area, if any (John)
  - Implement common monitoring sensors (find out who defines them)
  - Investigate instrumentation tools (Jason)
  - Implement virtualization extensions (find out who defines them)
  - Implement cloud extensions (find out who defines them)
  - Implement extensions for new architectures (find out who defines them)
  - Migrate to new AuthN libraries (find out who develops them)

---
Compute CLI
- Mostly Martin, Gabor, Ivan, Salman, Mattias, Zsombor
- Data Broker investigation
- Unit testing of middleware specific plugins
- API improvements for 3rd party developers
- Bug fixing, maintenance
- Planned work:
  - Secure smooth transition between Classic and WS client
  - Create EMI ES client plugin

---
Other JRA1 TF
(according to wiki)
- Security area:
  - SAML: UiO, status unknown
  - Common auth. library: no ARC involvement
- Infrastructure area:
  - Cloud: NIIF, status unknown
  - Virtualization – NIIF, NBI, LU (since last week), status unknown
  - Remote Service Management: no ARC involvement
  - Service monitoring: no ARC involvement
  - Accounting: NIIF, status unknown

---
Thank you
Thank you
EMI is partially funded by the European Commission under Grant Agreement RI-261611