## Slide 1: HiRadMat wk44 HED Experiment
P. Simon, N. Charitonidis, K. B. Li, F. Velotti, PSB, PS, SPS OP & TE-VSC
28th October 2021

## Slide 2: Tentative planning for Monday/Tuesday
Due to worsened MKDV deconditioning, changes w.r.t. to IEFC presentation 8th October
Monday, 8h00: Start of dedicated scrubbing at flat bottom
  Until at least 18h00, to re-evaluate MKDV situation
Monday ~night: ‘parasitic’ scrubbing in parallel with North Area
  Check of blown-up emittance delivered by PSB at flat bottom and flat top
Tuesday morning:
  Set-up of TT66 and commissioning of ‘special optics’ required by experiment
  Dispersion measurements in TT66
Tuesday noon:
  Beam-based alignment (BBA) and then start of experiment pulse list
No beam to North Area
In parallel with 1 or 2 NA cycles, tbd based on:
MKDV (pressure)
MKP (temperature)
Parallel with # NA cycles:
During BBA: 1 NA
During Physics: 2 NA