## Slide 1: Status and plans for Task 2.2 and WGA
M. Giovannozzi
16 November 2021

## Slide 2: WGA
Organize a discussion at the alignment WG to review the required maximum offset for VAX area bellows and the potential of their impedance reduction.
  Completed and presented at WP2.
Agree on tolerances (mechanical, alignment) with WP12, 15 and implement them for aperture calculations.
  Document prepared by Riccardo and formally approved.

## Slide 3: Task 2.2: general considerations
Transition period after Frederik left as PJAS and was hired as staff.
Hired a new PJAS (T. Pugnat) until end of February 2022. He should be hired as fellow at the AFC meeting in May 2022. Another gap in productivity…
C. E. Montanari (PhD student) is working on diffusion mechanisms for non-linear beam dynamics.

## Slide 4: Tools for DA simulations
The current big-bang in terms of tracking tools (transition from SixTrack to Xtrack) has direct impact on Task 2.2 activities
Mask
  Test of the new mask file developed by Frederik, with documentation of the part concerning magnetic field error assignment.
  Start using the new mask for DA studies.
  Move to the python version of the new mask.
  All these activities are part of the training of T. Pugnat.
Error routines
  Documentation of the current version of error routines is being prepared.
  New routines for V1.5 should be developed.
  We are considering the possibility of making the routines more general and flexible.
  All these activities are part of the training of T. Pugnat.

## Slide 5: Field quality studies for V1.4
A big part of the studies have been performed by Frederik, including some studies on the new acceptance criteria.
What we still need to do:
  Check impact of the new estimates of the field quality of the MCBXF for the last report by Ezio. In the process to be studied by T. Pugnat.
  Put together all the acceptance criteria to determine the overall impact on DA.
  Summarise in a report.
Possible timeline: Q2 2022
Finalise the study of the correction of the field quality of the D2 separation dipole.
  Good progress made by Joschua (presented at the annual meeting), to be completed.

## Slide 6: Field quality studies for V1.5
Maximum crab cavity bump non-closure during the cycle from single particle DA considerations.
Possible timeline: Q2/3 2022
Follow up of the measured field quality: continuous process, as data come…

## Slide 7: Diffusion mechanisms: current activities and future plans
Considered the problem of reconstructing the diffusion coefficient with collimator scans:
  Experimental protocol devised and summarised in a paper.
  Application to existing data is the next step.
Analysis of phase-space structures with fast indicators (establish a link between diffusion and extended weakly-chaotic regions):
  New indicators implemented and studied for a simple model (4D Hénon map).
  New indicators will be used for HL-LHC lattices. Implementation is XTrack-compliant and should be available as general tools for tracking studies.
Consider 2D diffusion models:
  Find a way to extract information from tracking simulations about a possible form of the diffusion coefficient.

## Slide 8: Thank you for your attention!