Operating systems
and Internet services

---
Drupal pilot service @ CERN
- Running - since 6 weeks:
  - Drupal 6.19.
  - Single Sign-On.
  - MySQL backend (Oracle to be investigated in the future).
  - Add-on modules installed.
  - CERN theme installed.
- We host 17 sites now
  - 7 are quite active
- No (?) problems so far ?
  - Minor configuration issues reported and fixed in last weeks
  - Or ... aren't you telling us everything ? ;-)

---
Drupal pilot service @ CERN
- But:
  - Running on a single server with a (manual) failover.
    - High availability / high performance hardware has been ordered, delivery foreseen beginning January 2011.
  - Service management not automated.
    - We are in process of fellow selection (committee next week, possible start: January 2011(?)).
- However:
  - Current pilot phase is very valuable to us
    - Allows gaining experience with relatively simple setup.
  - We expect valuable to you too !

---
Next: Drupal 7
- Drupal 7
  - At beta2 as of 11.11.2011, release candidate 1 to happen 'soon' (do not believe the guesstimate from: http://drupal7releasedate.com/ .. very unlikely ...)
  - Many modules still not available yet (not even in an unstable form ...)
- Problems to be solved before we offer Drupal 7 at CERN:
  - Multi-site setup and installation working correctly using drush
    - Actively worked on by drush developers
  - Shibboleth module
    - Looks rather 'abandoned' by authors
      - We may need to take ownership ... (unexpected...)

---
Drupal 7 at CERN: when ?
- Drupal 7 for new sites:
  - After Drupal 7 RC1 is released at earliest
  - When we get multi-site install working
  - When we get shibboleth module working
  - Hope: 2-3 weeks from now ?
- Migration of existing sites to Drupal 7:
  - We would recommend waiting for the release of 7.0
    - And availability of modules you need.
  - We will handle this migration on on site-by-site basis in agreement with site owner.
- Production service: April 2011

---
Your feedback
and questions ?