## Slide 1: WP7 – Cooling cell
5 tasks (including coordination)
First 12 months (7.2 and 7.3) :
  Selection of the cell to be designed and integrated
  Selection of the technologies for RF, Magnets and absorbers
Has to be based on present state of the art, as the ambition is to build it asap (outside the scope of the EU project).
Within the EU project, reduced scale prototypes might be considered.
7.1 | Coordination and Communication
7.2 | Survey and selection of possible technologies for Magnets, RF and absorbers
7.3 | Analysis of different types of Cells, selection of the most suitable for first test
7.4 | Design of components
7.5 | Integration of Cell

## Slide 2: WP7 – Cooling cell
5 tasks (including coordination)
Months 13 to 48 (7.4 and 7.5) :
  Components will be designed keeping in mind integration.
  The responsibility of integration will be clearly defined.
  The deliverable is the detailed design of an entire cell.
7.1 | Coordination and Communication
7.2 | Survey and selection of possible technologies for Magnets, RF and absorbers
7.3 | Analysis of different types of Cells, selection of the most suitable for first test
7.4 | Design of components
7.5 | Integration of Cell

## Slide 3: WP7 Cooling Cell
Coordination
  UniMi
List of participants:
  UniMi: coordinator Lucio Rossi
    Shall be responsible for the solenoids selection and design
    May take responsibility for integration
  STFC - RAL: Coordinator C. Rogers
    Shall be responsible for the selection of the cooling cell, specification for components etc…
    Will follow integration to confirm compatibility with mechanical design.
  CERN: Coordinator R. Losito
    May take responsibility for the absorbers & windows
    May take responsibility for the integration
    Will provide support for all other technologies if necessary (e.g. vacuum, cryogenics etc…).
  Missing a clear responsible for RF:
    Could be CEA, or INFN-LASA (Milano) or INFN LNS (Catania)?