## Slide 1: Ideas for 2011
Prepare must be done work items
  Warranty
  Software maintenance
  Commitments / dependencies
Potential Projects
  Engineering skills
  Student skills
Tight year
  Limited staff
  Even more limited budget

## Slide 2: Authentication et al
Active Directory / E-groups
  E-groups privacy 1st round
  Migrate NICE groups to E-groups
Certificate Authority
  Hardware replacement and upgrade to Windows 2008 R2
Identity Management
  Service desk account activation
  User password reset portal
  CASTOR and AFS interface improvements
  Management of computer, printer and web site resources
Windows forest/domain to 2008 R2
  Once Exchange 2003 is retired
  Evaluate direct access options for remote access
Strong authentication support
HEP-wide identity federation
  SciFed with BNL

## Slide 3: Server Infrastructure et al
Procurement and hardware support model
Media Archive replacement by commercial product
Automatic server patching with semestrial scheduling
Retire remaining out of warranty servers

## Slide 4: Terminal Services
Update to TS 2008 R2
Upgrade license servers
Public Windows 2008 R2 service
  Remote app support for online users to run applications

## Slide 5: Virtualisation
Cluster shared volumes in Self Service allowing transparent hypervisor upgrades
Improved template/image management and accounting model

## Slide 6: Windows Desktop
Windows roadmap
  Vista retirement
  XP phase out
Office roadmap
  Office 2010 to production
  Office 2003 to phase out
Applications
  IE9?
  Firefox?
Desktop PC procurement
Improve online shop for work at home users

## Slide 7: Linux
Scientific Linux 6
Evaluate SpaceWalk for CERN linux desktops

## Slide 8: Mac
Support for Windows or Linux in VM

## Slide 9: E-Mail and Communication
Archive mail boxes
Moderation of messages with Exchange 2010
Develop communications service using OCS
  Voice over IP enabled devices
  Softphone
  OWA/Indico integration
  Deploy as default IM client for Windows/Mac
  Unified Messaging (integration of mailbox with phone: storage of voice box in mailbox ; access to mailbox, calendar, phonebook via voice phone)

## Slide 10: Web
Reverse proxy for URL rewriting
Drupal into production for CERN site and others
Highly available Web sites based on DFS
Deploy CERN branding throughout
Migrate FAST to Search for Sharepoint 2010
  Review and improve of the ranking
  Indexing of EDMS public data and Indico protected data
  Creation of new Intranet and Internet web sites.

## Slide 11: Print Services
Deploy new HP printer drivers
Investigate new printer models with UDS
  Define policy for printer upgrades

## Slide 12: Sharepoint
Migration to Sharepoint 2010 (groups.cern.ch + espace.cern.ch)
SSO for SharePoint sites
Evangelization/training for CMS features?
“EDH light”: self-service creation of form+workflow
Allow custom/3rd party code and web parts in sandbox mode
Connection to Oracle LOB data (like service catalog, but as a general service; and both ways: also edit Oracle data from SharePoint sites)

## Slide 13: Service Strategy
ITIL
  Service catalog / SLAs
  Knowledge base / IT pages
  KPIs
  Problem management
  Change management
Programme of Work Priorities
  Community support model
  Video conferencing