## Slide 1: DFM engineering detailed design: - interfaces - assembly - installation (DSHM handling and connection to DFM) - maintenance
P. Schneider*, R. Betemps for WP6a
DFM detailed design review – 18.01.2022

## Slide 2: DFM external interfaces
LHCDSH_C0005
DSHM interface
D2-DFM interlink interface
LHCDFM_0010
Tunnel interface
  DSHM He vessel weldable extremity
  Vacuum interface with floating flange
Vacuum & helium sleeves to access NbTi-NbTi splices
Temperature sensors installed on the D2 Helium tube
Heaters in the D2 Helium tube for WU
Different support frame for each of the four locations
Study for IP5R is well advenced, to be done for other locations
LHCDFM_XXXX

## Slide 3: DFM external interfaces
QXL jumper interface
LHCQXL__0021
NbTi-NbTi Splices
EDMS 2492410
IFS box & cryogenic instrumentation
See J. Fleiters presentation
Cryo-interconnections: He supply line, He discharge line, thermal shield line (heat exchanger in the boiler module)
Vacuum sleeve to access the cryo-interconnexions
Standard HL-LHC L-size IFS box
Cryo instrumentation through boiler output
Splices developed by TE-MSC-LMF
Splices as fixed point
Access through vacuum bellows sleeve and welded He sleeve

## Slide 4: DFM assembly summary
Assemble upper cold mass
Add upper vacuum vessel
Vacuum barrier assembly
Closing upper vacuum vessel
Add T-connection
Note: the IFS flange will be assembled at a later stage at CERN
Close cryostat vacuum vessel
Add external flexible and close vac. vessel
Close boiler vac. vessel with output flange
Assemble with main cryostat (cryo lines).
Add boiler fixed point
Preassemble boiler vac. vessel and cold mass with cryo flexibles
Detailed assembly presentation with step-by-step sequence and welds available here: EDMS 2682158
Special thank to Thibault Coiffet for his help with the optimization of this assembly sequence.
Courtesy of F. Di Ciocchis

## Slide 5: DSHM-DFM installation Overview
Tunnel configuration (preferred)
  DSHM installed before TAXN (preferred)
  Collimators not installed (required)
  D2 not installed (preferred)
DSHM-DFM installation principle
  DSHM located in cable chain final support
  Cable chain support moved during operation
Side view from transport side: preferred tunnel configuration before DSHM-DFM insertion

## Slide 6
Transport of DFM
DSHM-DFM installation Overview
Dedicated transport side loader forklift for DFX, DCM and DFM
Transport up to rail support to fix the DFM in position
Most critical situation in location 5R, DFM will be transported on chariot, then lifted by crane to be set in position with the forklift.
Courtesy of E. Richards

## Slide 7: Key elements & referential
Link fixed point
0
DFM
D2
DSHM
Link top trays
Collimators
TAXN
DFM support
rail
Ref point: DFM rotation
axis in its final position
DSHM-DFM interface
0
Link slope tray

## Slide 8: DSHM-DFM nominal configuration @ 5R
1292
364
0
0
DSHM fixed position
in cable tray
Cable trays
Water pipes
2311
-2995
Final position of DFM rotation point
Lambda Plate axis
Beam axis
-4077
-8844
-9704
-9824
-13154
DSHM-DFM interface
TAXN
Collimators
D2
18.5 deg
DSHM on QXL
Beam axis
1044
SC-Link height
DFM Rotation pt.
Referential : Axis of rotation DFM frame / beam / Perpendicular to Beam
DSHm routing : in tray over QXL, behind TAXN, ascending slope behind and over collimator reserved space, fixed on tunnel ceiling up to DFM
-1196
264
Tunnel floor
139308 ← To IP 5R
0
(Side view transport side)
(Top view)

## Slide 9: #1 : initial positions of DSHM and DFM
Rotation point position
DSHM fixed position
in cable tray
-647
2250
Tunnel configuration for
installation :
DSHM in place up to the fixed position in cable tray
Collimators removed
Absence of D2 preferred but not necessary
DFM:
Inclined parallel to beam axis
Slid 2.25m away from nominal position
DSHM:
Parallel to beam axis
4.6 last meters in plane with beam axis & straight
Equipped with head support tooling and alignment tool
-9824
4633
← DSHM straight // to beam axis →
-1150
← 990 →
-5280
DSHM Head
0
3509
← Slope length →
14°
0
0
(Side view transport side)
(Top view)
(Side view transport side without tunnel environment)

## Slide 10: #2 : Lift DSHM to intermediate position
DFM: No action
DSHM:
Rise simultaneously the 4 yellow supports
Monitor:
  Head displacement
  Relative displacement tray/yellow support
  Slope extension
Slope extension of 82 mm for vertical translation of the top trays
16.5°
Rotation point position
DSHM fixed position
in cable tray
-741
2250
-391
-5374
DSHM Head
0
14°
0
0
← 990 →
-9824
4633
← DSHM straight // to beam axis →
3591
← Slope length →
+759
-1150

## Slide 11: #3 : Lift DSHM to insertion position
40°
Rotation point position
DSHM fixed position
in cable tray
-1120
2250
-5753
DSHM Head
0
14°
10°
+433
+109
264
0
0
← 990 →
DFM: No action
DSHM:
Rise simultaneously the 3 first yellow supports
Monitor:
  Head displacement
  Relative displacement tray/yellow support
  Slope extension
Slope extension of 305 mm
-391
-9824
3896
← Slope length →
4633
← DSHM straight // to beam axis →

## Slide 12: #3 : Slide DFM to connection position
DSHM connection chamber
Rotation point position
DSHM fixed position
in cable tray
DSHM Head
0
-1120
40°
14°
← 990 →
DFM:
Install the connection chamber over link head
Slide into connection position
Lock in position
DSHM:
Monitor and adjust splice protection sleeve during insertion into DFM
0
0
0
-391
-9824
-5753
10°
+433
+109
3896
← Slope length →
4633
← DSHM straight // to beam axis →
264

## Slide 13
3-point adjustment
2 mm lip weld
#4 : Connect DFM and DSHM
DFM: No action
DSHM:
Adjust final position between the two flanges with the installed tooling
Remove adjusting tool

## Slide 14
Elevator tool removal
Rotation point position
DSHM fixed position
in cable tray
DSHM Head
-1120
0
0
0
40°
14°
← 990 →
-391
#5 : Support tool removal
DFM: No action
DSHM:
Remove head support tool
Remove front elevator tool.
-9824
264
-5753
+433
+109
3896
← Slope length →
4633
← DSHM straight // to beam axis →
10°
0

## Slide 15
Link remains straight
DFM free in translation
18.5° rotation
#6 : Tilting of DFM and link
Rotation point position
DSHM fixed position
in cable tray
DSHM Head
0
0
264
← 990 →
-391
0
DFM:
Unlock the DFM support in translation
Rotate the DFM 18.5° with dedicated tool
DSHM:
Rise simultaneously the 2 center yellow supports to top position
Monitor:
  Head displacement
  Relative displacement tray/yellow support
  Slope extension
Link remains straight in upper tray
During rotation, to avoid any constraint on the link and splices, the DFM is free in translation and will move backwards by approx. 92 mm
-1104
40°
≈ 92
14°
+222
+546
-9824
-5753
3896
← Slope length →
4633
← DSHM straight // to beam axis →

## Slide 16
DFM follows link ≈ 92 mm
#7 : Forming of link wave
Rotation point position
DSHM fixed position
in cable tray
DSHM Head
0
0
← 990 →
0
40°
-1196
14°
← 4557 →
DFM:
Free in translation, will follow the link displacement
Lock the DFM in its nominal position
DSHM:
Forming of the final wave in the top tray until the DFM reaches its nominal position
Add the fix points
← 308 →
Link fixed point
-9824
264
-5753
3896
← Slope length →
← Final wave 3097 →
0

## Slide 17
#8 : Mounting to tunnel ceiling with lifting supports
DSHM fixed position
in cable tray
DSHM Head
0
DFM: No action
DSHM: No action
Fix the lifting support trays with pre-installed rods to the tunnel ceiling.
Detach and remove the elevator tools.
-1196
0
0
0
Fixed rods to ceiling
-9824
264
-5753
Final position of DFM rotation point
0
Elevator tool removal

## Slide 18
DSHM and DFM installed

## Slide 19
DSHM and DFM installed

## Slide 20: Mock-up for the measurement of displacement of MgB2 cable during tilting of DFM cryostat
18.5° rotation
∆Z=25 cm ~28°
∆Z=15 cm~19°
∆Z=0 cm
Courtesy of M. Careil, M. Curylo and J. Fleiter
Cable displacement was about 0.9 mm for 15 cm vertical shift of cryostat
Advanced handling test with final tooling during DSHM / DFM prototype test in SM18
A mock-up to measure the relative displacement of cable vs. cryostat built in 927
  Prototype cryostat of DEMO IT system
  Prototype cable of IT
Mock-up allow for bending in only one direction with the cable chain of F2 test bench (Rmin=1.6 m)
Cable was bent upwards, in a second mock-up it will be downward in a similar way as for the DFM

## Slide 21
Preventive maintenance
    IFS & vacuum equipment & safety devices accessible from transport area
Unscheduled medium repair
  LHC interconnection principle for repairing splices
    Clamped vacuum bellow slid over vacuum vessel
    Cut lip welds, slide He sleeve and access NbTi-NbTi splices
  Cryo-Instrumentations replacement (level gauges)
    Cut lip weld, open Cryo-Instrumentation-Box and access wires
Unscheduled heavy repair
    Repairing MgB2-NbTi splices is considered as exceptional maintenance. Requires to put DFM back in connection position.
Cryo-Instrumentation Box
Spring Loaded Valves
Pumping Group
IFS Panel
NbTi-NbTi Splices
Vac. Valves & Gauges
1
Interconnection Vacuum Sleeve
NbTi-NbTi Splices
Helium Sleeve
2
Cryo-Instrumentation Box
Rupture Disc
Maintenance
LHe Level Gauges
Courtesy of F. Di Ciocchis

## Slide 22
Mechanical Interfaces
  Defined with QXL, D2, DSHM
  Conceptual for support structure on tunnel vault
Electrical interfaces
  Defined for instrumentation
  Design for splices by TE-MSC
Assembly
  All steps and welds defined in a detailed document
DSHM-DFM installation
  Transport has been studied for all four location with a dedicated tool
  Conceptual sequence is proposed, feasibility being verified with practical tests in 927
  Detailed study of the tooling to be continued
  Will be finalized and validated during qualification of DSHM in SM18
Maintenance
  Preventive maintenance accessible from transport area
  Repairing splices has been studied and is feasible in situ
Conclusions

## Slide 23: Thank you for your attention
Credits:
All integration environment 3D models from Maria Amparo Gonzalez (CERN) – ATS-DO
Transport view of the DFM from Erik Richards – EN-HE
Drag chain test slide from M. Careil (CERN), M. Curylo and J. Fleiter(CERN) – TE-MSC
Maintenance and assembly slides from Franco Di Ciocchis (CERN) – TE-MSC

## Slide 24: SPARE SLIDES

## Slide 25: Extraordinary Maintenance
Access to MgB2-NbTi splices for unlikely repair is feasible reversing the assembly sequence