## Slide 1: Fight against e-clouds
J.M. Jimenez

## Slide 2: Proposed Strategy [preliminary]
Review of what has been made so far
  From 1999 to 2006
  In the frame of the SPS-U
  Avoid repeating studies and favor new ideas or consolidation of existing results
Simulations versus Measurements
  What matches, not matches, not simulated, not measured
  Proposed set of priorities
Instrumentation strategy
  Increase means (direct) of following electron cloud characteristics (build-up, densities, energy distribution, etc.)
  Chairing studies and costs with LHC, strong recommendation…
Mitigation solutions
  On existing configuration i.e. no change of the magnet vacuum chamber
  With exchange of the magnet vacuum chamber
  With modification of the magnet vacuum chamber
  Implications and feasibility

## Slide 3: Proposed Strategy [preliminary]
Mitigation solutions [cont.]
  Implications and feasibility
    Implications to machine performances (impedance, aperture, beam lifetime, etc.)
    Technical feasibility, status-of-the-art, hard limits and opened questions, required infrastructures
    Schedule implications, phasing feasibility
  Resources considerations
    Material & Personnel
    Compatibility with other Consolidations/Projects