IT-4729/RCS/DUNE-LBNF project

Invitation to Tender Tender Form Supply of two welded steel structures for the DUNE/LBNF detector cryostats

(To be uploaded duly completed, signed and dated)

Bidder (Lead Firm in the case of a Group of Firms)

Name:

Address:

URL (If applicable):

Details of the Bidder’s representatives in charge of this Bid:

| For commercial and administrative matters | Tel | Email |
| --- | --- | --- |
| ……………………………………. | ……………………………………. | ……………………………………. |
| In case of absence: |  |  |
| ……………………………………. | ……………………………………. | ……………………………………. |
| For technical matters | Tel | Email |
| ……………………………………. | ……………………………………. | ……………………………………. |
| In case of absence: |  |  |
| ……………………………………. | ……………………………………. | ……………………………………. |
|  |  | Date: |

Table of contents

1.	SCOPE OF THE INVITATION TO TENDER AND CONTRACT	1

1.1	Purpose of the Invitation to Tender	1

1.2	Adjudication and Contract	1

2.	INVITATION TO TENDER DOCUMENTS	1

3.	SUBCONTRACTING – GROUP OF FIRMS – contract performance - country of origin	1

3.1	Subcontracting	1

3.2	Group of Firms	2

3.3	Distribution of Contract performance	2

3.4	Country of Origin	3

3.5	Breakdown of the Bid	3

4.	CURRENCY AND PRICE BASIS FOR ADJUDICATION AND CONTRACT	4

4.1	Currency	4

4.2	Prices	4

4.3	Covid-19	5

5.	PURCHASE OPTIONS	5

6.	ADDITIONAL SUPPLY AND MODIFICATIONS	6

7.	PAYMENT CONDITIONS of the contract	6

7.1	Bank guarantee	6

7.2	Payment milestones	6

8.	VAT AND INVOICING	7

9.	PRICE REVISION	8

10.	DELIVERY SCHEDULE AND CONDITIONS	8

10.1	Delivery Schedule	8

10.2	Extension of Delivery Dates	8

10.3	Delivery Conditions	9

11.	PENALTIES	9

12.	PROVISION OF RAW MATERIAL, EQUIPMENT, COMPONENTS BY CERN	9

12.1	Insurance	9

12.2	Contractor from a non-European Union member state	10

12.3	Return of CERN provided raw material, equipment, components	10

13.	DEVIATIONS FROM THE INVITATION TO TENDER DOCUMENTS	10

14.	DOCUMENTS TO BE ATTACHED TO THE BID	10

15.	DECLARATION	10

# SCOPE OF THE INVITATION TO TENDER AND CONTRACT

## Purpose of the Invitation to Tender

The purpose of this Invitation to Tender is the award of one contract (the “Contract”) on a lowest compliant basis for the supply of two welded steel structures for the DUNE /LBNF detector cryostats (in whole or in part, the “Supply”) in accordance with the Invitation to Tender.

Capitalised terms in the body text are defined either in the CERN general conditions or in the present document.

## Adjudication and Contract

The Contract will be adjudicated in accordance with the “Selection and adjudication criteria for Supply contracts” on the total price indicated in Table 2 of § 4.2 herein and will enter into force and in so far and for as long as may be necessary to give effect to the respective rights and obligations of the Parties that have accrued under the Contract.

# INVITATION TO TENDER DOCUMENTS

The Invitation to Tender comprises the documents listed below in alphabetical order:

- General Conditions of CERN Contracts;

- General Conditions for Invitations to Tender by CERN;

- Selection and adjudication criteria;

- Technical Questionnaire;

- Technical Specification and annexes;

- Tender Form and annexes.

# SUBCONTRACTING – GROUP OF FIRMS – contract performance - country of origin

## Subcontracting

Subcontracting will be subject to CERN’s prior written approval of each proposed Subcontractor and CERN may carry out verifications concerning the proposed Subcontractor(s) and in some cases refuse a Subcontractor.

CERN may reject in whole or in part the proposal of a Firm or Group of Firms concerning the subcontracting of its obligations, it being understood that in any event:

The Contractor shall not subcontract to a single Subcontractor the provision of technical deliverables and the performance of activities representing an amount exceeding 50% of the total Contract price;

Procurement of off-the-shelve third-party parts and raw materials that are necessary for the functioning of the Supply and have not been specifically designed for it is permitted.

## Group of Firms

The term “Group of Firms” shall mean a consortium, joint venture or any other arrangement concluded between legal entities for the joint submission of the Bid and the joint execution of the Contract but shall exclude any Subcontractors. The terms “Party”, “Bidder” and “Contractor” shall include each and every member of the Group of Firms.

## Distribution of Contract performance

The following table specifies which firm(s) shall provide the technical deliverable(s) and / or perform the activity(ies) included in the Supply:

| Technical deliverables and activities to be performed | To be performed by the Firm or the Lead Firm only | May be performed by any member of the Group of Firms | May be subcontracted |
| --- | --- | --- | --- |
| Contract management , Production plan, production drawings, quality assurance, quality control | - X |  |  |
| - HL1100 profiles based components cutting and/or preparation to welding |  | - X | - X |
| - HEB 600 profiles based components cutting and/or preparation to welding |  | - X | - X |
| HL1100 profiles based components welding | X |  |  |
| HEB 600 profiles based components welding | X |  |  |
| Portals partial pre-assembly | X |  |  |
| Painting of structures |  | X | X |
| Packing |  | X | X |
| Steel plates for flanges & ribs |  | X | X |
| Any other deliverable or activity |  | X | X |

Table 1: Distribution of Contract performance

## Country of Origin

For the technical deliverable(s) included in the Supply, the Country(ies) of Origin shall be the country(ies) where the manufacturing or last major transformation operated by the Bidder and its proposed Subcontractor(s) took place.

For the activity(ies) included in the Supply (design, assembly, dismantling, installation, testing, etc...), the Country(ies) of Origin shall be the country(ies) in which the firm(s) performing it  is/are established.

## Breakdown of the Bid

The Bidder shall provide in Table 2 a complete breakdown of its Bid, indicating for each technical deliverable and each activity the name and address of the Firm (itself, a member of the Group of Firms or a Subcontractor) that will provide or perform it, its Country of Origin (see § 3.4) and the percentage of the total price of the Bid it represents.

Please fill-in all lines and add at the end of the table missing technical deliverables and activities if they represent more than 5% of the price of the Bid and have not been stated by CERN. The total percentage must add up to 100.

| Code (1) | Technical deliverables and activities to be performed under the Contract | Name and address of the Firm(s) providing the technical deliverables or performing the activities | Country(ies) of origin | Percentage of the total price of the Bid |
| --- | --- | --- | --- | --- |
| ………… | Production plan, production drawings, quality assurance, quality control |  |  | + % |
| ………… |  | - HL1100 profiles based components cutting and/or preparation to welding |  |  |  |  |  | - + - % |  |
| ………… |  | - HEB 600 profiles based components cutting and/or preparation to welding |  |  |  |  |  | - + - % |  |
| ………… | HL1100 profiles based components welding |  |  | + % |
| ………… | HEB 600 profiles based components welding |  |  | + % |
| ………… | Portals partial pre-assembly |  |  | + % |
| ………… | End walls partial pre-assembly |  |  | + % |
| ………… | Steel plates for flanges & ribs |  |  | + % |
| ………… | Painting of structures |  |  | + % |
| ………… | Packing |  |  | + % |
| ………… | Any other deliverable or activity |  |  | + % |
|  |  |  | TOTAL | = 100 % |

Table 2: Breakdown of the Bid

| (1) | Please indicate the status of the Firms listed according to the following codes: C: Contractor, S: Subcontractor. In case of a Group of Firms: L: Lead Firm, M: Member of the Group of Firms. |
| --- | --- |

# CURRENCY AND PRICE BASIS FOR ADJUDICATION AND CONTRACT

## Currency

The Bidder shall stipulate below the currency in which the prices in Table 3 are quoted and in which it wishes to be paid if awarded the Contract,, either the Swiss franc or, if the Bidder wishes to be paid in another currency in that currency. In the latter case, the currency chosen by the Bidder shall exclusively be its national currency or the currency in which it will incur the major expenses under the Contract. For adjudication purposes, where prices are quoted in a currency other than the Swiss franc, CERN will convert those prices into Swiss francs using the European Central Bank reference rate applicable on the Closing Date of the Invitation to Tender.

PRICES are quoted in 	 (please specify chosen currency)

## Prices

The Bidder shall provide in Table 3 a price breakdown of the Supply. The prices shall be net, firm, exonerated from taxes and customs duties, inclusive of all costs and expenses related to the performance of the Contractor’s obligations as specified in the Invitation to Tender documents and of all costs related to the delivery and all-risk transport insurance of the Supply in accordance with the provisions of § 10.3. The prices may be revised as defined in § 9.

| Item | Description (as defined in the Technical Specification) | Qty | Unit Price FCA | Total price |
| --- | --- | --- | --- | --- |
| 1 |  | CENBNFCR0087 |  | 4 |  |  |  |  |  |
| 2 |  | CENBNFCR0088 |  | 8 |  |  |  |  |  |
| 3 |  | CENBNFCR0089 |  | 4 |  |  |  |  |  |
| 4 |  | CENBNFCR0090 |  | 8 |  |  |  |  |  |
| 5 |  | CENBNFCR0091 |  | 2 |  |  |  |  |  |
| 6 |  | CENBNFCR0092 |  | 2 |  |  |  |  |  |
| 7 |  | CENBNFCR0102 |  | 4 |  |  |  |  |  |
| 8 |  | CENBNFCR0103 |  | 304 |  |  |  |  |  |
| 9 |  | CENBNFCR0104 |  | 58 |  |  |  |  |  |
| 10 |  | CENBNFCR0105 |  | 8 |  |  |  |  |  |
| 11 |  | CENBNFCR0106 |  | 2 |  |  |  |  |  |
| 12 |  | CENBNFCR0107 |  | 2 |  |  |  |  |  |
| 13 |  | CENBNFCR0108 |  | 29 |  |  |  |  |  |
| 14 |  | CENBNFCR0110 |  | 2 |  |  |  |  |  |
| 15 |  | CENBNFCR0111 |  | 92 |  |  |  |  |  |
| 16 |  | CENBNFCR0112 |  | 18 |  |  |  |  |  |
| 17 |  | CENBNFCR0114 |  | 2 |  |  |  |  |  |
| 18 |  | CENBNFCR0115 |  | 2 |  |  |  |  |  |
| 19 |  | CENBNFCR0116 |  | 2 |  |  |  |  |  |
| 20 |  | CENBNFCR0122 |  | 66 |  |  |  |  |  |
| 21 |  | CENBNFCR0123 |  | 4 |  |  |  |  |  |
| 22 |  | CENBNFCR0124 |  | 2 |  |  |  |  |  |
| 23 |  | CENBNFCR0125 |  | 2 |  |  |  |  |  |
| 24 |  | CENBNFCR0127 |  | 26 |  |  |  |  |  |
| 25 |  | CENBNFCR0128 |  | 78 |  |  |  |  |  |
| 26 |  | CENBNFCR0129 |  | 216 |  |  |  |  |  |
| 27 |  | CENBNFCR0130 |  | 12 |  |  |  |  |  |
| 28 |  | CENBNFCR0276 |  | 4 |  |  |  |  |  |
| 29 |  | CENBNFCR0277 |  | 14 |  |  |  |  |  |
| 30 |  | CENBNFCR0278 |  | 4 |  |  |  |  |  |
| 31 |  | CENBNFCR0279 |  | 4 |  |  |  |  |  |
| 32 |  | CENBNFCR0280 |  | 30 |  |  |  |  |  |
| 33 |  | CENBNFCR0281 |  | 2 |  |  |  |  |  |
| 34 |  | CENBNFCR0282 |  | 114 |  |  |  |  |  |
| 35 |  | CENBNFCR0283 |  | 90 |  |  |  |  |  |
| 36 |  | CENBNFCR0284 |  | 50 |  |  |  |  |  |
| 37 |  | CENBNFCR0285 |  | 2 |  |  |  |  |  |
| 38 |  | CENBNFCR0286 |  | 4 |  |  |  |  |  |
| 39 |  | CENBNFCR0291 |  | 24 |  |  |  |  |  |
| 40 |  | CENBNFCR0301 |  | 4 |  |  |  |  |  |
| A | Total price FCA (sum of items 1 to x) |  |  |  |

Table 3: Price Breakdown

## Covid-19

All costs resulting from the obligation to implement COVID-19 related measures shall be borne by the Contractor.

# PURCHASE OPTIONS

CERN may request the Contractor to:

5.1	Steel scrap

The disposal of the scrap material remaing from the processing of the structural beams CERN will provide as per § 2 of the Technical specification  hereafter, as per the following instructions:

(a) Return transport of the scrap material to CERN:

(b) Purchase by the Contractor of the scrap material from CERN:

(c) Sale of the scrap material on behalf of CERN with a handling charge for the Contractor in the amount of xx % of its scrap value:

5.2	Storage of Supply

To store the Supply at Contractor’s premises for periods  of 1month  per m2

# ADDITIONAL SUPPLY AND MODIFICATIONS

CERN may at any time during the Contract validity period, request additional Supply and/or modifications of the Supply, which is/are not defined in the Contract. The Contractor shall submit to CERN within ten days from receipt of CERN’s request, a Bid for such additional Supply and/or modifications of the Supply in accordance with the Contract. The purchase of additional Supply and/or modification of the Supply will be subject to an Amendment to the Contract.

# PAYMENT CONDITIONS of the contract

## Bank guarantee

CERN requires the Contractor to provide a bank guarantee for the performance of its obligations under the Contract. The bank guarantee, in favour of CERN, shall be issued by a bank approved by CERN, for an amount corresponding to 10% (10 per cent) of the Contract price and shall be valid until expiry of the warranty period of the last batch of Supply accepted under the Contract. The bank guarantee shall exclusively be established using the template provided in Annex 1 of the General Conditions of CERN Contracts (without any modification) and shall be provided to CERN within three weeks following notification of the award of the Contract to the Contractor. No payment will be made before receipt and acceptance by CERN of a compliant bank guarantee.

Does the Bidder commit to provide a bank guarantee in compliance with Clause 24 of the General Conditions of CERN Contracts and the above-stated conditions and deadline if awarded the Contract?

| - YES |  | - NO |  |
| --- | --- | --- | --- |

If not, please explain why:

## Payment milestones

10% (ten per cent) of the Contract price will be paid by CERN thirty days after signature of the Contract by the Parties and  receipt of a correct invoice, provided that the Contractor has submitted the bank guarantee stipulated in § 7.1.

80% (eighty per cent) of the contract price will be paid by CERN in monthly payments of the accepted  production according to § 3 in the technical specifications

and  according to table 3 unit prices.  CERN will pay the invoices thirty days following acceptance and receipt of a correct invoice.

10% (ten per cent) of the contract price will be paid by CERN thirty days after the CERN  acceptance in writing of the supply of the contract according to§ 3 in the technical specifications and receipt of a correct invoice.

# VAT AND INVOICING

VAT and invoicing will be subject to the rules and instructions set out at the following link:

https://procurement.web.cern.ch/system/files/document/vat-and-invoicing-guide-en_0.pdf

# PRICE REVISION

The price quoted for the part “steel plates for flanges & ribs” in table 2 may be revised in accordance with the following formula / mechanism:

P           =            P0 (0.20 + 0.80 I / I0)

Where:

P	=	revised price

P0	=	price quoted in the Bid

I0	= 	applicable price index as defined below, known at the date of the Bid

I	= 	last known value of the applicable price index prior to the price revision

The applicable price index will be (please tick the appropriate box):

…LME Steel HRC NW Europe……………………………………………………………

In any case, please specify value I0 at the time of the Bid: ……………………………………….......

# DELIVERY SCHEDULE AND CONDITIONS

## Delivery Schedule

CERN requires the Contractor to deliver the Supply in accordance with the schedule defined in § 4 of the Technical Specification.

Does the Bidder agree with this schedule?

| YES |  | NO |  |
| --- | --- | --- | --- |

If not, what is the Bidder's alternative proposal?

## Extension of Delivery Dates

The Parties shall agree on the extension of contractual delivery dates in the event such dates are affected by a delay directly caused by CERN.

## Delivery Conditions

CERN may order the Supply under FCA conditions.

CERN may modify, at any time, the transport conditions and order the Supply under FCA Incoterms 2020 conditions. In such case, the Contractor shall deliver the Supply to CERN’s carrier at the following FCA place:

Please indicate the name of the FCA place: ..............................................................

The transport conditions will be defined in the Contract.

The packing and shipping conditions shall be in accordance with § 3.2 of the Technical Specification.

CERN may reject any Bid that does not comply with the requirements defined above.

# PENALTIES

CERN may apply a penalty corresponding to 1 % of the total Contract price, for each complete week of delay as from the contractual delivery date stipulated for the Supply concerned for each cryostat.

All penalties will be cumulative and will be limited to a maximum of 10 % of the total Contract price.

The Contractor shall deduct them from his monthly invoice.

Without prejudice to any other rights it may have under the Contract or otherwise, CERN may terminate the Contract forthwith if any of the above maximum amounts are reached.

# PROVISION OF RAW MATERIAL, EQUIPMENT, COMPONENTS BY CERN

## Insurance

In accordance with clause 15 of the General Conditions of CERN Contracts, CERN will free issue the structural beams listed in § 2 of the Technical Specification for which the Contractor shall take up a dedicated insurance. The estimated amount of the items supplied by CERN is five (5) million Swiss francs. The insurance shall be an all risk insurance in the name of CERN (with theft included) and shall be solely and entirely for the items supplied by CERN. The Contractor shall take up this insurance at the start of the Contract and shall send CERN a copy forthwith and in any case not later than one month after the start of the Contract.

## Return of CERN provided raw material, equipment, components

After the manufacturing and delivery at CERN of the last batch ordered under the Contract, the Contractor shall send to CERN, under appropriate conditions, all tooling, items, remaining scrap and materials provided by CERN.

# DEVIATIONS FROM THE INVITATION TO TENDER DOCUMENTS

If applicable, please specify the deviations of your Bid in respect to the requirements of the Invitation to Tender documents:

CERN may reject any Bid that does not comply with the Invitation to Tender documents in all respects.

# DOCUMENTS TO BE ATTACHED TO THE BID

- The Bidder shall upload the following documents into CERN’s e-tendering interface as part of its Bid:

- The present Tender Form;

- Technical Questionnaire duly completed;

CERN may reject any Bid that does not include all the above-listed documents.

# DECLARATION

We, the undersigned, hereby declare:

That we have in no way amended the text of the present Tender Form as sent by CERN. We recognise that any amendment to the present Tender Form will result in the rejection of our Bid;

That we have duly completed and uploaded all the documents specified in § 14 herein;

That we are fully conversant with this document and accept all the conditions and requirements associated with the performance of our obligations as a Bidder and subsequently as a Contractor, if awarded the Contract;

That the prices we have quoted will permit us to fully meet our obligations with skill, care and diligence and in accordance with all the Invitation to Tender documents and the state of the art.

Name and position of the signatory(ies):

………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………

………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………………

Date and place: ………………………………………………………………………………………..

Signature and stamp of the Firm or, in the case of a Group of Firms, of the Lead Firm and of each member of the Group of Firms.

Once the Contract has been awarded, CERN may inform the Bidders about the outcome of the Invitation to Tender procedure, communicating the name, country and final ranking of each Bidder to the other Bidders.

https://procurement.web.cern.ch/document-category/key-reference-documents

The term “Subcontract(s)” shall mean any arrangement whereby the Contractor contracts with another legal entity (the Subcontractor), except legal entities under its direct control, for the delivery of a major part of the Supply (including sub-assemblies and components) or any part of the provision of the activities. The term “Subcontract(s)” shall include sub-sub-contract(s).

As defined in § 3.4.

To be reported on the e-tendering interface.

Rating of BBB+ at least or equivalent, with proof of rating from one of the following rating agencies exclusively: Standard & Poor’s, Fitch Ratings or Moody’s.

The FCA place is subject to CERN’s approval.