MuCol

List of participants

| ##### Participant No. * | ##### Participant organisation name | ##### Country |
| --- | --- | --- |
| ##### 1 (Coordinator) | CERN | IEIO |
| ##### 2 | CEA | France |
| ##### 3 | INFN | Italy |
| ##### 4 | STFC | UK |
| ##### 5 | University of Padova | Italy |
| ##### 6 | University of Milano | Italy |
| ##### 7 | University of Uppsala | Sweden |
| ##### 8 | ESS | Sweden |

# Abstract

The European community of Particle Physics organises its future within a process called the “European Strategy for Particle Physics Update” (ESPPU). About every seven years the community updates its short, medium and long term objectives through a bottom-up process resulting in a document that is finally approved by the CERN Council on behalf of all its Member States. Following the endorsement from CERN Council, CERN and the other European laboratories and academic institutions seek funding to their respective funding agencies for its implementation and assign resources according to the priorities enlisted.

The latest edition of the ESPPU, endorsed by CERN Council in June 2020, encourages efforts of R&D for future colliders in several directions with a preference, for the next large accelerator to be built at the end of the LHC operation, for Lepton colliders.

In this respect, CERN is promoting three studies, namely the Future Circolar Collider (FCC), based on a circular e+e- collider, eventually evolving in the second half of this century towards a proton-proton collider, the Compact LInear Collider (CLIC), based on a linear e+e- collider, and the Muon Collider, based on collision of muons. In response to this recommendation, CERN formed in 2020 a new International Collaboration open to Institutes from the European Research Area (ERA) and beyond, to explore the feasibility of muon colliders within an International Muon Collider Study (IMCS).

The project described in this proposal will be fully integrated into the overall effort from the International Collaboration and will provide an effective platform to allow European Institutes to take responsibility of parts of the Study and develop critical know-how to maintain Europe at the forefront of High Energy Physics for the construction of the next Collider after the HL-LHC. The scientific objective of this project is to develop a coherent concept of the entire accelerator complex that would be necessary for a Muon Collider at up to 10 TeV.

This study will contribute to a tangible advance of the state of the art, since while the other options (CLIC and FCC) have been duly studied and present limited or anyway well assessed technological risks, the Muon Collider has been studied only on a pre-conceptual level, and some aspects both in terms of accelerator physics and technology, have not yet a convincing solution.

The most advanced description of a Muon Collider Complex has been produced by the Muon Accelerator Program (MAP) in the US. The MAP could only address a limited number of accelerator physics and technology challenges, and substantial breakthroughs are still required to prove its feasibility, as we will explain in the following paragraphs.

The first goal of this project is to develop a coherent layout and parameter set based on expected performance specifications of the key components. We will use this conceptual design to verify and optimise the luminosity that the collider can achieve, the conditions to which the physics detectors will be exposed and the impact of the whole complex on the environment, in particular with respect to energy consumption and radiation effects.

We will in fact identify the key drivers of power consumption, radiation, and cost and optimise them considering the relevant trade-offs. The resulting estimate of the achievable performance and technical risk as well as cost and power consumption scale will allow to judge the sustainability of the concept and compare it to the alternatives mentioned above (FCC and CLIC).

We will also define the R&D programme to develop the technologies to achieve the performance specifications of the collider components where they exceed the current state of art. A highly interdisciplinary effort will be needed as the study will address:

- accelerator design and beam dynamics

- the experimental conditions

- the impact on the environment, including cost and power

- magnet technology

- RF technology

- generation of very short and intense proton pulses

- high-power targets

- particle matter interaction

- radiation protection

The study will provide reports that will be used by the next ESPPU to take informed decision about the future of the field, and through partnership with colleagues and institutes in other areas of the world such as the US and Japan, that will be associated to this |Study, we will influence similar decisional processes in the different regional areas.

Some of the technologies that shall have to be developed will benefit other sectors of society, for instance the quest for high magnetic fields through solenoids has many similarities with ongoing developments in the medical fields, in material science and in energy production. These aspects will be properly integrated and developed.

Finally, resorting to the well-established policy for Open Science established at CERN, and implemented through consortia such as SCOAP3 (Sponsoring Consortium for Open Access Publishing in Particle Physics), all relevant information produced within the project will be made publicly available in the interest of the scientific community at large, and of general public through the already existing mechanisms promoted by CERN and its members States.

- Excellence

  - Objectives and ambition

The main objective of the project described in this proposal is to produce a coherent description of the complex of particle accelerators that will be used to collide muons of opposite charge at 3 TeV in a first phase and in excess of 10 TeV for the final configuration, in order to prove that the construction of a Muon Collider complex in Europe is competitive with alternatives and compatible with a reasonable level of investment. The results of the study will have an important impact on decisions at European level, and in other regions (US, Japan) for funding the next generation of accelerators for Particle Physics as briefly explained below and in more details in the impact section.

The future of Particle physics in Europe during and after the LHC era is analysed and planned within a process that involves the physics community through a bottom-up approach called the Update of the European Strategy for Particle Physics, submitted periodically to CERN Council, recognized by all its Member States as the body that coordinates decisions at European level on Particle Physics projects. The last update to the Strategy was unanimously endorsed by CERN Council in June 2020, and presents several recommendations about R&D necessary to ensure that Europe will remain at the forefront of research in Particle Physics also after the completion of the LHC programme.

The 2020 ESPPU recommended to keep at high priority R&D for Muon Colliders accelerator technologies, recognizing Muon Colliders as one of the most promising options to provide collisions at the High Energy frontier for the investigation of the properties of the Higgs Boson and to contribute to the search for new physics that could explain the nature of Dark Matter and Dark Energy. Muons, as all other Leptons, are fundamental particles and therefore produce very clean events, and their full energy is available when they collide. Hadrons are constituted by different families of quarks and antiquarks and their collisions, as energy raises, makes it more and more challenging for detectors to disentangle the desired phenomena from all other events produced during the collision. Moreover, only a fraction of the energy of the particle is available when they collide to create the phenomenon of interest. For this reason, lower energy lepton colliders may compete with high energy hadron colliders in terms of physics reach.

e+e- colliders at high energy are necessarily linear. A e+e- circular collider is in fact limited by the power that the beam loses by synchrotron radiation, that is directly proportional to the fourth power of the energy of the particles and inversely to the fourth power of their mass, and inversely proportional to the radius of the accelerator:

∆E∝Em4∙1R

Linear Colliders are inherently inefficient since particles collide only once, and the collision energy is proportional to the length of the collider, therefore higher energies require longer and longer colliders.  As an example, CLIC is foreseen to be nearly 50 km long for a collision energy of 3 TeV, with an estimated power consumption of 590 MW.

On the other hand, the highest energy circular e+e- collider under design is the FCC-ee, that will be limited to a collision energy of 180 GeV for a circumference of about 90 Km, with an estimated power consumption above 400 MW (still under assessment).

There are therefore clear limits to keep the size and cost of e+e- colliders manageable both for circular and linear configurations.

| Example of pp collision, “Evidence for associated production of a Higgs boson ….”, The CMS Collaboration, CERN-EP-2018-017 | Example of an e+e- collision, courtesy Thomas G. Mccarthy, http://www.thomasgmccarthy.com/ |
| --- | --- |

Fig. 1.1: comparison of a hadron and a lepton collision

Hadrons are much heavier than leptons and therefore circular hadron colliders can reach much higher energies with manageable size and cost without major emission of synchrotron radiation, however they do not easily allow precision measurements. Also the energy of the particle is only partially available at collision leading to a less efficient process.

Muon colliders represent an interesting compromise, since they provide the possibility of doing precision measurements, and being muons 200 times heavier than electrons can reach much higher energies in circular colliders without suffering from synchrotron radiation.

Following the 2020 ESPPU, three options are being explored at CERN for the next collider to be built:

- An e+e- circular collider at up to 180 GeV collision energy (FCC-ee), followed by a 100 TeV hadron collider (FCC-hh), in a tunnel of about 100 km circumference

- An e+e- linear collider at a maximum of 3 TeV collision energy

- A Muon Collider at 10+TeV, with possibly a first phase at 3TeV.

While the first two concepts are mature and most of the necessary technologies are within reach, Muon Colliders have never been studied in all details, and several critical aspects intrinsic to the nature of muons are not yet fully understood and solved. The main motivations to provide a complete design of a Muon Collider to submit a complete report for the next ESPPU are listed in the following.

Physics Motivations

A muon collider with 3 TeV centre-of-mass energy would have similar or greater physics potential as an electron-positron collider such as CLIC, the physics reach of which is well established and documented [4]. A muon collider with a centre-of-mass energy of 10 TeV or more would open entirely new opportunities for the exploration of fundamental physics [5]. On one hand, it would feature a mass-reach for the direct discovery of new particles that surpasses the HL-LHC exclusion potential and in some cases is superior to future hadron collider projects. The MC could exploit a large production cross-section in case of high-mass states and it would beneﬁt from favorable signal-to-background rates for low-mass states [6]. On the other hand, it would enable precision measurements through which new physics could be discovered indirectly, or the validity of the SM conﬁrmed at a currently unexplored energy scale. The growing interest of the theory community in muon colliders has recently been expressed in the context of the ongoing Snowmass21 initiative [6, 7]. Several sensitivity projection studies have been completed during the last two years, and summarised at three workshops [8–10] and at regular meetings on the muon collider physics potential [11]. Detector studies indicate that the potential of the muon collider can be exploited with present state-of-the-art detector technologies at 3 TeV, but requires further R&D for a 10 TeV facility, [as discussed in detail in the Detector R&D Roadmap, find reference].

The project will provide a platform of effective collaboration to produce a more systematic study of the different physics cases …..:The objectives in terms of physics are:

Accelerator Physics and Technology Motivations

Muon Colliders present an important difficulty with respect to present accelerators due to the very short lifetime of muons, which is of the order of 2.2 µsec in the particle frame. Muon Production has therefore to be an efficient process, while acceleration and collision have to happen in a much shorter time period than with hadrons or electrons and therefore techniques of fast acceleration need to be studied and proven.

The second major challenge of a MC is the emission of neutrinos by natural decay of muons. Neutrinos penetrate the earth at long distance and therefore radiation due to neutrino interactions may appear on surface, even for a 200 m underground machine. Techniques to reduce or mitigate such radiation effects need to be studied should the level of radiation exceed legal limits, in order to prove the feasibility at CERN or in any European country.

The present project will start from the conceptual layout of the chain of accelerators elaborated by the Muon Accelerator Program that used to coordinate efforts in the US on muon Collider R&D [REF]. The layout proposed by MAP is shown in fig. 1.2:

Fig. 1.2: Layout of the Muon Collider complex as elaborated by the MAP.

The proton complex produces a short, high intensity proton pulse that hits a target and produces pions. The decay channel guides the pions and collects the muons produced in their decay into a buncher and phase rotator system to form a muon beam. Several cooling stages then reduce the longitudinal and transverse emittance of the beam using a sequence of absorbers and RF cavities in a high magnetic ﬁeld. A linac and two recirculating linacs accelerate the beams to 60 GeV. One or more rings accelerate the beams to the ﬁnal energy. As the beam is accelerated, the lifetime in the lab frame increases due to relativistic time dilation so later stage accelerators have proportionally more time for acceleration, so that fast-pulsed synchrotrons can be used. Fixed-ﬁeld alternating-gradient accelerators (FFA) are an interesting alternative. Finally the two single bunch beams are injected at full energy into the collider ring to produce collisions at two interaction points.

The MAP study demonstrated a conceptual feasibility of some of the key components, but several important elements were not studied. The highest collision energy studied by MAP was 6 TeV. Technical limitations such as beam-induced backgrounds have not been studied in detail at higher energies. Individual elements of the muon source were studied, but integrated system design and optimisation was not performed. Cooling studies assumed limits in practical solenoid and RF ﬁelds that now appear to be too conservative; an updated performance estimate would likely yield a better assessment of the ultimate luminosity of the facility, which remains, in the MAP studies, at half the value of the desired luminosity expressed below in Tab. 1. In those tables, the desired integrated luminosity is assumed to be reached in 5 years of operation per configuration, remaining with the peak luminosity achieved by MAP would bring to run the complex for twice the time, bringing to a clear overhead of costs and reduced interest from the physics community.

MAP studies considered gallium, graphite and mercury as options for the production target material. Studies should be progressed and other alternatives propsed and assessed to understand the expected performance and technical limitations of the system. In addition, some of the options, such as mercury targets, might not be feasible in the European legal context. The radiological impact on the environment should be studied at both 3TeV and 10 TeV. While on the former, based on MAP studies, we do not expect to exceed limits, at 10 TeV or more the situation should be studied to confirm its compatibility with legal requirements, or techniques to reduce or mitigate the impact need to be introduced.

Sustainability motivations

An important motivation to advance the understanding on the feasibility of muon colliders with respect to other alternatives is that they are expected to provide the most effective option to study high energy phenomena for two reasons:

- Muons are fundamental particles, therefore all their energy is available during collisions and produce very clean events

- They have the largest mass among leptons, therefore can be accelerated in circular colliders at very high energy without suffering from synchrotron radiation, and profit of the intrinsic efficiency of circular colliders.

These two properties result in two main advantages of MCs with respect to alternatives with similar physics reach:

a Muon Collider will have a smaller footprint with respect to alternatives (the largest circular accelerator at 10 TeV will have a diameter of  ~3km, to be compared with ~16 km for the FCC and 50km length for the 3TeV CLIC.

- Its electricity consumption is expected to be significantly lower than other alternatives. A conceptual comparison with CLIC is shown in fig. 3:

fig. 3: Luminosity of the muon collider per MW of beam power, compared with CLIC, as a function of collision energy. [Ref]

We will therefore aim at estimating with more precision the energy consumption based on defined technological choices, and provide paths for optimisation, for instance with studies on Energy Storage Systems that may accumulate energy during the pulse of the machines of the complex and give it back when necessary, thus reducing dramatically the energy pulled from the network, and also minimising the perturbations on the high voltage lines.

Synergies

Another motivation for this project is to explore synergies with other fields of science that may provide further motivations for its construction. Due to its modularity, the Muon Collider may serve as platform to associate other facilities such as Neutrino Factories and radioactive beam facilities downstream the production target.

Many technologies to be developed for the MC may find application in other fields of science and on society. High Field solenoids are equally used in medical applications, in material science and in energy applications. Target technology challenges arise as well in other fields of physics (Neutrino factories, Radioactive ion beam and nuclear physics facilities), as well as for energy applications (e.g. studies for compatibility between liquid metals used as targets and metallic vessels).

Energy optimisation techniques find natural application in any other project requiring large, pulsed power sources, and may profit or benefit of research on storage systems (e.g. batteries).

These project will lay the basis for collaborations on these subjects, and will allow to detail a motivated R&D programme to be presented for funding at the CERN council and to National funding agencies.

Objectives

The Project will produce a design of the Muon Collider with the objective to achieve the values shown in table 1.

Tab. 1: target parameters for the muon Collider.

| Parameter | Symbol | Unit | Target Value |  |
| --- | --- | --- | --- | --- |
| Centre-of-mass energy | Ecm or s | TeV | 3 | 10 |
| Luminosity | L | 1034 cm-2 s-1 | 1.8 | 20 |
| Luminosity above 0.99 x s | L0.01 | 1034 cm-2 s-1 | 1.8 | 20 |
| Collider Circumference | Ccoll | km | 4.5 | 10 |
| Muons/bunch | N | 1012 | 2 | 1.8 |
| Repetition Rate | fr | Hz | 2 | 5 |
| Beam Power | Pcoll | MW | 5 | 14.4 |
| Longitudinal Emittance | εL | MeVm | 7.5 | 7.5 |
| Transverse Emittance | ε | μm | 25 | 25 |
| Number of bunches | nb |  | 2 | 1 |
| Number of IPs | nIP |  | 2 | 2 |
| IP relative energy spread | δE | % | 0.1 | 0.1 |
| IP bunch length | σz | Mm | 5 | 1.5 |
| IP beta-function | β | Mm | 5 | 1.5 |
| IP beam size | σ | μm | 3 | 0.9 |

The physics case will be studied assuming those parameters and will produce an assessment of the feasibility and precision of measurements with realistic configurations of detectors.

Moreover, the Project will evaluate the energy consumption and discuss methodologies to reduce it such as an analysis of where one could use energy storage systems or efficient designs (e.g. optimisation of temperature of the magnets to allow the reduction of consumption of cryogenic power). The radiation levels at the surfacewill be evaluated, providing mitigation measures in case they exceed the legal limits.

Possible synergies with other projects with whom to share the site and with adjacent fields with whom to share technological developments will also be explored.

Technology Readiness level

This project does not address the construction of a single technology or a product, but rather to advance the understanding of how to design a complex facility involving a number of disciplines, to prove that it is worth investing in massive R&D and furthermore in its construction. It is therefore probably inappropriate to express a unique level of TRL. If we adapt the concept of TRL to a study of such a complexity, one may assume that the present level of understanding of a Muon Collider complex is at a TRL=1 (since the study will start from the scheme elaborated by the MAP study). Our ambition is to bring it close to a TRL level of 3, knowing however that the project will not allow to build and test hardware, however the understanding of the feasibility of constructing and operating such a complex of accelerators will be sufficiently developed to allow to make a concrete proposal for the next ESPPU on the next steps towards approval and construction of the facility.

|  | Level at the start | Level at the end of the project |
| --- | --- | --- |
| TRL | 1 | ~3 |

1.2  Methodology

The Project described in this proposal will fully integrate with the effort of the International Collaboration setup by CERN under the impulse of the last update of the European Strategy. The management structure of the IMCS is making strategic decisions on scientific and organisational aspects and this proposal will provide a platform for European Institutes to have a strong impact on several critical aspects of the Study.  This Project will therefore give the opportunity to such Institutes to build a critical know-how, impact on the decisions on the International Collaboration and on the next ESPPU process and prepare their future participation in the design and construction of a future Collider.

In the following paragraph we will clarify both the Organisational and scientific/technical measures and methods that we will adopt to achieve the objectives mentioned in the previous paragraph.

Organisation of the Project

First of all, we will organise the activity as a project to profit of the long experience at CERN and in the collaborating institutes for managing studies of large accelerator complexes. The Muon Collider accelerator complex will be constituted of a chain of accelerators and beam forming sections. This project will be organised in workpackages that will focus on each main section of the complex and on the most critical technologies, with clear responsibilities and interfaces to the other WPs.

The study will require the integration of a variety of competences and disciplines, for this reason we structured the project starting from a first workpackage of technical coordination and management that will provide resources for:

- the administrative support to the project

- to coordinate effectively the work performed within the other workpackages.

- provide support and information for an effective configuration management of the baseline layout of the accelerator complex within the IMCS and the community at large

- to integrate the effort within the context of the International Collaboration at CERN

- to communicate and coordinate with similar efforts in the US and Asia

- for dissemination and outreach in the widest sense, and in particular to explore synergies with other fields of science.

- for the implementation of the data management plan

- regular assessment of the objectives and deliverables of the different workpackages to assist and advice the project management on their coherence and on the respect of the deadlines.

- to edit reports collecting input from the different workpackages that will serve as basis for decisions in the ESPPU process, and possibly on the Snowmass process in the US and similarly in Asia.

The WP1 leader will act as Technical Coordinator of the Project. From the technical point of view, an important task of the technical coordination shall be to keep track of the developments in the different workpackages and integrate their findings by proposing and implementing updates to the general Table of Parameters that describe the performance of the Collider complex that will finally provide a reasonable estimate of the achievable luminosity. The table will be regularly presented and discussed in regular meetings involving the entire community of the IMCS to get feedback. A Parameter and Layout Committee (PLC), formed by world renown experts in the field working in synergy with the scientific Committee of the International Collaboration, will be setup to advise the Study leader on the adoption of baseline parameters or of their change for optimisation. The PLC shall be responsible to advise the Technical coordinator and the Study leader on:

- selection of  a baseline design among possible alternatives, taking into account not only the scientific output, but also sustainability and environmental aspects.

- Optimisation of the design of the complex as a whole.

The decision on the baseline or on rebaselining shall be taken by the Collaboration Board on proposal from the Study Leader.

The Technical Coordinator shall then make sure that the latest Table of Parameters is taken into account in the different workpackages and that all efforts done there are compatible with such set of parameters.  To do so, the Technical coordinator will regularly animate a formal meeting of an Executive Committee, formed by all the workpackage leaders, the Study Leader and selected experts invited as necessary.

A diagram of the organisation of the project is shown in Fig. 4:

Fig 4: Organisation of the Project and its integration within the International Muon Collider Study Collaboration. The color code is blue for the EU project, Orange for the IMCS. Participants to this proposals have already been invited to join the IMCS by signing its Memorandum of Cooperation and will therefore have representatives in the Collaboration Board.

Scientific and Technical Workpackages

The scientific and technical aspects of the project will be breakdown in seven workpackages, investigating the physics outreach of a muon collider at 3 TeV and 10 TeV, the sections of machines to be developed grouped by function, and finally three technical workpackages that will investigate on the most critical technologies for the Collider, namely RadioFrequency (RF), Magnets and the Ionisation Cooling Cell, to realistically assess their expected performances on which the design of the machines is based.

The physics workpackage (WP2) will be organised to produce a convincing and sound science case to justify the investment on a full R&D programme on the technologies that will confirm the feasibility of a Muon Collider at 3 TeV and 10 TeV.

The workpackage will concentrate on aspects where a Muon collider provides unique opportunities and that provide a strategic advantage with respect to other possible machines. In detail we will study:

- Higgs Physics: focusing on the trilinear and quadrilinear  Higgs self-couplings. The unique MC possibility will be discussed in the light of New Physics and other interdisciplinary physics fields

- Electroweak and Flavor Physics measurements: This task will evaluate the MC unique possibilities on top quark physics, di-bosons, flavor physics etc

- Physics Beyond Standard Model: we will explore and refine the most relevant New Physics models at s=3 TeV and at s=10 TeV, we will determine the unique MC reaches

……    HOW???  ...  meetings, model development, simulations etc….?

Two more aspects will be investigated by the Physics workpackage related to the technology of the detectors that may impact the feasibility of a MC:

- Study of Beam Induced background in the detector, that will challenge detector designers due to the short lifetime of muons and therefore the large amount of decay product in the interaction regions

- Detector configurations at s=3 TeV and s=10 TeV will be studied to find a configuration of the interaction regions including the final focus magnets, and the absorbers to confirm the conceptual feasibility and prove that the luminosity goals are realistic.

The project will achieve such objective with standard simulation tools already used by the physics community, such as GEANT4, FLUKA and others, and discussing in open meetings the results. Where necessary, contact with the developers will be established to improve the tools and provide new physics models, that will be published resorting to the Open Access policy of CERN for the benefit of the community.

The project has then three workpackages that address the design and challenges of the sections of the accelerator complex:

- The proton complex workpackage (WP3) will study a configuration of the proton machines that will be able to deliver to a production target a proton beam with sufficient intensity (1015 ppp) in 1 nsec, as required to provide the target luminosity at the detectors. Producing such a large intensity in a very short pulse is not trivial and needs dedicated studies, that will be based on the design of the SPL at CERN, and on the more advanced experience of high intensity proton linacs such as the ESS linac under construction on the  Lund site in Sweden, and linacs for other spallation neutron sources such as JPARC in Japan and SNS in Oak Ridge (US). Through the support of the project, contacts will be established with those communities to gain confidence on our design also based on their operational experience. While the intensity is within reach as for instance 1015 ppp is the design goal of the ESS linac, having such intensity in a short (1 nsec ) pulse will need the design of an accumulator and bunch compression scheme that will have to reduce the length of the pulses while preserving their intensity. The workpackage will analyse and simulate conventional solutions and alternatives such as FFAGs. While ultimately the IMCS will have to provide a site independent design to allow a green field implementation, this project will explore a specific implementation on the CERN site, resorting to the existing proton injectors, and on the SPL design. Some of the studies may also be useful for eventual future upgrades of ESS.

- The muon production, capture and cooling complex (WP4),  has been identified as one of the most critical challenges since no previous experience with cooling an intense beam of muons exist, even if individual components will be inspired by synergic projects such as spallation neutron sources, neutrino experiments and high intensity accelerators in general. Here the main challenge will be to integrate requirements that will push the design of components much beyond the state of the art. The large intensity of each pulse, associated with the large emittance of the muon beam generated by the decay of pions emerging from the target, will result in large radiation loads to delicate elements such as the superconducting coils of the solenoids. Due to the short lifetime of muons, at the low energy side every cm counts and therefore smart solutions to insert, for instance, beam instrumentation devices shall have to be found. WP4 will explore these aspects and investigate limits, in synergy with the technology WPs and propose a layout that will optimise and reduce the risks.

- The High Energy accelerators complex (WP5), will propose a layout for the fast acceleration of muons and the layout of the collider. It will explore the feasibility of the proposed schemes, optimise with respect to energy consumption and neutrino flux, and provide the first complete layout of the high energy accelerator at 10TeV.

From the point of view of methodology, simulation tools that are well established in the community will be used (e.g. BDSIM, MADx, FLUKA, GEANT4 etc…). It is anticipated that extensions to those tools will be necessary in some cases, and again new models, if the case, will be published and made available to the community through the mechanisms of the Open Access policy of CERN. Input files for simulations will be stored in public repositories such as the CERN Github

Finally, the most critical technical systems will be investigated and designed in the remaining three workpackages:

- RadioFrequency (WP6),

- Magnets(WP7),

Radiofrequency and Magnets and their powering installations represent together the systems that will be responsible for the majority of cost and energy consumption in the accelerator complex. The two workpackages above will establish a more precise catalog of the systems necessary in the different parts of the accelerator complex, define realistic parameters (such as gradients, frequency, length, etc…) to be used for the design of the machine, select the most convenient technology where alternatives exist, and provide some more detailed design for systems that may result critical or beyond the state of the art. The study of powering of those systems is also critical for the feasibility of the Muon collider. For RF it will be necessary to develop klystrons at very low duty cycle, knowing that ultimately the muon pulse will only be 1 nsec long with a repetition rate of maximum 5 Hz (200 msec) in order to reduce the average consumption of the RF systems. For that task a strong link with the ongoing developments within the IMCS will be kept. On the other hand a concept to reduce at maximum the consumption of the magnet system needs to be studied, and for that a specific task will be proposed in the Magnet WP so to produce a methodology to reliably estimate the wall-plug consumption of a given configuration, to optimise the average power using energy storage systems and to provide cost estimates to confirm the expected order of cost for the accelerator complex.

- Cooling cell (WP8), the last workpackage will study in more detail the building block of the entire chain that is specific to the muon colliders, and that presents unconventional challenges such as a combination of high magnetic and RF fields. Such a building block has never been built nor designed in details, not even by the MAP study, it is therefore necessary to prove that a complete integration of all its elements is feasible, before even constructing a prototype. The complexity of the problem convinced us to define a workpackage separated from the RF and Magnet WPs since the main challenge will be how to integrate in the shortest possible length technologies which seem at first glance incompatible with each other in the allocated space. The MAP programme has studied ingenious solutions for the individual components, but a full cell was neither designed in detail nor produced. Objective of this WP will be to provide the full design of a representative cooling cell made of two solenoids, an RF cavity and absorbers, to prove that the assumptions made in the codes that simulate the beam dynamics of the cooling channel find a realistic solution in real life, with all components fitting in the allocated space including their ancillary equipment (couplers, connectors, cooling pipes etc…). The participants will investigate the state of the art for the components, select the most promising technologies for the each component, and then build a 3D technical model of a cell. Phenomena such as increased breakdown in RF cavities, radiation load to superconducting solenoids, extreme energy deposition in absorber materials and vacuum windows will be taken into account to mitigate the risk that they may limit the performance of such a system. The participants will study the available literature on the subject, and provide new simulations and a full 3D mechanical model designed using CATIA or Inventor to confirm the feasibility.

Sustainability

The project methodology embeds intrinsically the “do not significantly arm” principle as one of the motivations to build the Muon Collider is that it can provide a scientific output similar to alternative solutions with significantly lower energy consumption (see fig. 3). In addition to the reduction of energy consumption, the project will look in detail at the radiation emerging on surface due to the decay of Muons into Neutrinos. The project will not be able to look into specific solutions of energy generation to compensate the consumption to reach energy neutrality. Those solutions are anyway developed by the community of particle accelerators within other channels (e.g. biannual conference on sustainability of particle accelerators). Some level of optimisation of energy consumption will be looked into the technological workpackages as explained above.

Interdisciplinarity

The particle accelerator community has a long tradition of exploiting interdisciplinary work to get the best performance for acceleration of particles. CERN, as a coordinator, will provide a platform to discuss with expert of any discipline (from particle and accelerator physics, to accelerator operation, metallurgy, energy optimisation, mechanical engineering etc…). Other large laboratories participating to the study also have similar possibilities and maybe consulted by the smaller Institutes.

2.1		Project’s pathways towards impact

Large accelerators and experiments are global endeavours that require and welcome the participation of communities from the region where the accelerator is built but also from other regions. The CERN LHC is a striking example of this concept, since while the majority of the project was funded by the member states of CERN through the CERN operations’ budget, other countries such as US, Canada, Japan and many others have contributed with in-kind contributions and know-how for the success of the project. The Particle physics experiments mounted on the LHC are relying even more on global partners for the execution of their scientific programme. In this sense, particle physics experiments has contributed to keep the global scientific community united despite differences, and Europe has played a major role in this context. The advanced understanding of the nature of matter and of the forces that orchestrate the Universe, require setting up projects and experiments that will be more and more ambitious. European countries coordinate their R&D effort for future colliders through the already mentioned ESPPU process and additional actions requested by the CERN Council.

In 2020 Council recognised the need to launch an International Collaboration to allow Europe to regain a leading role in the studies for a muon collider. The MuCol project is framed within this effort to provide to the participating European institutes the opportunity to effectively join this collaboration in a well-defined workprogramme and provide effective contributions to it, therefore building on one hand a critical and distributed know-how in Europe and advance the state of the art on the subject to the benefit of the global community. The expected outcomes of this project are of a scientific and technical nature, and the acquired know-how will provide the basis to prepare a report for the next ESPPU that will allow CERN council to continue supporting the development of a muon collider. It is expected that at the next ESPPU exercise, CERN Council would analyse a substantial request for funds to build the first blocks and infrastructures for a muon Collider at CERN, namely a muon beam test facility at CERN based on the CERN Proton Synchrotron,  and critical research infrastructures at CERN and other laboratories, to produce and test the components to build them.

The goal of MuCol is to demonstrate that it is worth investing into such an effort, providing at the same time an evaluation of its feasibility, and arguments to prove that we can provide physics results comparable to other alternatives, but with a smaller investment capital, and most of all with less consumption of energy.

==================

Table of Abbreviations

| CERN | Conseil Européen pour la Recherche Nucléaire |
| --- | --- |
| CLIC | Compact LInear Collider |
| ESPPU | European Strategy for Particle Physics Update |
| ESS | European Spallation Source |
| FCC | Future Circular Collider |
| IMCS | International Muon Collider Study |
| JPARC |  |
| LHC | Large Hadron Collider |
| MAP | Muon Accelerator Program in the US |
| MC | Muon Collider |
| ppp | Particle per pulse |
| SCOAP3 | Sponsoring Consortium for Open Access Publishing in Particle Physics |