## Slide 1: MC RF WP2 - SRF
Roger Ruber
on behalf of MC RF WP2
22 March 2022

## Slide 2: WP2 - Tasks and Resources
WP2 Priority | Task description | Resource estimate staff postdoc PhD material [FTEy] [FTEy] [FTEy] [kEuro] |  |  | 
1 | Provide limiting values for RF cavity and RF system design from SRF State of the Art: Gradient and Q0 at different frequencies: 300 - 1300 MHz Tolerances to magnetic fields, radiation and beam loss | 0.2 |  |  | 
2 | Synergy: Look for synergy in SRF technology with already ongoing projects and R&D activities. Direct them to the parameter space relevant for muon collider | 0.2 |  |  | 
3 | High gradient prototype at low frequency (~300 - 400 MHz) accelerating structure to target high gradient: >20 MV/m | ? | ? | ? | ?

## Slide 3: Proposed Work Plan
Priority 1
  collect cavity data on R&D and operation
    project / cavity type / frequency / gradient (max, nominal) / Q Bpk/Eacc / Epk/Eacc / …
    slowly fill out details, not all important from the start
  collect environmental data
    magnetic field, radiation, beam loss
How to collect?
  colleagues, literature
  divide work according to regions
  completed and ongoing projects, low-beta and low-frequency, R&D and single cell
Time frame
  ½ to 1 year
  aim to publish a review paper collecting all information
Contact
  ruber@cern.ch