Short summary of 152-r-012 Elisa Source tests and Cohabitation for RFQ2 Installations

F. Di Lorenzo, C. Gagliardi, A. Lombardi, S. Mathot, K. Schirm, R. Scrivens

30/03/2022

Installations for the RFQ tests will start in the next week.

The Elisa source should be considered as an on-going activity in the area until 16/05/2022. After this date the source needs to be moved out so the 3MeV beam line installation can start.

The area for the Elisa source activity should be considered as the zone limited by the yellow barriers (see image below).

When tests are in progress, and flashing light will be on and there will be a sign confirming the tests with contact details, and the barriers will be suitably placed (Francesco, Serge).

Access into the Elisa Source zone is still possible for people authorized for the source tests and the oven test stand.

In order to avoid unrelated transit through the Elisa zone, a passage should be kept free for passage through the main RF area – shown as a red arrow on the image below (Karl and Cristiano).

Serge and Francesco confirm the local emergency stops, and the nearby fire extinguishers for their needs are accessible. They do not rely on cabling from the rest of the source area apart from the mains electricity.

Karl Schirm is the Installation Manager for the zone and will take this into account. Karl noted there will be a marking exercise inside the Elisa zone which will have to be scheduled jointly.

Summary by R. Scrivens