## Slide 1: Summary
MPGD principle ( Micro Pattern Gas Detector)
  GEM
  Micromegas
Large detector projects
  CMS
  Atlas
Timing/equipment/ man power

## Slide 2: GEM detector principle
Row material
Copper etch
Kapton etch

## Slide 4
PCB
lamination
Mesh deposit
lamination
development
Micromegas

## Slide 5: CMS RE1-1 project
1m x 0.5m
MPGD Vs RPC
Faster
Radiation hardness

## Slide 6: Atlas CSC replacement project
1.1m x 600

## Slide 7: Timing
CMS
  2010  2 prototypes OK
  2011 build 2 new prototype for test beams
  2012 large production of 80 detectors at CERN
  2013 large volume production with industry
Atlas
  2010 prototype Normal Bulk OK
  2011 build large protected Bulk
  2012 install few detectors in ATLAS
    Start large volume production with industry (100pieces)

## Slide 8: Equipment
Investment of 785 KChf 2010-2011
  Large developing machine (DR)
  Large copper etching machine (DR)
  Large stripping machine (DR)
  Large laminator (ordered)
  Large dryer (ordered)
  Large oven (ordered)
  Large exposure machine(OK)
  Continuous Kapton etching machine(ordered)
  Electro-chemical copper etching line(study)
All the machine should be running by mid 2011

## Slide 9: Man power
No problem for 2011
  1 staff + 1FSU affected to CMS project
  1 staff + 1fellow affected to Atlas project
2012
  CMS 2 FSU for large production (100 detectors)
    +1 staff for technology transfer with industry
  Atlas 1 staff affected to technology transfer with industry
2013
  CMS+Atlas  2 staff to follow the subcontracted productions

## Slide 10: Thank you Questions?

## Slide 11: Back up slides

## Slide 12
STAGED
Initial RE system –tailored to budget
Reduced RE system
|h| < 1.6
h=2.4
h 2.4

## Slide 13
RPC Region | Rates Hz/cm2 LHC (1034 cm2/s) | High Luminosity LHC 2.3 x LHC | (1035cm2/s) Phase II SLHC ??
RB | 30 | Few 100 | kHz (tbc)
RE 1, 2, 3,4 h < 1.6 | 30 | Few 100 | kHz (tbc)
Expected Charge in 10 years | 0.05 C/cm2 | 0.15 C/cm2 | ~ C/cm2
RE 1,2,3,4 h > 1.6 | 500Hz ~ kHz | Few kHz | Few 10s kHz
Total Expected Charge in 10 years | (0.05-1) C/cm2 | few C/cm2 | Few 10s C/cm2
Estimated Particle rates in Forward CMS

## Slide 14
Detector Design
Component Production
Component Quality
Control
Detector Assembly
GEM Detectors at CERN
CERN is involved in all aspects of GEM detectors design, production and applications.

## Slide 15
GEM Detectors at CERN
Readout Electronics
Detector Simulations
Technology Dissemination
Detector Test