## Slide 1: (n)QPS
LHC status and plans for 2011
Mike Lamont for the LHC team

## Slide 2: 2010 - a long year…

## Slide 3
Nominal Bunch intensity
Bunch trains

## Slide 4: Bunch intensity - bunch spacing
Started low before moving to nominal bunch intensity
  1.15 x 1011
  Limit given by the predicted beam-beam limit
Worked in 2010 with a few (~50) widely spaced bunches to start with…before moving to 150 ns bunch trains
  Crossing angles on and pushed to 368 bunches
Beam | Np/bunch | Emittance H&V [mm.mrad] | No. of bunches from SPS
LHC150_SB | 1.1 x 1011 | < 2.5 (1.6) | 1 – 4 x 12
LHC_75_SB | 1.2 x 1011 | 2 | 1 – 4 x 24
LHC_75_DB | 1.2 x 1011 (?) | 1.2 (?) | 1 – 4 x 24
LHC_50_SB | 1.45 x 1011 | 3.5 | 1 – 4 x 36
LHC_50_DB | 1.15 x 1011 (?) | 1.5 (?) | 1 – 4 x 36
LHC_25_DB | 1.15 x 1011 | 3.6 | 1 – 4 x 72

## Slide 5: 2010 parameters
 | 2010 | Nominal
Energy [TeV] | 3.5 | 7
beta* [m] | 3.5, 3.5, 3.5, 3.5 m | 0.55, 10, 0.55, 10
Emittance [microns] | 2.0 – 3.5 start of fill | 3.75
Transverse beam size at IP [microns] | around 60 | 16.7
Bunch current | 1.2e11 | 1.15e11
Number of bunches | 368 348 collisions/IP | 2808
Stored energy [MJ] | 28 | 360
Peak luminosity [cm-2s-1] | 2e32 | 1e34

## Slide 6: Lumi analysis: statistics across fills
Giulia Papotti

## Slide 8: 2010 - records
Peak stable luminosity delivered | 2.07 x 1032 cm-2s-1
Maximum luminosity delivered in one fill | 6.3 pb-1
Maximum luminosity delivered in one day | 5.98 pb-1
Maximum luminosity delivered in 7 days | 24.6 pb-1
Maximum colliding bunches | 348
Maximum average events per bunch crossing | 3.78
Longest time in Stable Beams for one fill | 30.3 hours
Longest time in Stable Beams for one day | 22.8 hours (94.9%)
Longest time in Stable Beams for 7 days | 69.9 hours (41.6%)
Fastest turnaround to Stable Beams | 3.66 hours (protons)
Courtesy Atlas

## Slide 9: Status LHC Stored Energy
80 kg TNT
Stored energy reached at 3.5 TeV: 28.0 MJ
Ralph Assmann

## Slide 10: Beam-beam tune shift
Design report
2010
… small lattice nonlinearities
Measurement of maximum attainable beam-beam parameter a high priority in 2011 operation
Tatiana Pieloni

## Slide 11: Beam-Beam: Bunch by bunch
Fill 1409: 12.10.2010
en = 1.6 mm; Nb = 1011; 256 bunches
 x = 7.7 10-3
 DQtot = 0.023!!
Fill lost during ‘adjust’!
11

## Slide 12: Beam lifetime in general
Excellent single beam before collisions ~200 - 300 hours
Luminosity lifetime ~15 - 20 hours
  Reasonably well given by emittance growth and intensity decay
  Minimal drifts in overlap – beams very stable
Intensity lifetime ~90 hours
  Luminosity burn, losses on collimators
Emittance growth (x ~ 30 hours, y ~ 20 to 40 hours)
  IBS
  and something else – at least sometimes “the hump”

## Slide 13: Ions - cunning wheeze – remembered Lorentz
Used the identical magnetic machine as used for protons until the very last moment in the cycle:
  Same ramp, squeeze to 3.5 m.
  Kept separation and crossing angles the same
Happily the BPMs gave similar readings for low intensity ions as those of high intensity protons
  Same reference orbit more-or-less
  Same collimator settings through ramp and squeeze
Brought crossing angles to desired positions when going into collision
  Set-up tertiary collimators in collision, validated with loss maps
  Collided and declared stable beams
Four days from first injection to first stable beams

## Slide 14: Ions
Protons again 50 & 75 ns

## Slide 15: 2010 – main aims
Clear priority to lay the foundations for 2011 and the delivery of 1 fb-1. Peak luminosity target 1x1032 cm-2s-1
Gain solid operational experience of injecting, ramping, squeezing and establishing stable beams
Steady running at or around 1 MJ for an extended period
Perform a safe, phased increase in intensity with validation and a running period at each step
✔
✔
✔
✔-

## Slide 16: Aperture

## Slide 17: Optics & magnetic machine
Optics stunningly stable
Machine magnetically and optically well understood
  Excellent agreement with model and machine
Magnetically reproducible
  Important because set-up remains valid from fill to fill

## Slide 18: Measured Cleaning at 3.5 TeV
IR8
IR1
IR2
IR5
Momentum Cleaning
Dump Protection Col.
(beam1, vertical beam loss, intermediate settings)
Making sure the hierarchy is respected

## Slide 19: Summary
Excellent single beam lifetime
Ramp & squeeze essentially without loss
  No quenches with beam above 450 GeV
  Excellent performance of Machine Protection
Optics close to model (and correctable)
Excellent reproducibility
Aperture as expected
Better than nominal from injectors
  Emittances, bunch intensity
Beam-beam: can collide nominal bunch currents
  With smaller that nominal emittances
And surprisingly good availability…

## Slide 20: Probably the best typical month
Walter Venturini

## Slide 21: Cryogenics - global performance monitoring
90% +/-8% availability all included (since 1st April)
98.5% +/-1% outside TechStop (since 1st July)
Upgraded turbine test at P6
1 Refrigerator for 2 sectors at P6 & P8 (-8MW w.r.t HWC scenario, ≈ -3MCHF)
From design, implementation to operation: it works, the dream comes true !!!
Serge Claudet

## Slide 22: PROBLEMS – TWO OF them

## Slide 23: UFOs – unidentified falling objects
Many sudden local losses have been recorded.
No quench, but preventive dumps
Rise time around of the order 1 ms.
Potential explanation: dust particles falling into beam creating scatter losses and showers propagating downstream
Distributed around the ring – arcs, inner triplets, IRs

## Slide 24: UFO: intensity dependence
Beam loss monitor thresholds have been raised at the appropriate timescales
Logging data mined for events not above threshold

## Slide 25: Electron cloud
Schematic of electron cloud build up in LHC arc beam pipe due to photoemission and secondary emission [F. Ruggiero]
Reflection
Secondary emission yield [SEY]

## Slide 26: Electron cloud effects
Vacuum pressure rise (background in experiments)
Single-bunch instability
Multi-bunch instability
Interplay with impedance & beam-beam
Incoherent emittance growth
Heat load in cold arcs (quenches in the limit)
Perturbation of beam diagnostics
Electron cloud effects occur both in the warm and cold regions.

## Slide 27: Experience in 2010
Vacuum activity started off in regions with common beam pipe at 450 GeV as we pushed up the number of bunches with 150 ns spacing
  Test solenoids cured problem – electron cloud
Tried 50 ns bunch spacing
  Things really kicked off
  High vacuum activity in warm regions (single beam pipe)
  Significant heat load in cold regions
  Instabilities and beam size growth observed
  Surface conditioning (‘scrubbing’) observed
    Gas desorption rates and SEY drop
    Time constant < 1 day
Situation a lot cleaner with 75 ns
  incoherent effects seen – emittance blow-up
  800+ bunches injected into both beams

## Slide 28: Beam stability at 450 GeV/c (50 ns)
Build-up of the electron cloud over more than one train leading to instabilities and emittance blow-up along the trains.
Compatible with electron cloud instability
F. Roncarolo
12+4x24 – 1.85 ms spacing
H: ~1 s rise time
V: ~0.2 s rise time
E. Métral

## Slide 29: Strategy
One week’s scrubbing with 50 ns beam
  Good for 75 ns with 1.3e11 bunch intensity
Lots of wire is being wrapped around warm bits during the technical stop (solenoids)
Push 75 ns to a maximum of 930 bunches
Pushing 150 ns to a maximum of 450 bunches is a backup option
Keep 50 ns for machine development
2010 observations are certainly due to ~ 2 < SEY < ~ 2.5, whereas 1.7 was usually the max value studied in the past

## Slide 30: Solenoids between DFBX and D1 in IR1R

## Slide 31: 2011

## Slide 32: Assumed beam parameters for Physics
Beam parameters | 
Energy | 3.5 TeV
b* : IP1 – 5 – 2 – 8 | 1.5 – 1.5 – 10 – 3 m for 2.5 mm
Separation (Injection) | ± 2 mm
Separation (Physics) | ± 0.7 mm (reduction during the ramp)
B1 ½ external crossing angles (Inj.) | ± 170 mrad (all IPs)
B1 ½ external crossing angles (Phys.) | +120 mrad (IP1&5); ± 80 mrad (IP2); - 235 mrad (IP8)
Beam parameters | 150 ns | 75 ns | 50 ns
Bunch intensity [e11 p/b] | 1.2 | 1.2 | 1.2
Normalised Emittance [mm] | 2.5 | 2.5 | 2.5
Colliding bunches | 368* | 936 | 1404
Malika Meddahi

## Slide 33: Days for Luminosity operation
PHASE | Days
Total proton operation | 264
5 MDs (4 days) | - 20
6 TS (4+1 days) | - 30
Special physics runs | - 10
Commissioning | - 20 to -30
Intensity ramp up | - 30 to -40
Scrubbing run | - 10
Total High intensity | 124 to 144 (135 days for integrated L)

## Slide 34: LHC 2011 - phase 1

## Slide 35: Baseline scenario
Beam commissioning – 3 - 4 weeks
  Exit - stable beams with low number of bunches
Ramp-up to ~200 bunches (75 (or 150 ns)) – 2 weeks
  Multi-bunch injection commissioning continued
  Stable beams
Technical Stop – 5 days
[Intermediate energy run – 5 days]
Scrubbing run – 10 days including 50 ns injection comm.
Resume 75 ns operation and increase no. bunches - 3 weeks
  300 – 400 – 600 – 800 – 930 - MP and OP qualification
Physics operation 75 ns – 930 b

## Slide 36: 2011 LHC schedule Q1/Q2
Some dates to be confirmed

## Slide 37: Estimated Peak and Integrated Luminosity
days | H.F | Comm with | Fills with | kb | Nb e11 | e mm | x/IP | L Hz/cm2 | Stored energy MJ | L Int fb-1
160 | 0.3 | 150 ns | 150 ns | 368 | 1.2 | 2.5 | 0.006 | ~5.2e32 | ~30 | ~1.9
135 | 0.2 | 75 ns | 75 ns | 936 | 1.2 | 2.5 2 1.8 | 0.006 0.007 0.008 | ~1.3e33 ~1.6e33 ~1.8e33 | ~75 | ~2.7 ~3.3 ~3.7
125 | 0.15 | 50 ns | 50 ns | 1404 | 1.2 | 2.5 | 0.006 | ~2e33 | ~110 | ~2.8
b* = 1.5 m, 3.5 TeV
Malika Meddahi

## Slide 38: 2012 - ultimate reach
4 TeV (?)
1400 bunches (50 ns)
2.5 micron emittance
1.5 x 1011 protons/bunch
beta* = 2.0 m, nominal crossing angle
Hubner factor 0.2
Peak luminosity | 2.2 x 1033
150 days | ~5 fb-1
Stored energy | ~130 MJ
1.6 x1011 ppb and emittance of 2 microns at 3.5 TeV respects the robustness limits of the collimation system (equivalent to ultimate intensity)
Ralph Assmann
Usual warnings particularly apply – see problems, problems above

## Slide 39: Conclusions 1/2
Injection, ramp and squeeze fully operational
LHC magnetic model, optics excellent
Beam instrumentation in good shape.
Beam cleaning and collimation works reliably with predicted efficiency.
Machine protection reliably catches failures etc.
Machine aperture looks good
Performance with beam (losses, lifetimes, luminosity, emittance growth etc.) is very encouraging

## Slide 40: Conclusions 2/2
Machine availability is excellent – the hard work of numerous teams
There are problems
  UFOs somewhat worrying
  Electron cloud well understood – measures prepared
2011 – another long year ahead…
  75 ns. bunch spacing – up to 930 bunches
  Nominal intensities, beta* 1.5 m
  should be good for 5 to 10 x 1032 cm-2s-1
  and 1 to 3 fb-1
Will run in 2012
  Attempt to measure splice resistance in 2011/2012 might open the way to 4 TeV or higher