## Slide 1: TIARA Kick-off meeting WP 3
23-24 February 2011

## Slide 2: Partner institutes WP3
CEA: Antoine Daël
CERN: Anders Unnervik (WP Coordinator)
CNRS: Landry Laurent (Repl. by Loïc Bordais in May 2011)
CIEMAT: Angel Ibarra
DESY: Hans Weise
GSI: Hans Mueller (replaced Carsten Muehle)
INFN: Franco Cervelli
PSI: Hans Braun (Deputy WP Coordinator)
STFC: Peter Mcintosh
Uppsala Univ.: Roger Ruber
IFJ PAN: Slawomir Wronka

## Slide 3: Objectives
WP3 Objective
The overall goal of this Work Package is to integrate and optimize the European infrastructures for accelerator R&D.
The main objectives are to provide a survey of the existing accelerator R&D infrastructures and facilities, to identify synergies between existing infrastructures and to provide a costing model for their operation for comparison, to identify discrepancies between the existing infrastructures and future needs for accelerator R&D and to ensure that the needs of a broad user community of accelerator R&D infrastructures are adequately taken into account in the construction and operation of the TIARA distributed infrastructure.
WP3.1 will generate a web-based database of existing, currently developed and planned accelerator infrastructures .
WP3.2 will evaluate the needs of the user community, in close interaction with WP4. It will compare the outcome of WP3.1 with the current and future needs for Accelerator R&D

## Slide 4: Objectives
WP3.3 will analyse the different possible options for sharing R&D infrastructures and developing joint R&D Infrastructures with the industry. It will analyse access modes for industry to existing infrastructures in Europe and other regions
WP3.4 will define a technology roadmap for the development of future accelerator components in industry
WP3.5 will propose appropriate structures that can ensure the sustainability of the process described in WP3.2 and propose a common costing method for the operation, upgrade and construction of individual large infrastructures.
WP3.6 will address all issues related to access of the accelerator R&D infrastructures. It will define the general access policy and modalities for accessing R&D infrastructures of TIARA.
WP3.7 will investigate possible models for linking between them different levels of infrastructures and establish technical criteria and evaluation procedures for joining the TIARA distributed infrastructure and propose their implementation in TIARA

## Slide 5: Planning, 24 months
Milestone/ deliverable | Description | Date
Milestone MS 8 | Nomination of WPC for each ARA | Jan 2011
Milestone MS 13 * | Formation of study group for identification of Key issues | Jan 2011
Deliverable D 4.1* | Report on key ARA and key R&D issues | May 2011
Milestone MS 9 | Interim Infrastructure Survey report | August 2011
Deliverable D 3.1 | Infrastructure Survey Report | December 2011
Deliverable D 3.2 | Infrastructure Web-based Database | April 2012
Milestone MS 10 | Presentation of the IWD to the TIARA collaborators | May 2012
Milestone MS 11 | Interim Infrastructure Need and Resource comparison | August 2012
Milestone MS 12 | Presentation of structure proposals for joining TIARA | September 2012
Deliverable D 3.3 | Infrastructure Need and resource comparison | December 2012
Deliverable D 3.4 | Infrastructure Access report | December 2012
* Action item from WP 4, work in close interaction with WP 3

## Slide 6: Progress so far
-Combined WP3/WP4 meeting held on 25 January 2011, to discuss the scope of work, including the drafting of a list of key R&D issues
- WP3 kick-off , Discussed the organization of the Infrastructure Survey (who does what, templates, questionnaires, list of infrastructures, etc..), taking into account the sub-tasks in WP3.1:
Survey of existing and planned accelerator R&D infrastructures
user communities
capacities
operation costs, comparison of costing models
establish liaison with industry

## Slide 7: Progress so far
The following approach agreed:
Establish list of European accelerator infrastructures (institutes, universities, projects, collaborations, companies, etc..).

## Slide 8
Non-exhaustive list!!
Institutes | Universities | Projects | Collaborations | Industries
CERN | HELSINKI | BERLIN PRO | MICE | IBA
GSI | VALENCIA | MEDAUSTRON | ILC | SIEMENS
DESY | MADRID | CLIC | CLIC | RI
SACLAY | BILBAO | ILC | CTF 3 | DANFYSIK
INFN | EINDHOVEN | SLHC | TTC | OXFORD INSTR
PSI | DUNDEE | FAIR | EUCARD | THALES
ESRF | ZWIERK | XFEL |  | 
COCKROFT | WARSAW | PETRA |  | 
DARESBURY | KRAKOW | FLASH UPGRADE |  | 
RUTHERFORD | FRANKFURT | SPIRAL 2 |  | 
DIAMOND | DARMSTADT | IFMIF |  | 
SOLEIL | DORTMUND | MYRRAH |  | 
BESSY/HZB | MAINZ | SWISSFEL |  | 
KIT | BONN | SPARKS |  | 
JUELICH | HAMBURG | FERMI |  | 
CIEMAT | ORSAY | GANTRY 2 |  | 
CELLS | GANIL | PROTON HC UPGR |  | 
MAXLAB | LEGNARO | EURISOL |  | 
ELETTRA | LAUSANNE | SLS |  | 
KVI | UPPSALA | ESRF UPGRADE |  | 
AARHUS | LUND | HIE ISOLDE |  | 
FZD | UCL | ISIS UPGRADE |  | 
JOHN ADAMS | STRATHCLYDE | EMMA |  | 
FOM | JYVÄSKYLÄ | MAX 4 |  | 
 | BELGIUM? | ALICE |  | 
 |  | ELBE |  | 
 |  | ZFEL |  | 
 |  | ALPHA X |  | 
 |  | FELIX |  | 
 |  | FRASCATI SUPER B |  | 

## Slide 9: Progress so far and planned actions
The following approach agreed:
Establish list of European accelerator infrastructures (institutes, universities, projects, collaborations, companies, etc..).
Prepare a complete set of questions and templates for the survey, enabling consolidation of coherent information.

## Slide 10: Questions/information of interest
Short introduction
Already existing or planned?
Unique features?
Present situation/future changes/expected lifetime?
Accelerator infrastructure/component test infrastructure?
Exploitation level? Max capacity?
Shared facility/infrastructure?
Main user community. Open for external users?
Contact details
If available:
  Operation costs/budget?
  Investment cost?
  Costing model?
  Number of FTEs?

## Slide 11: Progress so far and planned actions
The following approach agreed:
Establish list of European accelerator infrastructures (institutes, universities, projects, collaborations, companies, etc..).
Prepare a complete set of questions and templates for the survey, enabling consolidation of coherent information.
Divide the list of infrastructures in geographical areas. Representatives of the institutes in the WP3 to take responsibility for their respective area.
Survey to start in mid-March