Operating systems
and Internet services

---
Software
- Drupal 7.0 arrived
  - Installed on pilot
    - With only few add-on modules
      - Other modules not available yet ...
      - Provided modules - alpha/beta quality ...
    - Looks some core/api functionality also not production-ready ...
    - CERN theme installed.
    - CERN integration module – mostly functional.
    - Main problem for now: shib_auth module
      - We use an ancient devel snapshot from a person not involved with its maintenance anymore
        - Role assignment is broken
        - Logout is broken
        - ... probably more bugs ...

---
Shib_auth on Drupal 7
- Shib_auth – cont’d
  - We have offered to take over maintenance for D7 version
    - Developer said to ‘hold off a little’ and mentioned that soon a re-writed version of shib_auth will be available
    - On 14.01.2011 an updated D6 development version of shib_auth module appeared:
      - We hope a Drupal 7 dev version will be available soon too...
      - If not: we still consider taking over the maintenance and/or fork the project ourselves
        - This could introduce a delay in our plans of having a full production service by April ..

---
Hardware
- Our servers for production database back-ends arrived , have been installed and acceptance tests have been finished
  - On 14.01.2011 .. last Friday.
  - We are about to start system / database setup on these
- Servers for production web server front-ends arrived too:
  - But not installed / cabled yet (TBD this or next week)
- Goal: new hardware/software fully configured in February.

---
Questions
?