# BI rad-tol optical-links (BRATOL) meeting 04/11/2022

Attendees

SY-BI:, Andrea Boccardi, Christos Zanamtzas

EP-ESE : Sophie Baron, Jan Troska, Francois Vasey

Excused

SY-BI: Manoel Barros Marin , Thibaut Lefevre

IPT-PE: Joshua Luke Davison

## Minutes and actions

- A suitable candidate has not been found in this selection round through Origin.

  - A new Quest job has been opened: https://jobs.smartrecruiters.com/CERN/743999861609391-optical-link-development-engineer

    - We are all invited to share this opening in the hope to find a suitable candidate

- ESE decided to invest extra manpower in the project so to cover for the missing Origin, avoiding in this way delays in the project. ESE internally agreed that:

  - Jan will take over some extra tasks for the procurement and test of the TOSA in collaboration with other members of his section.

  - Jan will assume the role of the technical contact for the procurement of the TOSAs

  - Jan has started the discussion on the procurement of ROSAs including more members from the team that worked in the previous procurement, aiming to avoid the non-conformities observed in the previous production.

  - This extra effort cannot be sustained indefinitely by ESE and finding a good candidate in the next QUEST selection is fundamental to avoid delays.

- Only the first lot of GBLDs will be initially packaged and tested; the second lot is a safety net and will be required only in case the yield @10Gbps will be insufficient.

- The Quest main activity in the first year will be following the packaging and test of the GBLD as well as the design of the VTTx PCB

- Andrea mentioned that the COTS optical transceiver tests will take place this month

  - Francois mentioned that it would be good to check with Jan the procedure for those tests, so that we are sure that it will be possible to compare the obtained results with the ones obtained previously by ESE

  - Andrea will put Manoel and Salvatore in contact with Jan

- Francois asked confirmation that the VTTx and VTRx are the baseline option for BI

  - Christos confirmed that the VTRx is the only option being considered by the BLM team

  - Andrea confirmed that the VTTx is the baseline option for the BPM project and it would be discarded only if the GBLD yield at 10Gbps would result not sufficient to assure enough components

- The radiation level (fluence) to target for the BLM is not clear. It was decided to test the components to the same levels used in the original qualification of the VTRx, but use as selection criteria a more realistic one to avoid unnecessary exclusions of potentially interesting companies.

  - Christos will provide the levels or the locations of interest to Manoel or directly to the monitoring and calculation working group