## Slide 1: LEIR W44 summary
Reyes Alemany Fernandez, Nicolo Biancacci, Michele Bozzolan, Nico Madysa
FOM meeting, 08.11.2022
This week coordinator  Michele (except Thursday & Friday  Reyes)

## Slide 2: LEIR W44
Main activities:
Performance at the limit, we suspect “stripper foil degradation”  will be changed this morning

## Slide 3: LEIR W44
Main activities:
Beam delivery to SPS: NOMINAL and EARLY, Monday, Tuesday and Thursday
Beam delivery to PS for Pb80+ MD Wednesday
Pb80+ capture and first acceleration
(synchronization with LEIR decoupled from PS)
Turn-by-turn BPM
Beam delivery to PS for Pb LifeTime measurements cycle commissioning Thursday
Injection energy
Pb54+
Plan: three measurements per day ~ 10 minutes during the ion run

## Slide 4
Stable equipment over the week:
  BPM H 33 & 34 did not work, BI rebooted the crate and now they are back
AC dipole-like kick tests
Commissioning new cycle with single NOMINAL bunch (h=1 capture) for PS life time measurement vs bunch intensity  simulation benchmark in the context of the Future Ions development in Accelerator Complex
This week:
BI access today to put in place a special amplifier in one ring BPM
Beam to SPS Wednesday (continuation ion commissioning)
Thursday dedicated L3 MD (as announced last week)
LEIR W44
Main activities:

## Slide 5
LEIR extracted intensity
WEEK 44
LIU
WEEK 43
WEEK 42
NOMINAL beam
Oven refill
Weekend
LEIR OFF
Stripper foil change
08.11.2022