North Area De-cabling Campaign
YETS 22-23 Progress report
YETS 23-24 Identification, labelling and disconnection
18th 10 2022
Mickael Azevedo – Jérôme Lendaro
NA DWG meeting #13

---
YETS 22-23 Progress Report
350 cables on the DEC
164 cables identified
16 in both side
148 in one side
5 barrack renovate in EHN2
53 in BA82 cellar
90 not found in other side
186 cables to identify
~60 Intercom loudspeaker
15 already removed
19 barrack renovate in EHN2
stay 90 with 40 in BA82 cellar
06-04-2022

---
YETS 23-24 Identification
8 network to check
1061 → 167 cables can be removed
1063 → 21 cables can be removed
1073 → 5 cables can be removed
1153 → 2 cables to keep
1156 → 1 cable to keep
1158 → 1 cable to check
1666 → 29 cables to check
1922 → 144 cables to check

---
Historical cables