## Slide 2: ABT FELL Request
W. Bartmann, M. Fraser (SY-ABT-BTP)
95th ISOLDE Collaboration Committee meeting
7th November 2022

## Slide 3: Motivation
ISOLDE low energy beam lines are poorly understood making operation difficult and any upgrade to the facility riskier and more challenging:
  Missing documentation: for some elements it is simply not known what is on the beam line
  No optics model exploitable by the ISO-OP team
  No high-level physics parameters to control or link to optics in LSA
SY-ABT has gained experience gained with electrostatic transfer lines at ELENA and has the competence to tackle the ISOLDE beam lines
Puma@ISOLDE has highlighted the problem when new experiments want to exploit old infrastructure:
  Working with BE-GM group on future steps to get systematic survey data into the optics sequences
  Plan to reverse engineer MADX optics sequences and use Puma@ISOLDE as a first step in this effort

## Slide 4: Timeline
A longer-term project starting next year…
SY-ABT will support up to LS3
  We will define a checkpoint in the middle to re-assess resources needs
FELL (‘Accelerator Physicist’) shall start in second half of 2023:
  Application to be submitted in first selection committee next year

## Slide 5: FELL activities
Coordinate the effort to document the ISOLDE beamlines:
  Collect information and understand what is installed on the beam lines ensuring all drawings and documents are collected in electronic format on EDMS
  Support the Configuration Management team for an implementation in the Layout DB
  Work with the Survey Team to reverse engineer MADX sequence files followed by survey files for implementation in GEODE DB
Support the ISO-OP team to implement CERN standard optics models and tools as successfully achieved at ELENA:
  LSA, YASP etc.
Carry out electrostatic simulations of transfer line elements to build a linear optics model of the transfer line
Carry out optics measurements to characterize MADX optics model
Start to build an optics model of the ISOLDE separators and agree on an optics and operation strategy in collaboration with ISO-OP
As needed, support the installation of new ISOLDE experimental requests

## Slide 6
Thank you !