## Slide 1: Plans for e-cloud studies
the e-cloud team

## Slide 2
Kostas:
Develop incoherent e-cloud simulations for collision scenario 2022/Q4 – 2023/Q4
Study HL-LHC Q5 build-up (with non-uniform SEY) 2023/Q1-Q2
  Plus build-up in MQXSF
Study build-up in LHC with wires 2023/Q2-Q3
Update LHC follow-up tools (as needed)
  Instrumented cells
  Info on filling schemes
Josephine:
Study LHC emittance growth at injection 2022/Q4 – 2023/Q1

## Slide 3
Sofia:
Present findings on quadrupolar impedance studies 2022/Q4
Further investigate impact of detuning with long. amplitude vs headtail phaseshift
Present results of LHC MD studies 2022/Q4 – 2023/Q1
  Prepare LHC MD note 2023/Q1
Study build-up in SPS MKDH 2022/Q4
Participate in SPS coupled bunch tune shift studies
Luca:
Study heat load dependence on beam energy for LHC quadrupoles 2022/Q4 – 2023/Q1
Study FCC-ee build-up and stability thresholds 2022/Q4 – 2023/Q4
  Present update at e-cloud or section meeting 2023/Q2
Code development for realistic energy spectra 2023/Q1-Q4

## Slide 4
Lotta:
LHC MD preparation and analysis 2022/Q4
LHC e-cloud/SEY follow-up and presentations (HL-LHC, ”Evian”) 2022/Q4
Write article/note on LHC Run 3 2022/Q4
Develop improved method for SEY estimation for LHC 2023/Q1-Q2
  Allowing for different SEY within a half-cell
PyHEADTAIL Xsuite integration 2022/Q4 – 2023/Q2
PyECLOUD maintenance 2023/Q3-Q4
Gianni:
Envisage ramp-up scenarios for HL-LHC 2023/Q2
Write article for Oxford Research Encyclopedia of Physics with Lotta 2023/Q1-Q2
Write HL-LHC e-cloud summary report with Kostas 2023/Q4

## Slide 5
Everybody:
Participate in LHC MDs 8.11 07:00 – 9.11 01:00
Scrub the SPS (new MKP-L) 2023/Q1?
Scrub the LHC 2023/Q2?