## Slide 1
Work-Breakdown Structure: WP1
Design and engineering of the vacuum chamber
1.1 Mechanical design and stability analysis of the pipe (pipeline and corrugated).
1.2 Provide a detailed design of the supports for the two versions.
1.3 Design of the pumping modules and their interface with the main pipes.
1.4 Assessment of the thermal performance during bakeout; choice of thermal insulation.
1.5 Design of the baffles and their integration in the pipes.
1.6 Provide cost analysis of pipes, supports, baffles and pumping modules.
WP1: engineering

## Slide 2
WP Deliverable | Title | Coordination | Participants
1.1 | Mechanical design, stability analysis and vibrational analysis of the pipe (pipeline and corrugated). | Guillaume Deleglise CNRS | G. Deleglise, C. Garion, H. Havlikova, CNRS Fell, H. Lück
1.2 | Provide a detailed design of the supports for the two versions. | Guillaume Deleglise CNRS | G. Deleglise, B. Lieunard, C. Garion, H. Havlikova, CNRS Fell, H. Lück
1.3 | Design of the pumping modules and their interface with the main pipes. | C. Garion CERN | C. Garion, B. Lieunard, H. Havlikova, CNRS Fell
1.4 | Assessment of the thermal performance during bakeout; choice of thermal insulation. | C. Garion CERN | C. Garion, H. Havlikova
1.5 | Design of the baffles and their integration in the pipes. | M. Martinez IFAE/UPC | M. Martinez, M. Andres
1.6 | Provide cost analysis of pipes, supports, baffles and pumping modules. | Guillaume Deleglise | G. Deleglise, C. Garion, B. Lieunard
WP 1 design: Chaired by Guillaume Deleglise CNRS-LAPP

## Slide 3
Activity | In charge
VIRGO baseline reassessment | IJClab
Corrugated alternative | 
Support – alignment | LAPP
Analyse vibratoire | LAPP
Module instrumentation - pompes | CERN
Isolation – etuvage | CERN
Integration baffles: Partie ondulee Module instrumentation Tubes aux extremités? | CERN CERN IJClab?
Stabilite (Pext, colonne) | CERN/LAPP
Etude CFD ventilation  vibration | ?
If only corrugated option is retained as most promising alternative at this level:
A proposal for discussion

## Slide 4
Baffle position (tbc):
Baffles integrated in the chambers
Baffles at the chamber extremities
Baffles in the instrumentation modules