## Slide 1: Facilitate and Automatize Kubernetes Operations
Antonio Nappi
Innovation Review Board #11
27th of September 2023

## Slide 2: General info
  Title (ID)
    Facilitate and Automatize Kubernetes Operations (41)
  Principal investigator and team
    Adrian Karasinski, Fellow, 100%
    Antonio Nappi, Staff, 5%
  Start date:
    06/2022
  End date:
    12/2023 (TBC)
  Funding:
    Oracle openlab partnership
  Status:
    Executing

## Slide 3: Project description and expected impact
  Description
    Oracle/CERN IT Collaboration in the context of openlab
    Produce a tool that will help to validate, test and automate upgrade Kubernetes workloads to newer versions.
    Sub-branch of a wider idea for statically validation of service dependencies
  Expected impact
    Facilitate Kubernetes Platform Engineers tasks
    Increase security with regular updates
    First stone for a wider idea based on statically analysis of service dependencies

## Slide 4: Recommendations from IRB #4
Verify Intellectual Property conditions in the CERN openlab Oracle agreement before sharing results with the open-source community
  Took several months to know who to contact
    Maybe IRB/IT could create a dedicated channel with Legal Service
  Got green light to go forward with Apache 2.0 license
Validate the project objectives against the IT Department strategy about microservices architectures. The discussion might need to be escalated to the ARB for further consideration
  Postponed. The project is not targeting microservices for now (refocused in agreement with Oracle)

## Slide 5: Status of the project
Competitors
  Many different tools (abandon or poorly maintained) that tried the same path
    Not covering all the different aspects but easy subsets
  AWS is trying to do the same for customers of EKS [REF1] from 4:16:00 to 4:18:00

## Slide 6: Some competitors
Features | Kubeval | Kubeconform | Kubevert-convert | Pluto | Our solution
Consistency of data integrity | + | + | - | Not applicable | +
Customizability | - | - | - | - | +
Free choice of schemas and versions in comparison | + | + | + | Not applicable | +
Direct integration with K8s cluster | - | - | +/- | + | +
Finding unsupported/removed templates | - | +/- | - | + | +
Showing specific errors in human-friendly way | +/- | +/- | - | +/- | +/-
Convert existing templates to new version | - | - | +/- | - | -

## Slide 7: Status of the project
Issues
  Kubernetes code less smart then expected
    Not strict with JSON schema, most of checks are done in the code
      Client validation can succeed but API server has last word
    Currently trying to debug API and understand where the validation happens
  Hiring
    Back-and-forth with Oracle before signing had impact on the hiring process
      Hired a Java Developer when for this project we would need a DevOps engineer
  No luck on trying to involve Kubernetes SIG chairs
  Main Oracle contacts are in DB areas

## Slide 8: Next steps
Understand if we can overcome issue with JSON schemas not strict
  If yes
    Go forward with the project (extend past initially defined 12/23 deadline)
    Find the right way to advertise
    Evaluate with Oracle if they are interested in reusing it for the Oracle Cloud Infrastructure
  If not
    Document lesson learned and technical issues
    Close it by 12/23
    Think to alternative or new common areas of interest
Conclusions
    High value topic, a lot of interest also in cloud providers but not an easy task

## Slide 9: Reference
[1] https://www.youtube.com/watch?v=LGD52z0LxAA