## Slide 1: TREX special meeting ALICE LS3 vacuum layout wrap-up
Open discussion
16th of December 2022

## Slide 2: Objectives of the special TREX 16-12-2022
Objective of the meeting is:
  Have a common agreement from all main stake-holders.
  Gather all the comments and recommendations address remaining open questions.
  Give a green-light to proceed towards LMC approval.
Documentation links:
  TREX meeting (Zoom) (December 10, 2020) · Indico (cern.ch)
  TREX- [ALICE BP, YETS, PPS2, RPD, SND] (October 14, 2022) · Indico (cern.ch)

## Slide 3: Approval summary table
Stakeholder(s) | Contact person | Responsible unit | Approval
Aperture for high and low beta | (M. Giovannozzi) | BE/ABP HL-LHC WP2 | OK (05-10-2021)
Injection protection, optics and BD | C. Bracco | TE/ABT HL-LHC WP14 | OK (16-12-2022)
Machine protections | J. Wenninger | BE/OP | OK (16-12-2022)
Impedance | B. Salvant | BE/ABP, IWG HL-LHC WP2 | OK (16-12-2022)
E-cloud, dynamic and static vacuum | (G. Bregliozzi) | TE/VSC HL-LHC WP12 | OK (16-12-2022)
Background | H. Burkhardt | BE/ABP Experiment | To be confirmed
Collimation | S. Redaelli | BE/ABP HL-LHC WP5 | To be confirmed
Tolerances (Mechanical/position/stability) | J. Sestak, B. Cumer , M. Giovannozzi | TE-VSC + EN-SMM+ BE/ABP HL-LHC WGA + HL-LHC WP2 | OK (16-12-2022)

## Slide 4: Discussion
Mechanical aperture
  Aperture analysis presented by ALICE (TREX meeting (Zoom) (December 10, 2020) · Indico (cern.ch)) is only For Information.
  Analysis of the mechanical aperture done by RB and RDM and presented as HiLumi-Pres-Template-4-3-LARP (cern.ch).
  Conclusion is that the new beampipe is OK for aperture in all studies scenarios.
Injection protection and optics
  No objection based on provided information.
Machine protection
  No objections.
  Assuming the aperture is approved by ABP.

## Slide 5: Discussion
Impedance
  No objection.
  Non-shielded bellow instead of the actual shielded modules.
  10-15% of heat-load increase due to reduced diameter of the BP.
Vacuum
  No objection.
  Layout design must be re-studied in case of important changes (integration of a new device).
Background and collimation
  Information to be send to ABP (Roderik) to have the final ok.
Tolerances
  No objection. Mechanical alignment of the system in the requested range is achievable.

## Slide 6: Next steps
TREX will request presentation slot at the LMC.
TE-VSC will start the IPT process (common with ATLAS & CMS) and foresee the specification committee ASAP.