Project Overview EMI 1 Kebnekaise
EMI 1 (Kebnekaise) Updates
Aiftimiei Doina Cristina (INFN)
EMI Release Manager
EMI All-Hands Meeting
Lund, 30 May – 1 June 2011

---
Content
Release Plan
EMI Reference
Services
01/05/2010
31/10/2010
30/04/2011
30/04/2012
28/02/2013
30 May - 1 June 2011
EMI All-Hands Meeting - Lund
Start
EMI 1
EMI 2
EMI 3
Support & Maintenance
Support & Maintenance
Support & Maintenance
Major releases

---
Overview
- Component Release Categories
- Updates Schedule
- HowToSchedule Component Updates
- ETICS Project Configurations
- ReleaseUpdatedComponents

---
Component Release Categories
- Minor Release:
  - significant interface/behavior changes that are backwards-compatible
  - the contents are endorsed by the PTB
    - included in the technical development plan.
- Revision Release:
  - Fixes for specific defects found in production
- Emergency Release:
  - Fixes for Immediate-priority defects found in production (e.g. security vulnerability)

---
Updates Schedule
- EMI 1 Update Releases Schedule – tracked in the EMI Release Tracker
  - https://savannah.cern.ch/projects/emi-releases/
- Updated every second EMT
  - based on new RfCs with high or immediate priority extracted from SA2 reports:
    - Inmediate: addressed as soon as possible, in all affected EMI major releases.
    - High: addressed in a next release of the affected component, in all affected EMI major releases.
    - Medium: addressed in the release of the affected component that will be shipped with the next EMI major release.
    - Low: There is no target date for addressing the RfC.

---
HowToSchedule
- NEVER underestimate the impact of a change, in particular inter-components dependencies
  - PTs whose components depend on announced-to-be-updated components will have to agree with the changes & schedule
    - Ex: voms will avoid frequent updates; all involved PT, will have to decide/agree on the schedule

---
HowToSchedule
- Software still released by each mw consortium should follow the same approach:
  - EMI EMT assesses the priority of the new RfCs and decides if they can be addressed in an old version.
- Now that EMI 1 is out it is strongly recommended to lower the support for older version and do not backport new functionality unless strictly necessary based on user requirements

---
ETICS project-configurations
- emi_R_1_Y_Z_A
  - Released configurations
- emi_1_prod
  - latest production tags, locked
- emi_B_1_dev
  - “in-work” configurations
  - automatic build of the EMI 1 development branches

---
HowToReleaseUpdatedComponents
- Plan – use RfCs priorities
- Schedule @ EMT => CR task (RM)
- PTs – follow ReleaseChecklist:
  - For RfCs follow ChangePolicy
  - 1 RfC for each affected EMI Major Release
  - Implement changes, use emi_B_1_dev
  - build against emi_R_1_prod
  - lock=>register=>test=>document=>certify
- SA1 QC– Verifies CR

---
HowToReleaseUpdatedComponents
- SA1 (RM):
  - Signs =>”release candidate” repository
  - Starts deployment on EMI testbed
- SA2.5:
  - RC rollout on the EMI testbed => automatic testing
- SA1 (RM):
  - Production repository
  - General Release Notes
  - Public pages & release.xml
  - Release

---
Thank you
Thank you
EMI is partially funded by the European Commission under Grant Agreement INFSO-RI-261611