Title
SA2.6 Task: EMI Testbeds
Danilo Dongiovanni
INFN-CNAF

---
Status Report: 1st Year Overview
- Impact / Cross Activity:
  - Inter-Component Testbed: 1st place where all products must work and talk to each other
  - Deployment testing of EMI-1 ↔ RM
  - EGI-TF training (04/2011- Vilnius) on it (with NA2)
  - EMI-1 preview activity (with Release Manager / Project Deputy Dir.)
  - Not so much feedback by Product Teams
30/05/2011
EMI AHM, Lund, Sweden

---
Report: InterComponent Testing Testbed
- 106 Instances deploying PreEMI + EMI products (Prod +RC)
- Doc: https://twiki.cern.ch/twiki/bin/view/EMI/TestBed
- Access: emiUI + testers.eu-emi.eu certificate needed
  - ARC: ldapsearch -h arc-emi.grid.upjs.sk -p 2135 -x -b 'mds-vo-name=ARC-EMI,o=grid' -s base giisregistrationstatus
  - gLite + dCache: ldapsearch -x -H ldap://certtb(rc)-bdii-top.cern.ch:2170 -b mds-vo-name=local,o=grid
  - UNICORE: https://zam052v01.zam.kfa-juelich.de:8080/EMI-REGISTRY(-DEV)/services/Registry?res=default_registry
- Availability: II - EMI Quarter (avg > 89,7%) ; III - EMI Quarter (avg > 98.3%)
- Support: 34 GGUS tkts (including tracking of activities with not SA2)
- Current Usage:
  - Fast changing snapshot of pre-EMI + EMI1 RC middleware: no redundancy, no performace testing
  - EMI-1 Deployment testing
  - External preview + EGI-TF training partially on these resources

---
Report: Inter-Component Testing
- Feedbacks to PTs from EMI-1 Deployment Testing:
  - Deployment of EMI-RC2/3/4 and Final Release https://twiki.cern.ch/twiki/bin/view/EMI/Emi1CoverageSavannahTrackerConvention
  - Many feedback to RM about installation/configuration basic testing
  - Product Documentation:
    - Yaim Configuration and variables setting is complex
    - Standardization: site admin/users should find same type of info in same links/section for every emi product
    - Cross Products documentation too confusing: ex. Cream + Argus + MPI + GlexEc + WN
  - Missing “Setup OK” Test: how do I know the setup was OK ?
  - Automated testing would help a lot → NAGIOS PROBES?

---
Report: EMI-1 Preview Activity
- EMI-coordinated (DeputyPD, RM, SA2.6) release assessment with external entities (aka volunteers)
  - Volunteer 'sites‘ providing hardware resources and administration effort to install and configure products
    - Sites/Organisations/NGIs: AS, CSIC, DESY, INFN-Catania, LIP, LitGrid, PL-GRID, TCD
    - Projects: D4Science-II, GISELA
    - Others: HealthGrid, maatG
  - Volunteer 'user communities‘ providing effort to test the products deployed by volunteer sites using community-specified use cases
    - ATLAS (via LIP), D4Science-II, EDGI, SHIWA, Mapper, WeNMR

---
Report: EMI-1 Preview Activity
- MoUs in place/being established (5) (DPD)
- Time-based activity:
  - Sites: Deployment (2 weeks) followed by
  - Testbed team: Run tests on deployed services (1 week) followed by
  - User communities: Use case testing (2 weeks)
- Release preview wiki, including service inventory:https://twiki.cern.ch/twiki/bin/view/EMI/EMIReleasePreview
- Site deployment started on May 25

---
Report: Large Scale Testbed
Goal: Provide an infrastructure for large scale acceptance, scalability and interoperability testing of EMI products.
Focus is on stressing the service reproducing Production Env
IMPLEMENTATION:
- User-Driven: ongoing EMI-Preview scenario with some extra configuration to make the infrastructure usable from volunteers users
- Developer-Driven: Demand and Supply scenario
  - DEMAND: Product Teams / Technical Area Leaders submit a request describing the test and testing scenario.
  - SUPPLY: A community of EMI partners available to participate to specific tests campaigns with X effort, Y resources for Z time to test P1, P2,.., PN product.

---
Report: Large Scale Testbed
Documentation: https://twiki.cern.ch/twiki/bin/view/EMI/LargeScaleEMITestbed
- No Infrastructure in place yet! → Difficult to obtain partner stable commitment, impossible before EMI1 release.
- TWOFOLD ACTIVITY:
  - WITHIN EMI:
    - Collected a list of products for which large scale testing is required (not EMI priority in 1st year)
    - Large Scale Testing not mandatory for PTs: missing PT test plans/schedule
  - WITH EMI EXTERNAL PARTNERS:
    - Finding, Motivating, Coordinating and Supporting them
    - EMI-1 Preview is ongoing (started 25 May): hopefully this infrastructure/community will evolve into Large Scale Testing Infrastructure/community

---
Status Report: Lesson Learned
- Inter-Component testing:
  - Deployment testing EMI-1: very useful step for release, process need some improvements (is testbed only stage between single PT/component and Release ?)
  - Feedback:
    - Standardize Documentation: same info in the same places
    - Improve Cross Product Documentation
    - Definition of SETUP OK, basic functionality tests
- EMI Preview / Large Scale:
  - External community: just started, some comments similar to SA2.6 feedback above
  - Testing effort on large scale testing

---
Thank you!
Thank you!