ELECTRICAL INTERVENTION WORKING GROUP

Minutes of the Kick-off meeting held on 25th January 2023

# Present:, C. Delamare (HSE-TS), J. Gascon (HSE-OHS), C. Mugnier (SY-AR) J. Panigoni (EN-ACE) F. Pedrosa (EN-ACE), A-L. Perrot (EN-ACE)

# Introduction (Presentation by WG chairman)

Jose GASCON welcomed the WG members. Jose, as WG chairman delivered an opening presentation. The member agreed in meetings date via zoom. To facilitate minutes preparation, zoom meeting will be recorded accepted by all WG members. New EDMS structure and INDICO space for the WG will be created by Jose within HSE Unit.

During the presentation the mandate of the WG was discussed among the WG members. Some points were rediscussed and particularly Christophe M. pointed out about the goal of the WG: what is asked is maybe partially covered by the audit carried out last year by SY department. It is agreed by all members any previous work performed in the past it should be considered as a starting point for the analyses. The WG agreed not enquiring CERN groups for same topics particularly during YETS period when workload is huge.

As some WG members are not aware of the content of the mentioned audit, it is agreed Christophe M. will submit these documents to all WG members.

The WG members agreed that the objectives of the WG should be:

- To decide the most representative electrical interventions in the machines to be considered;

- To converge in the electrical safety cirtieria to be assessed in the analysis of the interventions;

- To analyse and assess the selected interventions according to the agreed electrical safety criteria.

It is hightlighted the timeline for this work is tight seen the proximity to the end of YETS in some activities. Fernado proposed to visit on site the last magnet replacement in PS during next week. He will organise the visit and invite all WG member to attend. Fernando will send an invitation to all WG member according to PS schedule availability. The WG members available on the proposed slot time will be free to attend.

A workplan was discussed and particularly the WG member agreed on the interventions to be assessed. The selected intervention are following:

- PS/Booster/LINACs/LEIR

    - Magnet re-installation in the PS Booster (Multi-departments intervention)

    - IST

- SPS

    - Cabling installation

    - SY-BI activities (replacement  BCT & BPM)

    - Decabling campaign BA1

- LHC

    - ELQA Test

    - CV maintenance in UA & Kicker tests

    - Survey activities

# NEXT MEETING and actions

Next meeting will be held on 1st February and focussed in the following actions:

- Sending SY Electrical Safety audit documents. Responsible: C. Mugnier

- Creating new EDMS node & INDICO for WG. Responsible: J. Gascon

- Organising visit on PS for activities. Responsible: F. Pedrosa

- Electrical Safety criteria to be used in intervention assessment. Responsible: J. Gascon