## Slide 1: Feedback from Project Managers
PMO Team
20th March 2023

## Slide 2: Feedback from Project Managers
Exchanges with representatives from all groups from IT
  Follow up after the Project Managers Workshop
  Preparation for the CoP meeting
One to one discussions or small groups
Summarised feedback is available in:
  https://codimd.web.cern.ch/YPdU0m7JRz2unNG-iMN6Ww#
Main contact | Group | Meeting date | Participants
Jose Benito | CA | 20/02/2023 | Jose, Lars
Thomas Baron | CA | 21/02/2023 | Vincent, Line, Thomas
Hugo Gonzalez | SD | 23/02/2023 | Hugo, Jan
Arne Wiebalck | CD | 24/02/2023 | Arne, Spyridon
Joao Gomes | CS | 24/02/2023 | Joao
Hannah Short | PW | 27/02/2023 | Hannah
Pablo Diaz | DA | 27/02/2023 | Pedro, Borja A, Borja G, Emil, Pablo
Domenico Giordano | GOV | 28/02/2023 | Domenico, Ewoud
Wayne Salter | FA | 06/03/2023 | Wayne, Olof, Jarek, Eric
Maria Girone | INN |  | Maria, Sofia, Stefan

## Slide 3: Questions that were discussed
How to be more efficient
Are project related processes clear?
Do you find them useful? If not, what is it missing?
Do you have any concrete proposals?
What are you missing from the PMO?
How could PMO do things different/better?

## Slide 4
Project Charters
Main Milestones/ Deliverables
Project Reports
Impact Reports
Governance
This document is in general OK
Not clear how this information will be used:
  What happens if a deadline is not met?
  Who is responsible for verifying the expected completion date?
Extra burden for EU projects
Reports are already produced for other boards/meetings
Harmonise/centralise reporting before asking for yet another report
Extra burden for EU projects
ITTF presentations are useful for dissemination
Inviting external stakeholders should be considered
If written report is needed (apart from slides + ITTF recording), it should be clear who validates/endorses it
Not clear project vs service and which one to use to ask for resources
Lightweight processes for small impact projects (only charter and impact report at the end) with clear criteria/definition of small vs big impact project
Incubation process for technical delivery is not clear
Not clear what happens when projects are deferred by DMRB
PMO is about project management, or about portfolio management, or both?
Feedback Highlights
Purpose & benefits are clear for the majority
Purpose & benefits not clear for the majority
Strong resistance

## Slide 5: Back up slides

## Slide 6: How we work together
Do projects right
Do the right projects
Project Managers
DHO + GLs
PMO
Project Catalogue
Project Templates
Project Lifecycle
Project Reports
Project Management
Best practices
Standards
Training
Community of practice
Strategy
Governance
PoW
Review Boards
Support
Engagement Channels Reps & Externally funded projects
Tracking
Reporting
Liaising

## Slide 7: Documents requested to PMs (that PMO is aware of)

## Slide 8
Pending Approval
Accepted
Endorsed by Ini Pathway?
Approved
Approved by DMRB?
On-going
Impact Report Missing
Closed
Rejected by Ini Pathway
Rejected by DMRB
Plan pending approval
Stopped
Initiating
Planning
Executing
Closing
Incubating
Impact report approved?
Resources allocated & plan ready?
Approved for execution?
Review accepted?
Impact report submitted?
Impact Report Under Evaluation
Extension approved?
Extension pending approval
End Date?
Requested extension?
On hold
Stopped
YES
YES
YES
YES
YES
NO
YES
YES
YES
NO
NO
NO
YES
NO
NO
NO
NO
Status set by Ini pathways
Status set by DMRB
Status set by PPR
Status set by PMO