## Slide 1: CLIC G structure Update
Pedro Morales
16/03/2023

## Slide 2: Copper characterization
Our current cycle. 245C – 4,5h from laminated copper.
Next week will start the machining of the next test.
We will test 3 more options.
Exactly same design of the regular cell
Laminated Cu 500C – 2h
3D forged Cu 245C – 4,5h
3D forged Cu 500C – 2h
Thanks Ana Teresa and the team from materials, for the work here

## Slide 3: Tooling for the assembly
Graphite
Column
Tuning of the metrology column

## Slide 4: Tooling for the assembly
Air bearing system to move it easily.
Weight 58kg
Adapting our air system to this with filters and some extensions

## Slide 5: Tooling for the assembly
Compatible with previous frame.
Saving money, resources and time

## Slide 6: HOM Loads - Measurements

## Slide 7: HOM Loads
Symmetric part

## Slide 8: HOM Loads
Lower upper plane to hit with a hummer with no issue
Bigger gap to allow a bigger tool

## Slide 9: HOM Loads - Alternatives

## Slide 10: HOM Loads - Alternatives
Def = 0.02826mm
Def = 0.013044mm

## Slide 11: HOM Loads - Alternatives

## Slide 12: HOM Loads - Alternatives
Def = 0.0283mm
Def = 0.024289mm

## Slide 13: HOM Loads - Alternatives
The pin must be SiC too

## Slide 14: Mock – up

## Slide 15: Mock – up
6 um Flatness on the bonding surface
Congrats from LT-Ultra for the performance of the last cells delivered.
They are starting the machining after our confirmation of the good achievement on these cells.
The project is slowly progressing.