ELECTRICAL INTERVENTION WORKING GROUP

Minutes of the 7th WG meeting held on 26th April 2023

# Present: J. Gascon (HSE-OHS), C. Mugnier (SY-AR), F. Pedrosa (EN-ACE), A-L. Perrot (EN-ACE)

# Excused: C. Delamare (HSE-TS), J. Panigoni (EN-ACE),

# Minutes

The minutes of the last meeting are approved.

# Analysis on TT2 cabling campaign

Christophe presented the first draft of the analysis document related to the cabling campaign in TT2. The document was reviewed and discussed among the participants. All documents provided by stakeholders were listed and quickly reviewed. Discussions were triggered by the document and particularly:

- The intervention was cancelled by EN-EL after the VIC because the works were not completely prepared. The VIC became more a technical visit for works preparation were technical difficulties were identified.

- A discussion about the lack of documentation was triggered during the meeting. Christophe explained that due to works cancellation documentation was not produced. He discussed with EN-EL stakeholders who explained him about the documents to be produced before starting works. WG members underlined that before organising a VIC all documentation and technical details should be produced.

- Christophe explained EN-EL collaborated with him in a constructive way, and it is sensitive to make any disapproval in the analysis bothering any of the EN-EL stakeholders. It was agreed by WG members the goal of these analysis are not to disapprove or arbitrate the works prepared, the goal is to show how safety is approached factually and help them to improve safety implementation. It is agreed by WG members analysis produced by WG will remain confidential and only available for management in case of questions. It will be not populated and WG conclusions will include recommendations based in WG findings without mentioning any intervention or stakeholder. Moreover, WG will thank all contacted people among the analysed interventions for their collaboration and involment.

- WG members agreed that the EN-EL decision cancelling intervention was safe and the most appropriated seen the context. Christophe will underline this point in the document as a positive point.

# AOB

Jose informed to the WG members that WG conclusions should be presented on the 1st June in HSE TMB and 2nd June in EN-ACE seminar.

# NEXT MEETING and actions

Next meeting will be held on the 3rd May on site to advance on the conclusions. A second meeting will scheduled the week after upon WG member availability.

Actions for next meeting:

- Conclusions of analysis on Decabling campaign in BA1: responsible J. Gascon

- Conclusions of analysis on Booster magnet replacement Booster: responsible F. Pedrosa

- Conclusions of analysis on Cabling campaign in TT2: responsible C. Mugnier

- Conclusions of analysis on cooling ventilation & kicker in LHC-6: responsible J. Panigoni