## Slide 1: Workpackage 2: Organisation, Governance and legal aspects
ET PP Coordination meeting
17 April 2023
Miriam Roelofs, work package leader
M.Roelofs@nwo.nl
Einstein Telescope Preparatory phase INFRA DEV

## Slide 2
WP2 INFRADEV
WP2 working group:
Lead Nikhef, INFN, STFC
Standing invitations: secretary BGR, secretary BSR
  Nikhef team: Miriam Roelofs, Hans Chang
  INFN team: Fernando Ferroni, Nando Minnella
  STFC team: Justin O’Byrne
  Interaction with ET Board of Governmental Representatives
  Proposal to BGR on preferred governance model for all phases ET project
  Input for discussions and interactions with BGR on governance requirements
  Presentation of D.2.1., D 2.3, D 2.4, D 2.5 (slide 5)
  Exchange with other INFRADEV workpackages:
  Input for governance requirements
  WP3, WP7, WP5: e.g. fair return on investment, procurement, beneficial tax regime

## Slide 3
Update WP2 activities
Monthly meetings
Actionlines WP2 Q4 2022-Q3 2023:
A.1. analyse current governance  mandate ET PD
A.2. gathering best practices ESS, SKA, CERN, CTA, EGO
A.3. Inventory of dependencies other INFRA DEV workpackages
A.4. Interactions BGR
D.2.1. Viable options for ET governance
Q3 2023
D. 2.1. viable options for ET governance
Input: BGR discussion paper
BGR 1st workshop: interaction WP2 Input from INFRA DEV workpackages

## Slide 4
Update WP2 activities
A.3. Inventory of dependencies other INFRA DEV workpackages
Organise exchange WP2 with WP3 and WP7
A.4. Interaction with ET board of Governmental representatives
16 February 1st meeting with BGR, introduction, role and expectations
April/May Preparation of BGR discussion paper on preferred governance for ET
June/July 1st workshop BGR
  Outline of BGR discussion paper:
  Introduction + executive Summary
  Governance models (ET characteristics, models, SWOT analysis: ERIC, IGO, national legal entity)
  Possible scenarios in governance development
  Characteristics of suitable intermediate legal entity
  Best practices of existing RI’s
  Building blocks for development of viable governance
  WP2 recommendation for BGR

## Slide 5
NEXT StEPs and Timeline
Timeline:
24 March WP2ET-6; outline of BGR discussion paper
April/May: preparation of drafts BGR discussion paper
8 May WP2ET-7; first draft BGR discussion paper
May Exchange with WP3 and WP7
12-13 June Barcelona INFRA DEV; progress WP2, input ETO
June/July tbd BGR 1st workshop
September Del.2.1. report providing options for ET governance

## Slide 6
Deliverables WP2, First focus
2.1. Report providing options for a legal entity (Q3 2023)
      Analysis of the ET Observatory characteristics with impact on governance
      Inventory of best practices for future ET governance
      Preferred options for pre-construction governance and long term governance
      Sources of knowledge e.g.:
      NSF Research infrastructures guide (2021)
      ESFRI public guide (2021), life cycle approach
2.2. Minutes of meetings with involved Ministries (BGR) and EC ( 2022-2026)
  Interactions with BGR, governance requirements
  Input for discussions in BGR, presentation of D.2.1., D 2.3, D 2.4, D 2.5
  Proposal to BGR on preferred governance model for all stages ET project

## Slide 7
Deliverables WP2
2.3. Legal documents and statutes (Q3 2025)
  Input of BGR on preferred governance model
  e.g. discussions on: Membership, decision making, financial model, liability, accession of the data, fair return
  Involve legal experts nominated by the BGR and BSR (or outsourcing)
2.4. Legal entity statutes (Q3 2026)
Comprising the conclusions of the discussions in a preferred governance structure
2.5. Roadmap to establish the legal entity (Q3 2026)
  Proposal to BGR to conclude on steps towards the establishment of the legal entity
  Interaction and alignment with the BGR

## Slide 8
ESFRI guidelines
Sustainable governance (ESFRI report 2017)
Effective governance: clear line of authority in managerial, financial and scientific matters
Long term sustainable funding
Legal personality in all countries where it is operational
Flexible to enlarge membership
Fair return on investment
VAT exemptions
Societal and economic impact
Lifecycle approach
Short term governance: Suitable legal entity to govern the design and pre-construction activities specific aim: to prepare for construction readiness to prepare for long term governance
Long term governance: Legal entity for construction, operation, maintenance and decommissioning

## Slide 9
THANK YOU!