## Slide 1: Status and plans for Task 2.2
M. Giovannozzi
25 April 2023

## Slide 2: Task 2.2: general considerations
T. Pugnat started as fellow on 1st September 2022.
C. E. Montanari will end PhD contract on 31st of May. He will continue with a PostDoc in the framework of HL-UK. He works on diffusion mechanisms for non-linear beam dynamics.

## Slide 3: Tools for DA simulations
Error routines: current status
  Documentation of the current version of error routines is in progress.
  New routines for V1.4: magnet orientation read from external file (as for LHC magnets) -> Successfully tested.
  New routines for V1.5 (and V1.6) should be developed -> No need for further development.
DA tools for XTrack simulations
  To be developed next, based on preliminary tools by Frederik -> Good progress made (recent report at WP2).
  Possible timeline: Q4 2022/Q1 2023
From last TL meeting

## Slide 4: Tools for DA simulations
DA tools for XTrack simulations
  Complete development of models for DA vs time. Once complete, perform analysis of large set of DA simulation results available.
  Move to DA simulations with XTrack, also using XBoinc.
  Possible timeline: Q2/Q3 2023
Current status

## Slide 5: Field quality studies for V1.4
DA studies:
  Completed analyses using latest known FQ estimate for MQXFB.
Next studies
  Additional study of the b5 correction of the D2 separation dipole.
  Possible timeline: Q2/Q3 2023.

## Slide 6: Other topics
Think of magnet sorting -> Good progress made (recent reports at WP2).
Follow up of the measured field quality: continuous process, as data come…

## Slide 7: Diffusion mechanisms: current activities and future plans
Current status:
  Data from Run 2 collimator scans analysed and found encouraging agreement with model predictions (IPAC22 paper).
  LHC MD request issued -> Good progress made (MD time allocated. Data analysis in IPAC23 paper, to be further developed).
  Diffusion models applied also to LRBB wire compensator data: encouraging results obtained. Looking for MD time -> Good progress made (MD time allocated. Data analysis of Run 2 data in IPAC23 paper. Data analysis of 2022 MD to be started).
Analysis of phase-space structures with fast indicators (establish a link between diffusion and extended weakly-chaotic regions):
  New indicators implemented and studied for a simple model (4D Hénon map) -> Good progress made (paper finalised and submitted).
  New indicators implemented in XTrack and applied to HL-LHC lattices -> Good progress made (paper in draft, to be finalised adding new data analyses).
Consider 2D diffusion models: Still far, probably for a future student…
From last TL meeting

## Slide 8: Diffusion mechanisms: current activities and future plans
Future plans (for PostDoc period):
  Extract information about diffusion coefficient from tracking data.
  Pursue diffusive models with wire and noise (in collaboration with Guido et al.)
  HEL studies.
Current status

## Slide 9: Thank you for your attention!