## Slide 1
MuCol Task 6.1
UROS Report
15 May 2023
Funded by the European Union under
Grant Agreement n. 101094300

## Slide 2: MuCol WP6 coordination meeting #1, 10 May 2023 – decisions & actions
Claude invited all WP6 task leaders and the leaders of the other MuCol WPs
It was decided to hold WP6 coordination meetings every two months, on the first Wednesday at 3 pm
Claude pointed out that we have to prepare annual reports
  They are due 28 February each 2024, 2025 and 2026
  The material shall be gathered by November 2023, 2024, 2025
An official webpage for MuCol has been set up https://mucol.web.cern.ch/, with a dedicated page for each WP
  Claude will contact Elias and provide him links to WP6 meetings (task meetings and coordination meetings) to put on the WP6 page
  Other relevant information on WP6 can also be published there
In addition, there is a dedicated page where we can publish job opportunities. Please contact muon.collider.secretariat@cern.ch for that, with CC sent to Roberto

## Slide 3: MuCol WP6 coordination meeting #1, 10 May 2023
Claude reiterated that he retires on 1 December 2023
  Despite his efforts to convince his young RF colleagues at CEA, none is willing to take over the responsibility of WP6 leader
  After having consulted his hierarchy, CEA agrees to hand over WP6 lead to another beneficiary institute inside MuCol
  This item has to be brought up by the MuCol management at the next governing board meeting
Dario’s suggestion of having a status report for WP6 by this summer, at least to summarize and lay out agreed-upon points for the subjects/tasks involved, has been endorsed
  Each task leader shall provide input for their part
  The goal is to have this “short” WP6 status report ready for the next coordination meeting on 5 July 2023

## Slide 4: Preparation of RF Session at IMCC Annual Meeting 2023
RF Session on 21 June 2023, 10:30 – 12:05, organised by Alexej Grudiev https://indico.cern.ch/event/1250075/timetable/#20230621.detailed
  10:30 – 10:45 Ursula van Rienen: Design of SRF cavities for muon accelerators - status and plans
  10:45 – 11:05 Heiko Damerau: Overview of requirements for the SRF system for RCSs
  11:05 – 11:25 Sosoho-Abasi Udongwo: HOM impedance and power calculations for the RCS SRF cavities (Uni Rostock)
  11:25 – 11:45 Daniel Bafia (Fermilab): High gradient and Q-factor SRF performance at 1.3 GHz and 800 MHz
  11:45 – 12:05 Wencan Xu (BNL): FPC and HOM couplers’ performance and power capabilities

## Slide 5: Preparation of RF Session at IMCC Annual Meeting 2023
Collection of materials for the short introduction will start next week
  Any hints of relevant recent references are highly welcome
  Of course, I will search for myself on the relevant platforms, but I wouldn’t like to overlook something
Sosoho will present our results from UROS so far

## Slide 6
Thank you
for your attention