## Slide 1: PS Booster magnets Task Force
G.P. di Giovanni (BE-OP), G. Favre (EN-MME), A.T. Perez Fontenla (EN-MME), M. Karppinen (TE-MSC) , S. Mathot (EN-MME), A. Newborough (TE-MSC), L. Scibile (TE), S. Sgobba (EN-MME), R. Trant (TE)
IEFC
26 May 2023

## Slide 2: Table of content
Mandate 3 slides
ST1: set the scene, 5 slides
ST2: short summary on where we are with the understanding 3 slides
ST3: leaking magnet, repairs, exchange, … & 5 slides
ST4: ‘program’, very short 2 slides
ST5: options being looked at, rather short 3 slides

## Slide 3: Mandate
This task force will carry out a full analysis of the impact of increasing failure rates in the PS Booster main ring magnets and propose possible mitigation measures. The various objectives of this Task Force with different timelines and problematics call for an approach by subtasks.
The Task Force shall report on its findings at the TE-TM, present an intermediate report to the IEFC by end of June 2023 and a final report to the Chamonix workshop early 2024. In addition to summarising the analysis described above, the different subtasks shall put forward technical proposals.

## Slide 4: Mandate ctd.
Subtask-1: Readiness and history of spares, including those in radioactive storage.
Subtask-2: Analysis and understanding of the failure modes and processes to evaluate the nature and severity of the causes for these failures, including the magnets in radioactive storage.
Subtask-3: Options including respective decision criteria, for in-situ and ex-situ patches and repairs of water leaks and other failures, including those that will induce PS Booster performance limitations.
Subtask-4: Identification of degraded beam operation modes and alternative beam optics or beam parameters to mitigate the stresses on the magnets to limit or slow down further degradation of the magnets.
Subtask-5: Preparation of the medium-term plan to re-establish a set of spare magnets to compensate for the loss of magnets which cannot be repaired, including procurement of new magnets, evaluating the option of a new design and addressing timeline aspects.

## Slide 5: Task Force Members
Chair: Ralf Trant (TE)
Scientific secretary: Luigi Scibile (TE)
Subtask 1: Anthony Newborough (TE-MSC)
Subtask 2: Stefano Sgobba (EN-MME), Ana Teresa Perez Fontenla (EN-MME)
Subtask 3: Gilles Favre, Serge Mathot (EN-MME), Antony Newborough (TE-MSC)
Subtask 4: Gian Piero di Giovanni (BE-OP)
Subtask 5: Mikko Karppinen (TE-MSC), Anthony Newborough (TE-MSC)

## Slide 6: Subtask 1

## Slide 7: Subtask 2

## Slide 8: Subtask 3

## Slide 9: Subtask 4

## Slide 10: Subtask 5