## Slide 1
PS Booster magnets Task Force
Subtask-1: Readiness and history of spares, including those in radioactive storage.
Questions
  Is the management of the spares efficiently including the time response to repair those removed from the PSB tunnel for various technical reasons? Explanation needed
    Is the refurbishment of the spare efficiently managed, including the time response to repair those removed from the PSB tunnel for various technical reasons?
  Is the prioritisation between ALARA considerations and operation needs managed properly for the magnets in the radioactive storages? Explanation needed
    Are there RP constraints linked to the refurbishment/repair of the magnets?
Proposal
  Introduction
  Booster layout (16 periods, B QF QD QF B)
  QF & QD design and construction
  List of failure to date
  Inventory of spare magnets
  List of samples analysed to date and future plans
  Conclusion

## Slide 2
PS Booster magnets Task Force
Subtask-3: Options including respective decision criteria, for in-situ and ex-situ patches and repairs of water leaks and other failures, including those that will induce PS Booster performance limitations.
Questions
  Are the procedures available for the repairs according the identified types of failure?
  Are the ALARA consideration taken into account professionally?
  Are the information and training ensured at the appropriate level for CERN and subcontractor’s personnel?
  Are the criteria for in-situ versus ex-situ well defined and easy to implement?
Proposal
  Introduction
  In-situ
    repair/mitigation (pros and cons)
      Hard and soft brazing repair (where possible)
      Reflow brazing to fix the leak?
      Mitigation (water diversion)
      Resin moulding (where possible)
  Ex-situ repair (pros and cons, with time estimates for repair and tests etc…)
    Hard brazing where possible
      All accessible or only where it leaks?
    Resin Moulding
    Magnet rebuilding
  RP constraints
    Mapping up and down stream at each level to be planned
  Resources
    Staff (myself, Alexandre, 867?)
    FSU x 1 ( 1+1, add from AP?)
    Equipment x 1 (is brazing machine from SPS renovation)
    Copper supply
  Machine Intervention
    Planned
    Unplanned
  Running without water / with force air or chilled gas cooling
  Conclusion

## Slide 3
Subtask-1:
  Is the management of the spares efficiently including the time response to repair those removed from the PSB tunnel for various technical reasons?
  Is the prioritisation between ALARA considerations and operation needs managed properly for the magnets in the radioactive storages?
Subtask-2:
  Are all the failure modes properly understood?
  Are the processes to evaluate the nature and severity of the causes for these failures strong enough?
Subtask-3:
  Are the procedures available for the repairs according the identified types of failure?
  Are the ALARA consideration taken into account professionally? Complete RP survey magnet by magnet ring by ring?
  Are the information and training ensured at the appropriate level for CERN and subcontractor’s personnel? ? Staff, ? FSU, Equipment availability,
  Are the criteria for in-situ versus ex-situ well defined and easy to implement?
Subtask-4:
  Are the present failure rates and identified causes compatible with operation of the PSB at higher energies (2 GeV)?
  In case of shortage of spares, are the degraded operation modes identified and easy to implement?
Subtask-5:
  Are the priorities between new magnets and new coils understood and compatible assuming the present level of resources?
  Is the medium-term plan compatible with CERN capabilities and/or external subcontracting options?
  Are the scope, quantities of coils vs magnets, timelines and costs consolidated and ready for implementation?