## Slide 1: Engineering Specifications and communication workflow
H. Garcia Gavela on behalf of WP4

## Slide 2: CERN FRONT LINE
WP4 Crab Cavities Cryomodules CERN Front Line and Responsibilities |  | 
ACTIVITY |  | RESPONSIBLE
General |  | Marco GARLASCHE'
Tracking of design changes , 'as built' |  | Teddy CAPELLI
CERN Components Center (i.e. CERN Production Readiness, feedbacks fro production,..) |  | Simon BARRIERE
Tracking of assets. CERN Logistics & Shipping IN / OUT |  | Simon BARRIERE
MTF steps approval, procedures, NCRs, DevReqs,… |  | EDMS distribution list: WP4_Cryomodule_UKCERN, WP4_Cryomodule_CANADACERN
Conformity to Specifications |  | EDMS distribution list: WP4_Cryomodule_UKCERN, WP4_Cryomodule_CANADACERN
Conformity to HL Quality Assurance & Control (CERN Reference Entity) |  | Hector Garcia GAVELA
Conformity to Specifications (CERN Reference Person) |  | Luca DASSA
Cryomodule ACTIVITY |  | CERN KEY PERSON
Overall Cryomodule Design , Assembly (& support thereof) |  | Teddy CAPELLI
Vacuum |  | Chiara PASQUINO
Alignment |  | Vivien RUDE
Cryogenics |  | Krzysztof BRODZINSKI
Materials |  | Adria GALLIFA TERRICABRAS
Transport Engineering & Design |  | Kurt ARTOOS
Clean Room |  | Paul KOHLER
RF testing |  | Rama CALAGA
… |  | …
Component |  | 
Couplers & RF |  | Eric MONTESINOS
Tuner |  | Kurt ARTOOS
Transport Equipment |  | Simon BARRIERE, Kurt ARTOOS
Jacketed Cavity |  | Nuria VALVERDE / Rama CALAGA
PIMS & Vac Components |  | Chiara PASQUINO

## Slide 3: Specs for Crab Cryomodule (1)
Name | ID code | Engineering Specification [EDMS nr] | Guideline for compl. with CERN Saf. Req. [EDMS nr]
Full Cryomodule, including beam screens and references to requirements for vacuum components (Sector valves, Plug-in modules) | ACFGA | 2043014 | 2043016
Minimum material requirements for 'standard' austenitic stainless steel and aluminum alloys - Purchase order information |  | 2632333 | 
HL-LHC LHC CRAB CAVITIES: welded joints for cryomodule assembly |  | 2706475 | 
Summary of pressure tests on Crab cryomodule sub-assemblies and final assembly |  | 2698631 | 
Released
Draft available for feedback
Int .discussion at CERN
In Work
Maybe not needed
Main specifications: they list the requirement for the final product!
Specifications for cryomodule

## Slide 4: Specs for Crab Cryomodule (2)
Name | ID code | Engineering Specification [EDMS nr] | Guideline for compl. with CERN Saf. Req. [EDMS nr]
Dressed cavities, HOMs couplers, Pick-up antennas, Cold magnetic shield | ACFDC, ACFHC, ACFPU, ACFCM | 1389669 | 2058183
Cryogenic circuits | ACFQC | 2093032 | 2101920
Thermal shield | ACFTS | 2101922 | 2101923
MLI | ACFTS | 2144140 | -
Vacuum vessel | ACFVT | 2101924 (new version under revision) | 2101925
Warm Magnetic shield | ACFWM | 2101926 | -
Alignment monitoring system | ACFAM | - | -
Support and alignment system | ACFAH | - | -
Instrumentation | ACFIS | ONLY FOR RFD SPS: 2450567 + CRNLSQLj0070 (PID) | -
Fundamental Power Coupler | ACFMC | 2101934 | 2101936 ?
RF internal lines | ACFRL | 2605345 | -
Tuning system | ACFTU | 2101938 / Mat. Cert. 2.2 | -
Safety protecting devices | ACFGA | 2101940 | 2101943
Sector Valves (beam line) | VVG (TBC) | § 7.7 of 2043014 | -
Plug-in modules for Cold-Warm transition + Intercavity bellow | ACFVW + ACFVC (TBC) | § 7.7 of 2043014 | -
Beam screen | VSSC_ | § 7.7 of 2043014 | -
Released
Draft available for feedback
Int .discussion at CERN
In Work
Maybe not needed
Please read it carefully
Components produced shall be compliant
Specifications for relevant sub-components

## Slide 5: Specs for Crab Cryomodule (3)
Reminder:
A list of modifications is already available for most of the specs (cleaning requirements, filler metals, etc.): minor modifications!
No planning present for the update. Priority to complete specs not released
Can be done following the need of the series production.
Please contact L. Dassa if need arises
Vacuum Vessel specification is under engineering check (grades of steel have been added easing the sourcing of the material for CERN and Collaborations)

## Slide 6: Project Documentation
Documentation is a key player for any project:
  It provides provision of objective evidence;
  It proves the conformity of the requirements established by a customer;
  It enables repeatability and traceability of the work done;
  It provides provision of appropriate training;
  In the event of a nonconformity, it allows tracing the info back and searching for the root cause.
  In projects at large scale, with high personnel turnover (temporary contracts, students, etc) proper documentation (handling, storage, accessibility) becomes critical for an adequate knowledge transfer
  Communication (internal and external)

## Slide 7: INFO FLOW and Approvals (1)
WP4 Crab Cavities Cryomodules Procedures for Information and Documentation |  |  | 
WHEN | Raised/Notification by | e-group? | to Whom
Question. General OR Not easy to address specific key person | UK/CAN via mail | N | Marco
Question. Specific and easy to address specific key person | UK/CAN via mail | N | Key Person, CC Marco
DOCS |  |  | 
Assembly procedure |  |  | 
Informal discussions to define procedure | UK/CAN via mail | N | Teddy, Key Person
Assembly procedure is circulated as draft for informal approval | UK/CAN via EDMS with deadline | N | Marco
Document is raised in EDMS, as draft for discussion | UK/CAN via HL-LHC owner release procedure with deadline / | Y | EDMS-distr.-list: CERN-CRYOMODULE
Assembly/check procedure is officially approved and released in EDMS | UK/CAN | Y | EDMS-distr.-list: CERN-CRYOMODULE + CRYOMODULE-UKCERN OR CRYOMODULE-CANADACERN
CHECKS procedure |  |  | 
Informal discussions | UK/CAN via mail | N | Marco, Key Person
Check procedure is circulated as draft for informal approval (and already raised in EDMS as draft for discussion) | UK/CAN via EDMS with deadline | N | Marco + Key Person if known
Document is raised in EDMS, as draft for discussion | UK/CAN via HL-LHC owner release procedure with deadline | Y | EDMS-distr.-list: CERN-CRYOMODULE
Assembly/check procedure is officially approved and released in EDMS | UK/CAN | Y | EDMS-distr.-list: CERN-CRYOMODULE + CRYOMODULE-UKCERN OR CRYOMODULE-CANADACERN
DOCS Other (Tracking, Logistics, Travellers, …) |  |  | 
General activities (no specific controls checks). Raising and approving | HL-LHC owner released procedure Then UK/CAN sharing via EDMS | N | Key Person, CC Marco, CC Hector
Docs related to MTF step (MIP docs included) |  |  | 
General steps (no specific controls checks). Raising and approving | UK/CAN via EDMS | N | Key Person, CC Marco, CC Hector
Specific steps with CONFORM controls/checks. Raising of documentation for approval | HL-LHC owner released procedure with deadline | Y | Key Person, CC Marco, CC Hector
Specific steps with NON-CONFORM controls/checks. Raising of documentation for approval | see NCR |  | 
Key person: see slide 2
See slide 9 for approval processes
E-groups: see slide 10

## Slide 8: INFO FLOW and Approvals (2)
WP4 Crab Cavities Cryomodules Procedures for Information and Documentation |  |  | 
WHEN | Raised/Notification by | e-group? | to Whom
DevReq |  | N | 
Informal discussions | UK/CAN via mail | N | Key Person + Marco
Document is raised in EDMS, as HL- Engineering Check | UK/CAN via HL-AL release procedure with deadline | Y | EDMS-distr.-list: CERN-CRYOMODULE
Official circulation | HL-Office | NA | EDMS-distr.-list: COORD-CRYOMODULE +CRYOMODULE-UKCERN
NCR |  |  | 
Informal discussions | UK/CAN via mail | N | Key Person + Marco
Document is raised in EDMS, as WP Evaluation | UK/CAN via HL-NCR Procedure with deadline | Y | EDMS-distr.-list: COORD-CRYOMODULE + Key Person shall approve (comments/approval Tab)
Document is officially approved and released in EDMS | UK/CAN via EDMS | Y | UK/CAN are allowed to released the document + share to EDMS-distr.-list: COORD-CRYOMODULE
Key person: see slide 2
See slide 9 for approval processes
E-groups: see slide 10

## Slide 9
HL-OWNER release procedure
Reminder:
Author shall declare the document: ‘Draft For Discussion’
Author shall use the tool ‘Share’ with the correct EDMS group list with deadline (at least 2 weeks)
Approvers shall write a clear comment (Approved, See, Rejected, etc…)
See previous tables for ‘rights’ for different actions in the procedure
HL-NCR release procedure
Reminder:
See NCR’s talk
HL-AL release procedure
It is managed centrally by HL-LHC quality office
HL Release Procedures in Schematics: EDMS
2048834

## Slide 10
E-Group Name | Mailing List account | List of People Mailing list | EDMS Distribution list | List of People Distribution List
HI-LUMI-LHC-WP4-COORD-CRYOMODULE | HI-LUMI-LHC-WP4-COORD-CRYOMODULE@cern.ch | Kurt.Artoos@cern.ch rama.calaga@cern.ch Ofelia.Capatina@cern.ch teddy.capelli@cern.ch Luca.Dassa@cern.ch hector.garcia.gavela@cern.ch Marco.Garlasche@cern.ch | WP4_COORD_CRYOMODULE | Kurt ARTOOS Rama CALAGA Ofelia CAPATINA TEDDY CAPELLI LUCA DASSA HECTOR GARCIA GAVELA MARCO GARLASCHE SIMON BARRIERE JULIEN DEBEUX
HI-LUMI-LHC-WP4-CERN-CRYOMODULE | HI-LUMI-LHC-WP4-CERN-CRYOMODULE@cern.ch | HI-LUMI-LHC-WP4-COORD-CRYOMODULE members simon.barriere@cern.ch krzysztof.brodzinski@cern.ch paul.kohler@cern.ch Eric.Montesinos@cern.ch chiara.pasquino@cern.ch vivien.rude@cern.ch nuria.valverde.alonso@cern.ch | WP4_CERN_Cryomodule | Kurt ARTOOS SIMON BARRIERE Rama CALAGA Ofelia CAPATINA TEDDY CAPELLI LUCA DASSA HECTOR GARCIA GAVELA MARCO GARLASCHE PAUL JEAN KOHLER Eric MONTESINOS CHIARA PASQUINO VIVIEN RUDE NURIA VALVERDE ALONSO SIMON BARRIERE JULIEN DEBEUX
HI-LUMI-LHC-WP4-CRYOMODULE-UKCERN | HI-LUMI-LHC-WP4-CRYOMODULE-UKCERN@cern.ch | HI-LUMI-LHC-WP4-COORD-CRYOMODULE members thomas.jones@stfc.ac.uk taaj.sian@cockcroft.ac.uk niklas.templeton@stfc.ac.uk graeme.burt@cockcroft.ac.uk alejandro.castilla.loeza@cern.ch carlos.granjeiro@stfc.ac.uk john.paul.hindley@cern.ch edward.stephen.jordan@cern.ch shrikant.pattalwar@stfc.ac.uk joel.sauza@cern.ch niklas.john.templeton@cern.ch | WP4_Cryomodule_UKCERN | Kurt ARTOOS Rama CALAGA Ofelia CAPATINA TEDDY CAPELLI LUCA DASSA HECTOR GARCIA GAVELA MARCO GARLASCHE SIMON BARRIERE JULIEN DEBEUX luke.bladen@stfc.ac.uk thomas.hanley@stfc.ac.uk andrew.may@stfc.ac.uk niklas.templeton@stfc.ac.uk graeme.burt@cockcroft.ac.uk shrikant.pattalwar@stfc.ac.uk carlos.granjeiro@stfc.ac.uk niklas.john.templeton@cern.ch edward.stephen.jordan@cern.ch a.may@cern.ch john.paul.hindley@cern.ch
E-groups / EDMS distribution lists