## Slide 1
WIP and open issues towards a release
(hoping I am not forgetting some...)
Andrea Valassi (CERN)
Madgraph on GPU development meeting, 23rd May 2023
https://indico.cern.ch/event/1288364/

## Slide 2: Older work
Merged madgraph4gpu MR #643 (April) – cudacpp copyright, license, authors
  See the discussion at the April 25 meeting

## Slide 3: Recent work (1)
Merged madgraph4gpu MR #654 (yesterday) – update upstream mg5amcnlo
  Olivier’s mg5amcnlo fix for vector.inc in symmetry.f (“launch” fails build, #629)
  My minor patches mg5amcnlo #54 for vector.inc (add comments, improve consistency)
  Olivier’s mg5amcnlo@ef334c5 (fixing CKKW for Sapta’s CMS Drell-Yan, #645)
  Olivier’s mg5amcnlo@6e74616 (“small change to the black box”)
NB! not included here: Olivier’s mg5amcnlo@0a1038d
  from “select_color(..., channel, ...)” to “select_color(..., iconfig, ...)”
  this causes ggttgg tmad tests to fail (different LHE file from Fortran and cudacpp, #655)

## Slide 4: Recent work (2)
Merged madgraph4gpu MR #560 (today) – pp_tttt, different nwf’s in P1 directories
  Different nwf in the two P1 subdirectories gg_tttt (nwf=13) and uu_tttt (nwf=18)
    number of wavefunctions = number of external plus internal particles
  nwf was in the common src/mgOnGpuConfig.h, is now in P1-specific CPPProcess.cc
  fixed at code generation level
NB! Not included here: I have not added pp_tttt to the madgraph4gpu repo (yet?)
  Probably useful to have it there eventually as part of routine functional tests?

## Slide 5: Color-related open issues
@Olivier: do we need the “select_color” channel vs iconfig upstream patch?
  see one of the previous slides
  this causes ggttgg tmad tests to fail (different LHE file from Fortran and cudacpp, #655)
@Olivier: can you confirm the current coloramps.inc in Fortran is correct?
  a few changes over time, do we now have the right IDs for parton showers?
  note, I create coloramps.h from coloramps.inc because from Python I get wrong results

## Slide 6: SM process-specific functional issues
WIP: #628, wrong type argument to unary minus in gq_ttllq (SM)
  FFV calls should not have “-COUP” parameters as COUP is a pointer not a value
    discussed a solution with Olivier (disable an optimization, keep two arrays for +COUP and -COUP)
    need to understand how to make the solution portable (disable the optimization only if needed)
  also affects BSM processes like SUSY gg_tt
#630, cross section from Fortran and cudacpp differs in gq_ttq (SM)
  this is a process with two P1 directories (idea: will also try them separately one by one)

## Slide 7: BSM process-specific functional issues
#616, SMEFT HRDCOD=0 builds fail (BSM only supports HRDCOD=1 for now)
  high priority: this is one of Zenny’s (and Robert’s) main processes?
  high priority: HRDCOD=0 builds should be our default for reweighting
  the problem is writing the code to propagate the alphas-dependence of BSM couplings
#614, SMEFT HRDCOD=1 builds fail
  high priority: this is one of Zenny’s (and Robert’s) main processes?
  NB: HRDCOD=1 is not our default for reweighting – but easier to fix than HRDCOD=0?
  “minor” issues? assert not constexpr, a few couplings must be vectorized, etc...
#627, SUSY HRDCOD=1 builds fail because sin/cos/atan are not constexpr
  low priority: HRDCOD=0 builds should be our default for reweighting
#615, exotic SMEFT (EWdim6) code generation fails
  low priority? not the main focus for Zenny
  the error is deep inside the Python code generation machinery

## Slide 8: Remove non-standard madevent features
#658, remove non-standard feature of the madevent application
  main example: remove two new input parameters in “madevent < input_file”
    example: environment variables, or (better) runcard file?
    Stefan has been working on this in madgraph4gpu MR #620
  also: clean up executable names for integration in refine.sh script
  also: clarify how to build none/sse4/avx2/512y/512z executables/libraries...

## Slide 9: Cross check handling of parameters
#660, initial cleanup of parameters for the release
  just need to make sure that when eventually we “launch”, parameters are read ok...
  maybe nothing to do, but I keep this as a reminder...

## Slide 10: Relocatable builds
#613, builds must be relocatable
  embed common random numbers in the process generated (WIP Zenny)
  embed google test (or define an env variable to find it?)

## Slide 11: Port post-generation patches upstream
#656, get rid of the patchMad.sh script
  remove patch.P1 and patch.common
  generate coloramps.h directly rather than from coloramps.inc? (or do it in the plugin)

## Slide 12: Copy plugins to mg5amcnlo
#661, upload plugins to mg5amcnlo
  modify mg5amcnlo so that it knows where to find them
  strip down and upload cudacpp and sycl to two separate repositories
    as discussed at the meeting one month ago

## Slide 13: TEST the “launch” functionality
#659, test the “launch” functionality for cudacpp (and sycl) code
  eventually: generate code via the fully integrated plugin and launch
    our final, golden, integration test?
  now: can already try with Stefan’s pre-cooked gridpacks?
    see Stefan’s gridpacks from madgraph4gpu MR #620
    for instance: can already try to assess if the numbers of events in each channel is adequate