## Slide 1: PS Booster Magnets Task Force Day 14 June 2023
G.P. di Giovanni (BE-OP), G. Favre (EN-MME), A.T. Perez Fontenla (EN-MME), M. Karppinen (TE-MSC) , S. Mathot (EN-MME), A. Newborough (TE-MSC), L. Scibile (TE), S. Sgobba (EN-MME), R. Trant (TE)
PSB-TF
24 May 2023

## Slide 2: Mandate
This task force will carry out a full analysis of the impact of increasing failure rates in the PS Booster main ring magnets and propose possible mitigation measures. The various objectives of this Task Force with different timelines and problematics call for an approach by subtasks.
The Task Force shall report on its findings at the TE-TM, present an intermediate report to the IEFC by end of June 2023 and a final report to the Chamonix workshop early 2024. In addition to summarising the analysis described above, the different subtasks shall put forward technical proposals.

## Slide 3: Mandate ctd.
Subtask-1: Readiness and history of spares, including those in radioactive storage.
Subtask-2: Analysis and understanding of the failure modes and processes to evaluate the nature and severity of the causes for these failures, including the magnets in radioactive storage.
Subtask-3: Options including respective decision criteria, for in-situ and ex-situ patches and repairs of water leaks and other failures, including those that will induce PS Booster performance limitations.
Subtask-4: Identification of degraded beam operation modes and alternative beam optics or beam parameters to mitigate the stresses on the magnets to limit or slow down further degradation of the magnets.
Subtask-5: Preparation of the medium-term plan to re-establish a set of spare magnets to compensate for the loss of magnets which cannot be repaired, including procurement of new magnets, evaluating the option of a new design and addressing timeline aspects.

## Slide 4: DRAFT of ‘Charge for the Reviewers’
Subtask-1:
  Is the management of the spares efficiently including the time response to repair those removed from the PSB tunnel for various technical reasons?
  Is the prioritisation between ALARA considerations and operation needs managed properly for the magnets in the radioactive storages?
Subtask-2:
  Are all the failure modes properly understood?
  Are the processes to evaluate the nature and severity of the causes for these failures strong enough?
Subtask-3:
  Are the procedures available for the repairs according the identified types of failure?
  Are the ALARA consideration taken into account professionally?
  Are the information and training ensured at the appropriate level for CERN and subcontractor’s personnel?
  Are the criteria for in-situ versus ex-situ well defined and easy to implement?
Subtask-4:
  Are the present failure rates and identified causes compatible with operation of the PSB at higher energies (2 GeV)?
  In case of shortage of spares, are the degraded operation modes identified and easy to implement?
Subtask-5:
  Are the priorities between new magnets and new coils understood and compatible assuming the present level of resources?
  Is the medium-term plan compatible with CERN capabilities and/or external subcontracting options?
  Are the scope, quantities of coils vs magnets, timelines and costs consolidated and ready for implementation?

## Slide 5: PSB-TF day participants
PSB-TF: G.P. di Giovanni (BE-OP), G. Favre (EN-MME), A.T. Perez Fontenla (EN-MME), M. Karppinen (TE-MSC) , S. Mathot (EN-MME), A. Newborough (TE-MSC), L. Scibile (TE), S. Sgobba (EN-MME), R. Trant (TE)
ATS-MB: K. Foraz (EN), B. Goddard (SY), R. Jones (BE), M. Lamont (DG-DI), M. Meddahi (ATS-DO)
EN: M. Albert (EN-ACE), Serge Deleval (EN-CV), Said Atieh (EN-MME)
HSE: F. Pozzi (HSE-RP), O. Prouteau (HSE-OHS)
TE: A. Devred (TE-MSC) , J.A. Ferreira Somoza (TE-VSC), J.M. Jimenez (TE)
L.S. Miralles Verge (CERN: RCS), Alexander Gabard (PSI) T.B.C

## Slide 6: Task Force Members & expert support
Chair: Ralf Trant (TE)
Scientific secretary: Luigi Scibile (TE)
Subtask 1: Anthony Newborough (TE-MSC)
Subtask 2: Stefano Sgobba (EN-MME), Ana Teresa Perez Fontenla (EN-MME)
Subtask 3: Gilles Favre, Serge Mathot (EN-MME), Antony Newborough (TE-MSC)
Subtask 4: Gian Piero di Giovanni (BE-OP), Foteini Asvesta (BE-ABP)
Subtask 5: Mikko Karppinen (TE-MSC), Anthony Newborough (TE-MSC)
EN-CV: Serge Deleval, EN-ACE: Markus Albert

## Slide 7: TF meeting next week – topics to be prepared for TF-day
Typical scenario for a magnet exchange – Markus Albert 15’ + 10’ (invite Jose from vacuum group?)
PSB cooling circuits: current knowledge on Sulpher content/origin & future measures (incl. other machines?) Serge Deleval 15’ + 10’ (invite xxx?)

## Slide 8: ‘agenda’ for the PSB-TF day – the morning
Introduction to the TF: Ralf 5’ + 5’
ST1: Antony 15’ + 10’
ST2: Stefano / Ana Teresa 15’ + 10’
ST3: Gilles / Antony 25’ + 15’
ST4: Gian Pierro 15’ + 10’
ST5: Mikko / Antony 25’ + 15’
When can we have a dry run?

## Slide 9: ‘agenda’ for the PSB-TF day – to be clarified ?
Mock-up will be (primarily) covered by ST?
Magnet w/o cooling: measurements to be shown by Antonio and to be picked-up by Gian Piero ?
…
…

## Slide 10: Subtask 1 – table of content

## Slide 11: Subtask 2 – table of content

## Slide 12: Subtask 3 – table of content

## Slide 13: Subtask 4 – table of content

## Slide 14: Subtask 5 – table of content